STANDARD GUIDELINES FOR

EVALUATION OF PROPOSALS FOR

PROCUREMENT OF ENGINEERING SERVICES

(First Edition)

MAY, 2002

PAKISTAN ENGINEERING COUNCIL ISLAMABAD

Transparency International Pakistan has incorporated the procedures prescribed in the  PSML  Procurement Manual and is in conformity with the Public Procurement Rules 2004 and National Anticorruption Strategy NACS 2002. Authority means PPRA and Procuring Agency means PSML

September 2004

ACKNOWLEDGMENT

Pakistan  Engineering  Council  extends  deep  appreciations  and  acknowledges  the  tremendous contribution in developing and finalizing this document by the following members of the Standards and Quality Committee:-

1.   Engr. M. Mazhar-ul Islam                                                                                  - Convenor

(Chief Engineer (Contracts), NESPAK, Lahore)

2.   Engr. Prof. Dr. Shafaqat Nawaz                                                                         - Member

(Director, Institute of Chemical Engg. & Tech.,  Punjab University, Lahore)

3.   Engr. Dr. Rafiq-ur-Rehman                                                                                - Member

(Director, Agricultural Mechanization Research Institute (AMRI), Multan)

4.   Engr. Prof. Dr. Bhawani Shankar                                                                       - Member

(Professor & Chairman; Dept. of Electronics & Telecommunication Engineering, Mehran Univ. of Engg. & Tech. , Jamshoro)

5.   Engr. Syed Ali Akbar Shah                                                                                - Member

(Project Director (Housing), Hyderabad Development Authority, Hyderabad)

6.   Engr. Tafsir Ahmad Khan                                                                                  - Member

(Dy. Director (Electrical), Pakistan Standards & Quality

Control Authority (PSQCA), Karachi)

7.   Engr. Naveed-ul-Haq                                                                                        - Member

(Engineer-In-charge, PTV, Quetta)

8.   Engr. Ahtisham-ul-Haq                                                                                      - Member

(Director Development Planning, Central Development Region, Pakistan

Telecom Authority Building, Lahore Cantt)

9.   Engr. Syed Ehtesham Hussain                                                                            - Member

(Chief Executive, Precision Product Industries, Karachi)

10. Engr. Jilani Yousuf                                                                                             - Member

(Mechanical Engineer, National Refinery Ltd., Karachi)

11. Engr. M. Anwar Qaseem Qureshi                                                                      - Member

(Assistant Director (T), WAPDA, Lahore)

12. Engr. Balal A. Khwaja                                                                                       - Expert

(Ahmad & Ahmad Engineering Contracts Advisors/Corporate Affairs

Consultants, Karachi)

13. Engr. Ijaz Ahmad Khan                                                                                     - Expert

(World Bank Consultant, Lahore, Presently; Partner, National Development Consultants)

14. Engr. Shamshair Dad Khan                                                                                - Expert

(Director, Central Contracts Cell (CCC), WAPDA, Lahore

15. Engr. Qazi Anwarul Haque                                                                                 - Expert

Executive Vice President, Associated Consulting Engineers - ACE (Pvt) Ltd., Karachi

PREFACE

Pakistan Engineering Council the Statutory Regulatory body, entrusted to regulate the engineering profession in Pakistan has undertaken, inter alia, the standardization of country specific documents to regulate and streamline the procurement of engineering consultancy services and procurement of works. Standard Guidelines for “Evaluation of Proposals for Procurement of Engineering Services” is one such document prepared by a team of experts drawn from the Employers (Client formations), Constructors and Consultants Organization in Pakistan. The document has been drafted following the international practices such as those of the World Bank and the Asian Development Bank; the instructions and prevalent practices in one of the largest client formations having experience of using the services of consultants i.e. Pakistan Water and Power Development Authority, but conforming to the respective PEC Bye-Laws. It is expected that use of this document will provide an equitable and just basis for evaluation of Proposals for procurement of services in line with the international practices and relevant PEC Bye-Laws.

Pakistan Engineering Council wishes to place on record its deep appreciation for the tremendous work done by the Standards and Quality Committee and M/s National Development Consultants

(NDC) in finalizing this document. Various engineering organizations and departments are requested to use this document for procurement of engineering services.

Any  suggestions to improve this document are welcome which may please be addressed to:

Registrar

Pakistan Engineering Council Ataturk Avenue (East) Sector G-5/2

Islamabad

Tel # 92-51-2276225

Fax # 92-51-2276224

E-mail: registrar @ pec.org.pk

TABLE OF CONTENTS

Page No.

1.0       INTRODUCTION ........................................................................................................ 7

1.1       General................................................................................................................ 7

1.2       Scope of the Documents ...................................................................................... 7

1.3       Factors for Evaluation .......................................................................................... 8

1.4       Limitations During Negotiations ........................................................................... . 9

1.5       Applicability of Document .................................................................................... 9

2.0       DEFINING SCOPE OF SERVICES AND DRAFTING

THE TERMS OF REFERENCE (TOR) .................................................................... 10

2.1       Background ......................................................................................................... 10

2.2       Terms of Reference.............................................................................................. 10

2.2.4    Outline of the TOR .................................................................................. 11

A.        Background ................................................................................. 11

B.        Objectives ................................................................................... 11

C.        Scope of Services ........................................................................ 11

D.        Expertise Requirement.................................................................. 12

E.         Training and Skills Transfer........................................................... 13

F.         Institutional Arrangement .............................................................. 13

G.        Reporting/Approval of Reports..................................................... 13

H.        Client Provided Data, Services, Personnel

and Facilities ................................................................................ 13

3.0       ESTIMATE OF CONSULTANTS INPUT AND COST ............................................ 14

3.1       General................................................................................................................ 14

3.2       Cost Elements...................................................................................................... 14

3.3       Salary Costs  ....................................................................................................... 14

3.4       Social Charges..................................................................................................... 15

3.5       Overhead and Fee on Salary Costs  ..................................................................... 16

3.6       Estimation of Staff Time Inputs ...........................................................................     17

3.7       Direct (Non-Salary) Costs .................................................................................     1 8

4.0       LETTER OF INVITATION - INVITATION DOCUMENTATION ...................... 24

4.1       Letter of Invitation.............................................................................................. 24

4.2       Information to Consultants.................................................................................. 24

4.3       Changes in LOI.................................................................................................. 24

Sample Letter of Invitation (LOI) .................................................................. 25

1.         Introduction .................................................................................. . ....... 25

2.         Documents................................................................................... ...... ... 27

3.         Preparation of Proposal..........................................................................27

4.         Submission of Proposals................................................................... .....30

5.         Proposal Evaluation....................................................................... ......... 30

6.         Negotiation.................................................................................... ........ 36

7.         Award of Contract.......................................................................... ....... 36

8.         Confirmation of Receipt.................................................................... ...... 36

LOI DATA SHEET.....................................................................................................38

STANDARD FORMS................................................................................................ 43

APPENDIX-I: TECHNICAL PROPOSAL FORMS................................................ 44

Form 1 Firm’s Reference ............................................................................................... 45

Form 2 Present Staff Deployment ................................................................................... 46

Form 3 Approach Paper on Methodology Proposed for Performing the Assignment ........  47

Form 4 Comments/Suggestions of Consultants................................................................ 48

Form 5 Format of CV for Proposed Key Staff ...............................................................49

Form 6 Work Plan/Activity Schedule.............................................................................. 51

Form 7 Completion and Submission of Reports .............................................................. 51

Form 8 Work Plan and Time Schedule for Key Personnel............................................... 52

Form 9 Composition of the Team (Personnel) and the Tasks to be Assigned to Each

Team Member ................................................................................................... 53

APPENDIX-II: FINANCIAL PROPOSAL FORMS................................................ 55

Form 1 Breakdown of Rates for Consultancy Contract ...................................................   56

Form 2 Breakdown of Social Charges............................................................................  57

Form 3 Breakdown of Overhead Costs.......................................................................... 58

Form 4 Estimated Local Currency Salary Costs/Remuneration........................................   59

Form 5 Direct (Non-Salary) Costs .................................................................................   61

Form 6 Summary of Cost of Consultant’s Services .........................................................   63

5.0       EVALUATION OF PROPOSALS ............................................................................. 64

5.1       Principles for Selection  ...................................................................................... 64

5.2       Evaluation Criteria ............................................................................................. 64

5.3       How to Proceed ................................................................................................ 66

5.4       Qualification/Experience of Firms........................................................................ 68

5.5       Approach and Methodology............................................................................... 72

5.6       Evaluation of Key Staff....................................................................................... 74

5.7       Evaluation..........................................................................................................   83

5.8       Review by Committee and Selection...................................................................    84

5.9       Evaluation of Price and Final Ranking of Proposals .............................................

6.0       NEGOTIATION OF CONSULTANTS’ CONTRACT ............................................ 85

6.1       Introduction ....................................................................................................... 85

6.2       Standard Forms for Consultants’ Contract.......................................................... 87

6.3       Time Based/Cost Plus (Fixed Fee) Contracts...................................................... 87

6.4       Lump-sum Fee Contracts................................................................................... 88

6.5       Preparing for Negotiations .................................................................................. 89

Annexure    Integrity Pact…………………………………………………………..96

1.0  INTRODUCTION

1.1       General

The  basic  and  prime  aim  of  this  document  is  “good  practice”  in  the  employment  of consultants.  The  document  though  titled  as  Guidelines  for  Evaluation  of  Proposals  for Procurement of Engineering Services, yet it includes guidelines and  instructions for all those activities which lead to the proposal evaluation activity. Accordingly it offers assistance to users of Consultants’ Services in the following areas, covered under separate sections. It includes:-

Section 2.         Defining  Scope  of  Consultants’  Services  and  Drafting  the  Terms  of

Reference.

Section 3.         Estimation of Consultants’ Input and Costs Section 4.         Letter of Invitation/Invitation Documentation Section 5.         Evaluation of Proposals

Section 6.         Negotiation of Consultants’ Contract.

1.2       Scope of the Document

This document contains term Procuring Agency  and Authority which means PSML  and PPRA respectively.

This document contains guidelines which appropriately fulfil the provision of open and fair competition as it does for maintaining the entire selection process transparent. The document also covers the aspect of fruitful utilization of the Client’s spare staff and resources, which encourages technology transfer and import practical experience through on-job-training to Client’s experience starved staff in the prevailing environment.

In the absence of pre-laid down rules/procedures for use of proportions of quality and cost factors, the staff associated with selection of consultants is likely to use the contents of this sub-para in a widely varied and at times irrational manner treating this procurement also as if it is bidding for goods or works and indulging even in haggling for price reductions. This document covers this aspect on the global lines; requires the client formations to lay down the details of criteria for selection, that is, weightages for Quality and Cost; minimum Quality qualifying threshold score and non-negotiation of the cost element, where it has already figured in the final ranking of the proposals/consulting firms. This aspect has been adequately covered in this document so that the selection is made in a transparent and equitable manner. It will also restrict the use of personal discretion by the selection committee/its members.

Amendment-Public Procurement Rules 2004

Evaluation criteria.- Procuring agencies shall formulate an appropriate evaluation criterion listing all the relevant information against which a bid is to be evaluated. Such evaluation criteria shall form an integral part of the bidding documents. Failure to provide for an unambiguous evaluation criteria in the bidding documents shall amount to mis-procurement.

Cost of Documents- The procuring agency shall provide a set of bidding documents to any supplier or contractor, on request and subject to payment of price, if any.

Explanation.- For the purpose of this sub-rule price means the cost of printing and providing the documents only.

Response time.- (1)  	The procuring agency may decide the response time for receipt of bids or proposals (including proposals for pre-qualification) from the date of publication of an advertisement or notice, keeping in view the individual procurement’s complexity, availability and urgency. However, under no circumstances the response time shall be less than fifteen working days for national competitive bidding and thirty working days for international competitive bidding from the date of publication of advertisement or notice. All advertisements or notices shall expressly mention the response time allowed for that particular procurement along with the information for collection of bid documents which shall be issued till a given date, allowing sufficient time to complete and submit the bid by the closing date:

Provided that no time limit shall be applicable in case of emergency.

(2)	The response time shall be calculated from the date of first publication of the advertisement in a newspaper or posting on the web site, as the case may be.

(3)	In situations where publication of such advertisements or notices has occurred in both electronic and print media, the response time shall be calculated from the day of its first publication in the newspapers.

Rule 20.	Principal method of procurement.-  Save as otherwise provided hereinafter, the procuring agencies shall use open competitive bidding as the principal method of procurement for the procurement of goods, services and works.

Rule 21.	Open competitive bidding.- Subject to the provisions of rules 22 to 37 the procuring agencies shall engage in open competitive bidding if the cost of the object to be procured is more than forty thousand rupees.

1.3       Factors For Evaluation

In order to adequately cover the relevant factors for evaluation of the technical proposals and the detailed procedure for application of these factors, the relevant weightages to be assigned to these factors, shall inter alia include the following:

(a)     The consultants’ competence and experience relevant to the assignment;

(b)    Quality of approach and methodology to include understanding of project needs, methodology    to    implement/perform    the    activities/sub-activities,    work    plan, organization of the Team, time schedules, the consultants proposal for implementation of the assignment etc;  and

(c)     Qualifications and experience of the proposed personnel.

It is required to provide and define how the selection committee constituted for evaluation of proposals will apply and use these factors for relative ranking of the qualifications of the firms submitting the proposals. Also different assignments have different requirements and so different importance is to be assigned to each of the three afore-given factors. Further break-

ups of these three heads have also been not listed for consideration by the proposal evaluation committee. This document appropriately and adequately covers these aspects in detail and provides a system/process containing necessary guidance and options to the selection committee.

Rule 17.   Qualification of suppliers and contractors.- A procuring agency, at any stage of the procurement proceedings, having credible reasons for or prima facie evidence of any defect in supplier’s or contractor’s capacities, may require the suppliers or contractors to provide information concerning their professional, technical, financial, legal or managerial competence whether already pre-qualified or not:

Provided that such qualification shall only be laid down after recording reasons herefore in writing. They shall form part of the records of that procurement proceeding.

Rule 29.   Evaluation criteria.- Procuring agencies shall formulate an appropriate evaluation criterion listing all the relevant information against which a bid is to be evaluated. Such evaluation criteria shall form an integral part of the bidding documents. Failure to provide for an unambiguous evaluation criteria in the bidding documents shall amount to mis-procurement.

  - Limitations During Negotiations

These Guidelines also list down the limitations of the relationship to be observed during negotiations of the consultants’ contract.

Amendment-Public Procurement Rules 2004

Limitation on negotiations.-  Save as otherwise provided there shall be no negotiations with the bidder having submitted the lowest evaluated bid or with any other bidder:

Provided that the extent of negotiation permissible shall be subject to the regulations issued by the Authority.

  - Applicability of Document

As explained in the foregoing, this document is intended to provide a complete guidance for the departments in government, semi-autonomous, autonomous and private sector users of services, preparing to engage Engineering Consultants for all types of projects.

2.0      DEFINING SCOPE OF SERVICES AND DRAFTING THE TERMS OF REFERENCE (TOR)

2.1       BACKGROUND

Prior to proceeding with defining the scope of services for the Consultants and finalization of the Terms of Reference (TOR) an analysis and decision on the objectives and general scale of desired services is almost a necessity. The first and most important step for finalization of scope and drafting of the Terms of Reference is constitution of a committee which should have representation on the basis of its nominees having thorough familiarity with the project and its setting, adequate level of competence in the principal disciplines of the requisite services, previous experience in the actual direction or execution of similar services and a thorough knowledge of the PEC Bye-Laws. Accordingly the department may assign this basic  but  extremely  important duty to professionals who are experienced, mature with similar exposure and representing the same or similar disciplines as those required for the consultant’s team. These members should have, in addition to the afore-given, knowledge of the major problems to be tackled by the consultants, a realistic grasp of the project situation, an understanding of the staff disciplines, staff time and cost implications of the components of the services to be procured for the specific project. These committee members may also be capable to consider a range of options in study design with the overall framework of the service configuration, because there are likely to be alternatives available for packaging the services of consultants, of combining counterpart staff effort by the implementing agency with Consultants time inputs under a specific arrangement to obtain the most effective and economical service contract.

2.2       TERMS OF REFERENCE

2.2.1 The TOR are the client’s detailed description of services required for carrying out an assignment which is also necessary to enable the consultants prepare and submit their proposals for the assignment. Reference to some previous TOR used for a similar project is also helpful. However, in the light of contents of para 2.1 above, it should not be difficult to gather a team of professionals with capacity to conceive and deliver the requisite TOR, drawn specifically for the project. They should merely be able to carry out a mental simulation of the activities/events involved in the project and don the hat of the Team Leader of the consultant’s team to visualize the requisites.

2.2.2 In case the Implementing Agency (IA) considers that it is short of expertise to draft and finalize the TOR and other portions of the Invitation Document, they may seek outside assistance. However the agency employed for such assistance will not be eligible to compete for securing the assignment because of the conflict of interest.

2.2.3 Careful, clear, concise and complete TOR preparation cannot be over emphasized because this document is valid and referable right from the inception to completion, final  acceptance  of  services  and  ,  throughout  the  currency  of  the  Consultants’ Contract. The TOR is important because it is a tool for :-

-           Forging  an  agreement  between  all  partners  in  project  implementation  on  the

objectives and scope of Consultants’ Services;

-           Advising the short-listed consultants about the scope of work to finalize a meaningful proposal; and

-           Defining “The Services” in the contract to be negotiated/finalized with the selected firm.

2.2.4    OUTLINE OF THE TOR.

The Terms of Reference necessarily cover the following:

A.        BACKGROUND

This section should concisely describe the general background of the assignment attending to the following questions:

         Why this assignment?

         For whom this assignment required?

         Its role in the project.

         Project history and location.

         Project description/scope of work including its components stating their quantum/size.

         Implementation schedule/contract period.

         Types of activities to be completed.

         Identification of supervisors of Consultants’ work.

         Issues to be resolved.

         Source of financing/Project cost/status of financing.

B.        OBJECTIVES

This section should clearly define what results are expected from this assignment, so clear that even a layman should be able to follow and understand without any help or guidance. It could be:

            Determination of Project Feasibility.

            Preparation of development programmes.

            Design of structures and finalization of procurement documentation.

            Construction and completion of a project with definite benefits.

            Design of training program and providing training/technology transfer.

C.        SCOPE OF SERVICES

This section shall cover the professional services required from the consultants including  disciplines,  quantum  of  inputs,  methodology  to  achieve  the  afore- mentioned objectives. It is desirable that the IA may list the expected tasks forming part of the services but there should not be finality in the tasks listed to leave the options for the consultant open to decide their own course of action to the best of

their  judgement  to  complete  the  assignment  and  achieve  the  listed  objectives. Accordingly the scope of services should, inter-alia, briefly describe the following:-

            Tasks to be carried out.

            Phasing of tasks / assignments.

            Institutional arrangements and consultants’ relationship with IA/ others.

            Detailed description of each task and in specific sequence which can include:

-        Collection of previous data/documentation.

-        Study, review and analysis of previous data.

-        Recommendations for additional surveys, investigations & data.

-        Environmental  Impact  Assessment  (EIA)  and  socio-economic studies.

-        Survey and investigations.

-        Design of the project and project components / structures.

-        Procurement issues / award of contracts

-        Construction supervision and contract management.

-        Monitoring and evaluation.

-        Reporting requirements such as inception, periodic progress,  and completion reports etc.

-        O & M manuals.

-        O & M performance contracts.

-        Any other requirement which may vary with various project types.

            Data and documentation already available with the client.

However the client may include only the tasks and its detailed description short of the   methodology   and   procedures   to   be   adopted   by   the   consultants   for implementation of the assignment. It is so because the client may have insight into the methodology but he may not be having access to latest techniques / technologies on the one hand, and may on the other hand deprive himself of the opportunity to judge the proficiency of consultants while consultants’ proposal is evaluated on the basis of understanding of objectives and quality of methodology required to be proposed by them. Any differences in perceptions are discussed at the time of negotiation of consultants’ contract.

D.        EXPERTISE REQUIREMENT

The TOR should also lay down the requirements for the following:-

         Team responsibilities requirements.

         Approximate time durations for each function and position.

         Qualifications, skills and experience of the consultant’s staff.

         Scoring weightages for elements of technical proposals.

- Association/Joint Venture arrangements issues coverage.

         Minimum technological or institutional experience

E.        TRAINING AND SKILLS TRANSFER

Training of the IA personnel or transfer of skill to counterpart staff of the client or the staff seconded/deputed to work with consultants as their line staff could form part of the consultants TOR if deemed necessary by the client. It must be properly stated because there is difference in its scope under specific arrangements such as, on the job training, training through institutes or universities or direct training as a specific assignment, where consultants shall be required to develop curricula and provide specialized trainer personnel along with training equipment.

F.         INSTITUTIONAL ARRANGEMENTS

The TOR must clearly state the institutional arrangement and role(s) of client staff in the consultants’ assignment. It may include the following elements:-

      The institutional set-up/Project Management Organization.

      Who will supervise consultants’ work?

      Status/arrangement of client’s staff deputed to work with consultants.

      Consultants’ responsibility for successful completion of assignment.

      Arrangement for selection of staff and mode of handling unsuitable client staff.

G.        REPORTING/APPROVAL OF REPORTS

This section should explicitly set out the time schedule of services, scope and frequency of reporting requirements and number of copies of each report, the purpose,  distribution, procedures and schedules for review and approval of each report. Accordingly it is desirable that the total time for implementation of the project is specifically stated; phasing of the assignment is given in the form of activities schedule and depicted in bar charts and flow diagrams. Usually following types of reports are required from the consultants:-

•          Periodic Progress Reports: These should include but may not be limited only to Monthly, Quarterly and Annual Reports. Time periods, formats, essential contents and problems plaguing the progress/ the bottlenecks, if any may form part of the reports.

•          Inception Report: The consultants may be required to submit these reports on long term assignments after elapsing of  an agreed period of six to sixteen weeks  from  the  date  of  issuance  of  letter  to  proceed/  mobilize,  but preferably around 8-10 weeks. These reports normally list inconsistencies in the TOR, problems related to staffing, access to place of work and client’s assistance, status of mobilization by the consultants and any major findings by the consultants during this phase. The inception reports also provide detailed work programmes for activities/sub-activities and the schedule of  expected staff mobilizations

•          Interim Reports: In case of a phased assignment, the consultants shall be required to submit reports for each phase such as feasibility, detailed design, tendering /award etc. These reports are necessarily reviewed by the client and cleared prior to its finalization and proceeding with the next phase.

•          Final Report  :The consultants are normally asked to provide a draft final completion report for review/clearance by the client for its final printing in an agreed  number of copies. These reports are required to include detailed description of the project, project components, details of data, contracts, costs, organizational details of the participants, calculations, photographs, sketches,    “as-built”    drawings,    computer    diskettes    and    software programmes used/ generated during implementation of the project.

H.        CLIENT PROVIDED DATA, SERVICES, PERSONNEL AND FACILITIES.

The consultants’ financial proposal is  a function of client provided facilities and technical/non-technical staff. The TOR should list down the data/documentation for a realistic evaluation of the work and the status, number of technical, professional, sub-professionals and support staff to be provided by the client and status of their availability, their qualification requirements and conditions of employment to work with the consultants, their training requirements and time and budget allowance to be made for such staff and their training as well as the facilities which include office space/housing and furnishings, office equipment, transport, communication facilities, logistic support and other items complementary for setting up and maintaining the office and living accommodation.

3.0     ESTIMATE OF CONSULTANTS INPUT AND COST

3.1       General

Estimate of consultants’ inputs and costs for the assignment is a concurrent process with activities outlined under the section  - “Defining Scope of Consultants Services and Drafting of the TOR” since a number of elements from there are utilized in the cost estimation process also. However it is emphasized once again that the teams involved in setting the budget and schedules/time frames for the services must be knowledgeable and have clear understanding of the overall process of how consulting firm(s) perform their services and what  are  their  essential  inputs  to  complete  the  assignment  in an organized, systematic, effective and cost effective manner.

3.2       Cost Elements

Irrespective of all the differences in size, length, type and nature of consultants’ assignments it is possible to prepare cost estimates by adopting a procedure which focusses on its elements/sub elements. For the sake of guidance, for a general engineering consultancy assignment, these can be listed as follows:

       Salary  costs  for  Professional/Semi-professional staff employed on the assignment including social costs.

       Consultants’ Overhead costs and Profit (Fee) on salary costs.

       Consultants’ Direct (Non-salary) costs for the assignment.

3.3       Salary Costs

PEC Bye-Laws list down elements (reproduced as follows) forming part of the salary costs. In international practice, these elements form part of two separate categories of costs i.e. Basic Salary (including allowances) and Social Charges.

(i)         Pay, Technical Pay, Charge pay or allowance.

(ii)        Pay during vacation/earned leave salary.

(iii)       Pay during holidays.

(iv)       Dearness allowances/local compensatory allowances.

(v)        Conveyance allowance or conveyance facility.

(vi)       House rent allowance or free house, furnished or un-furnished including telephone facility.

(vii)      House maintenance allowance, pay of “chowkidar”, “mali”, etc.

(viii)     Free electricity, gas  & water.

(ix)       Entertainment allowance.

(x)        Medical expenses/allowance.

(xi)       Government levies e.g., old age benefit contribution, as payable to EOBI and

Education Cess etc.

(xii)      Provident fund and gratuity (consulting engineer’s contribution).

(xiii)     Group Insurance premia.

(xiv)     Leave fare assistance.

(xv)      Any other special allowances or benefits, actually paid or payable to an employee and mutually agreed between consulting engineer and the client and required as per any labour or other laws in force.

3.4       Social Charges

However, all these costs are not payable to the professional staff. Some of these elements which are listed below are payable to or on behalf of the expert, in the light of the Government’s  legislation,  social  security  and  company  rules  which  are  called  social costs/social charges. These elements are listed as follows:-

(i)         Pay during vacation/earned leave salary.

(ii)        Pay during holidays.

(iii)       Medical expenses/allowance.

(iv)       Government levies e.g., old age benefit contribution, as payable to Employees Old

Age Benefit Institution (EOBI) and Education Cess etc.

(v)        Provident fund and gratuity (consulting engineer’s contribution).

(vi)       Group Insurance premia.

(vii)      Leave fare assistance.

(viii)     Any other special allowances or benefits, actually paid or payable to an employee and mutually agreed between consulting engineer and the client and required as per any labour or other laws in force.

3.5       Overhead and Fee on Salary Costs

3.5.1    The second cost item under the PEC Bye-laws is the overheads and fee chargeable

on  the  salary  costs  i.e.  salary  plus  social  charges.  The  overhead  costs  are expenditures being incurred by the Consulting Firms for running their business but are  not  directly  chargeable  to  any  revenue  earning  assignment.  PEC  Bye-laws include these costs under the following heads which are reproduced below:-

(i)         Provisions for office space including light, heat, air-conditioning and similar items for working space, depreciation and amortization allowances or rental for furniture, drafting equipment and engineering instruments, office and drafting supplies and office  transport  including  operation  and  maintenance,  local  phone  calls,  local transport and all such costs not identifiable to specific projects.

(ii)        Taxes and insurances other than those included as salary costs, including property tax  on  premises,  social  securities,  group  insurance,  medical  cover,  professional liability insurance cover, if any, in accordance with the relevant Bye-Laws.

(iii)       Library and periodical expenses, and other means of keeping abreast of advances in engineering, such as attendance at technical and professional meetings/seminars and staff training costs, membership costs of professional bodies and similar expenses.

(iv)       Executive,  administrative,  accounting,  legal,  stenographic  and  clerical  salaries

(unproductive  non-technical  salary  costs)  and  expenses  other  than  identifiable salaries included in Salary Costs and expenses included in reimbursable Non Salary Costs.

(v)        Salaries  or  imputed  salaries  of  partners  and  principals,  to  the  extent  that  they perform general executive and administrative services as distinguished from technical or advisory services directly applicable to particular projects. These services and expenses, essential to the conduct of the business, include preliminary arrangements for new projects or assignments.

(vi)       Bank interest (or profit payable on Islamic Banking System) on borrowed capital.

(vii)      Business development expenses, including salaries of principals and promotional and salary costs of employees so engaged; and any costs during pre-qualification and pre-agreement stages of the project.

(viii)     Deleted. [Entertainment expenses.]

(ix)       Provision for loss of productive time of technical employees between assignments, and for the time of principal and employees on public interest assignments.

(x)        Non identifiable communication expenses.

(xi)       Staff recruiting and lay off costs.

(xii)      Any other items normally included as part of overhead costs according to generally

accepted practices of consulting engineers.

3.5.2    The overheads are charged as a percentage of the salary costs. The percentage overhead  figure  is  taken  from  the  commercial  auditor’s  report  based  on  the expenditures during the previous three year(s). This means that total non-chargeable cost for running the company is divided by the salary costs from all the assignments for the same year multiplied by 100. The overhead percentage based on PEC definition of salary usually should be between 60 to 100 percent. The items of cost included in the overheads is given under para 3.5.1.

3.5.3.   The element of Fee, in the Time Based (Cost plus Fee) Contracts is the consultants gross profit before taxes (and any bonuses payable to the employees of the Firm) is a figure varying between 5 to 20 percent of the salary cost plus overheads. In fact the costs chargeable by consultants from their clients for a specified time period, say a month, is called Billing Rate for the individual. The Billing Rates are computed as Follows:-

Items Description                                          Units

a -           Salary cost (including Social                             100

costs) payable to or for the Individual.

b -           Overheads (say 90 % of ‘a’)                              90

c -           Salary cost + Overhead cost                             190

d -           Fee (say @ 12% of ‘c’)                                     22.80

e -           Billing rate (c+d)                                               212.80

The monthly billing rates for local consultants for Junior and specialist positions range between Rs. 35,000 and Rs. 150,000 respectively as prevalent in the year 2000. For the purpose of estimation, an average rate could be utilized which could be an average varying between  Rs.  60-80  thousand  per  mansem  for  local  consultants  for  various  mix  of consultants’ Key Staff inputs i.e. higher rate where input of senior professionals (specialist positions) is higher with relation to the junior professionals.

3.6       Estimation of Staff Time Inputs

3.6.1    Activity Schedule

Computation of cost estimate for the consultants’ time inputs is a function of the total time  required  for  the  entire  team  (of  the  professional/semi-professional staff to complete the assignment in the envisioned manner) and the billing rates computed for each staff member. The computation of billing rate in itself is a function of salary plus

allowances, consultants’ overheads and the fee as explained under sub-paras 3.3 through 3.5. The estimation of time for each staff member and the total time is a rather complex process requiring a mental simulation by the committee/committee members drafting the TOR after defining the scope of services. After that it would list  down  the  activities/sub-activities  forming  part  of  the  project  implementation schedule; a realistic and reasonable time period for completion of each activity; relationship of each activity with other activities, if any and finally, finalization of an activity schedule in the form of a bar-chart. A typical example of an activity schedule

in the form of a bar-chart for a composite irrigation and drainage project is given on the  pages  13  and  14  .  The  project  in  this  example  requires  the  services  of consultants  for  the  listed  activities  which  comprise  of  planning,  design  and construction of a new canal, distribution network of distributary, minor canals/water courses, a composite surface/ sub-surface drainage system and commissioning of the project.

3.6.2.   Staff Schedule

The second phase in the process is organization of a team of Specialists/Junior professionals to handle the  activities listed above and their co-relation with each activity. A Staffing Schedule in the form of a bar-chart provided on pages 15 and 16 has been drawn and placed as an example. The consultants’ total professional staff time inputs are computed accordingly. This may only be taken as an example since some  supporting  staff’s  services  (such  as  Quantity  Surveyors/Cost  Estimators, Economists, Sociologist, Environmentalists, Administrative staff, Drafting staff etc.) are not included in the staffing schedule  and may be included according to the specific requirements of the project.

Use of Client Staff

The engineering departments of some of the client organizations maintain their own technical staff, some of which could be available for performing services on the roll of the consultants. This deployment of client staff on secondment/deputation is not only a cost saving measure but is also helpful in training of the client’s staff in the finer, and modern aspects of project implementation which could be considered for utilization of their services especially for transfer of technology.

3.7       Direct (Non-Salary) Costs

3.7.1    Cost Components

The relevant PEC Bye-Laws list the heads of costs which are directly allocable to specific engagements and projects for performing the assignment. These are incurred under the following heads:-

(i)         Provisions for office, light, heat and similar items for working space, costs or rental for  furniture,  drafting  equipment  and  engineering  instruments  and  automobile expenses identifiable to specific projects for which special facilities other than head

office of the firm are arranged.

(ii)        Provision for labour or work charge establishment.

(iii)       Daily  and  travelling  allowances/expenses  of  employees,  partners  and  principals when away from home office on business connected with the project.

(iv)       Identifiable communication expenses, such as long distance telephone, telegraph, cable, telex, express charges, and postage other than general correspondence.

(v)        Services directly applicable to the project, such as special legal and accounting expenses, computer rental and programming costs, special consultants, borings, laboratory  charges,  perspectives,  renderings,  photos,  model  costs,  commercial printing and binding and similar cost which are not applicable to the overhead costs, professional liability insurance cover.

(vi)       Identifiable  drafting  supplies  and  office  supplies  and  expenses  charged  to  the employer’s work, as distinguished from such supplies and expenses  applicable to several projects.

(vii)      Identifiable  reproduction  costs  applicable  to  the  work  such  as  blue  printing, photostating, mimeographing, printing, binding etc.

These expenses which seldom can be determined in advance with any degree of accuracy, are reimbursed by the employer at actual invoice cost, plus a service charge.

3.7.2    Contingencies

Computation of costs under the afore-given heads is a process involving the known yardsticks as experienced in the past and there is always chances of it to vary with the actual costs incurred over the period of the consultants assignment. However, reference to the latest similar contract could give a good yardstick with appropriate additions   under   the   head   physical   and   price   contingencies.   The   physical contingencies may vary to the extent of 10 to 15 percent of the estimated cost depending  upon  the  uncertainties  of  the  estimates  and  the  rates  of  inflation. However,  in  estimating  costs  for  assignments  lasting  less  than  one  year,    no allowance should normally be made for price escalation during its implementation to be provided under the sub-head “price contingencies”.

4.0      LETTER OF INVITATION -  INVITATION DOCUMENTATION

4.1       Letter of Invitation

The Client, after publicly notifying the scope of work of a project and completing the prequalification  (short-listing)  process  from  the  eligible  consulting  firms  (registered  with PEC), will invite proposals from these short-listed firms through formally issuing them a Letter of Invitation (LOI) including the Data Sheet also called a “Request for Proposal

(RFP) alongwith its attachments, which are listed as follows:-

         Terms of Reference/Background Information

         Sample formats for:- Technical Proposal Financial Proposal

         Draft Form of Contract

4.2       Information To Consultants

Background information which is also termed as “Information to Consultants” (ITC) is a document which provides information/instructions necessary for the consultants to prepare their proposals in an informed and responsive manner and forms part  of the LOI Data Sheet. It includes information which is not entirely covered under the TOR. It includes also the documents and other material necessary for preparation of a proposal. A sample format for the Letter of Invitation and Appendix-I comprising Forms 1 to 9 and Appendix-II comprising 1 to 6 Forms is provided on pages 32 to 40 and pages 42 to 50 respectively which should serve as a guide for the consultants selection committee to finalize the RFP.

The  Document shall also specify the mandatory Non Responsive Conditions for information of Bidders.

4.3       Changes in LOI

It may please be noted that except for filling in the blanks, the client’s staff is not required to change anything in the “Sample Letter of Invitation”. Any changes/amendments, if it is essential, has to be made through the Data Sheet.

SAMPLE LETTER OF INVITATION (LOI)

Dear [ name of Consultants)

Re: Proposal for Consulting Services, Letter of Invitation

1.         INTRODUCTION

1.1       You are hereby invited to submit a technical and a financial proposal for consulting services required for the Assignment named in the attached LOI Data Sheet (referred to as “Data Sheet” hereafter) annexed with this letter. Your proposal could form the basis for future negotiations and ultimately a contract between your firm and the Client named in the Data Sheet.

1.2       A brief description of the Assignment and its objectives are given in the Data Sheet. Details are provided in the attached TOR.

1.3       The Assignment shall be implemented in accordance with the phasing indicated in the Data Sheet. (When the Assignment includes several phases, continuation of services for the next phase shall be subject to satisfactory performance of the previous phase, as determined by the Client).

1.4       The Client (provide name of the organization) has been entrusted the duty to implement the Project as Executing Agency by the  (name the respective government i.e. GOP, GO Province etc.) and funds for the project for the phase have been approved and provided in the budget  (to be specified as the case may be) for utilization towards the cost of the Assignment, and the Client intends to apply part of the funds to eligible payments under the contract for which this LOI is issued.

1.5       To obtain first-hand information on the Assignment and on the local conditions, you are encouraged to pay a visit to the Client before submitting a proposal and attend a pre- proposal conference if specified in the Data Sheet. Your representative shall meet the officials named in the Data Sheet. Please ensure that these officials are advised of the visit in advance to allow adequate time for them to make appropriate arrangements. You must fully inform yourself of local conditions and take them into account in preparing your proposal.

1.6       The Client shall provide the inputs specified in the Data Sheet, assist the Consultants in obtaining licenses and permits needed to carry out the services, and make available relevant project data and reports.

1.7       Please note that:

i)          The cost of preparing the proposal and of negotiating the contract, including a visit to the Client, are not reimbursable as a direct cost of the Assignment; and

ii)         The Client is not bound to accept any of the proposals submitted.

1.8       An invitation to submit proposals has been sent to the firms as listed/stated in the Data

1.9       We wish to remind you that in order to avoid conflicts of interest:

i)          Any firm providing goods, works, or services with which you are affiliated or associated is not eligible to participate in bidding for any goods, works, or services

(other than the Services and any continuation thereof) resulting from or associated with the project of which this Assignment forms a part; and

- Any previous or ongoing participation in relation with the project by your firm, its professional staff, its affiliates or associates under a contract may result in rejection of your proposal. You should clarify your situation  in that respect with the Client before preparing the proposal.

1.10		Fraud and Corruption

It is the policy of the PSML  to require its staff and its Vendor / consultants to observe the highest standard of ethics during the selection and execution of such contracts. In pursuance of this policy,  PSML :

(a) Defines, for the purposes of this provision, the terms set forth below:

(i) “Corrupt practice” means the offering, giving, receiving, or soliciting, directly or indirectly, of any thing of value to influence the action of a public official in the selection process or in contract execution; and

(ii)  “Fraudulent practice” means a misrepresentation or omission of facts in order to influence a selection process or the execution of a contract;

(iii) “Collusive practices” means a scheme or arrangement between two or more consultants  with or without the knowledge of PSML , designed to establish prices at artificial, noncompetitive levels and to deprive  PSML  of the benefits of free and open competition;

(iv) “Coercive practices” means harming or threatening to harm, directly or indirectly, persons or their property to influence their participation in a procurement process, or affect the execution of a contract.

(b) will reject a proposal for award if it determines that the consultant recommended for award has, directly or through an agent, engaged in corrupt, fraudulent, collusive or coercive practices in competing for the contract in question;

(c) will sanction a consultant, including declaring the consultant ineligible, either indefinitely or for a stated period of time, to be awarded a PSML  contract if it at any time determines that the consultant has, directly or through an agent, engaged in corrupt, fraudulent, collusive or coercive practices.

1.11	Consultants shall furnish information as described in the Financial Proposal submission form on commissions and gratuities, if any, paid or to be paid to agents relating to this proposal, and to execute the work if the firm is awarded the contract.

1.12	Consultants shall Sign the Integrity Pact attached as Annexure.

1.13	Consultants shall be aware of the provisions on fraud and corruption stated in the Standard Contract under the clauses indicated in the Data Sheet.

2.         DOCUMENTS

2.1       To prepare a proposal, please use the attached Forms/Documents listed in the Data Sheet.

2.2       Consultants requiring a clarification of the Documents must notify the Client, in writing, not later than Twenty one (21) days before the proposal submission date. Any request for clarification in writing, or by cable, telex or telefax shall be sent to the Client’s address indicated in the Data Sheet. The Client shall respond by cable, telex or telefax to such requests and copies of the response shall be sent to all invited Consultants.

2.3       At any time before the submission of proposals, the Client may, for any reason, whether at its own initiative or in response to a clarification requested by an invited consulting firm, modify the Documents by amendment. The amendment shall be sent in writing or by cable, telex or telefax to all invited consulting firms and will be binding on them. The Client may at its discretion extend the deadline for the submission of proposals.

3.         PREPARATION OF PROPOSAL

3.1       You are requested to submit a technical and a financial proposal. Your proposal shall be written in English language.

Technical Proposal

3.2       In preparing the technical proposal, you are expected to examine all terms and instructions included in the Documents. Failure to provide all requested information shall be at your own risk and may result in rejection of your proposal.

3.3       During preparation of the technical proposal, you must give particular attention to the following:

i)          If you consider that your firm does not have all the expertise for the Assignment you may obtain a full range of expertise by associating with other firms or entities. You

may also utilize the services of expatriate experts but only to the extent for which the requisite expertise is not available in any Pakistani Firm. You may not associate with the other firms invited for this Assignment unless specified in the Data Sheet.

ii)        Subcontracting part of the Assignment  which is not available with the firm, to other consultants if considered desirable; the same sub-consultant may be included in several proposals, subject to limitations in the Data Sheet.

iii)      The minimum estimated number of key professional staff-months required for the Assignment is stated in the Data Sheet. Your proposal should be based on a number of key professional  staff-months  substantially  in  accordance  with  the  above  number. However you may propose any upward changes in the light of your experience through your comments on the TOR. Any proposal not complying with the minimum estimated number of key professional staff-months will be rejected.

iv)        The key professional staff proposed shall be permanent employees of the firm unless otherwise indicated in the Data Sheet.

v)         Proposed staff should have experience preferably under conditions similar to those prevailing  in  the  area  of  the  Assignment.  The  minimum  required  experience  of proposed key staff shall be as listed in the Data Sheet.

vi)        No alternative to key professional staff may be proposed, and only one curriculum vitae (CV) may be submitted for each position.

vii)       Study reports must be in the English Language. Working knowledge of the national language by the firm’s personnel is recommended. The  knowledge of the regional language where the Assignment is located will be considered additional qualification.

viii)	Integrity pact.-  Procurements exceeding the prescribed limit shall be subject to an integrity pact, as specified by regulation with approval of the Federal Government, between the procuring agency and the suppliers or contractors. Consent of  applicants to sign the Integrity Pact ( Annexure   ) consent is mandatory.

3.4       Your technical proposal shall provide the following and any additional information, using the formats attached in Appendix 1:

I-From-1          A brief description of the Consultant’s organization and an outline of recent

(not older than Ten years) experience on assignments of a similar nature. For each assignment, the outline should indicate, inter alia, the profiles of the staff provided, duration, contract amount and firm’s involvement.

I-Form-2          A list of projects presently being under taken by the Firm and expertise- wise total number and number of staff deployed on the projects being presently under-taken.

I-Form-3          Consultants’ understanding of the objectives of the project, their approach towards  the  assignment  and  a  description  of  methodology  that  the consultants propose to perform on the activities and completion of the assignment.

I-Form-4          Any comments or suggestions on the TOR;

The Consultant’s comments, if any, on the data, services and facilities to be provided by the Client and indicated in the TOR.

I-Form-5          CVs recently signed by the proposed key professional staff or an authorized manager  in  the  consultants  head  office.  Key  information  should  include number of years with the firm, and degree of responsibility held in various assignments especially during the last ten (10) years.

I-Form-6          A monthly work plan, illustrated with a bar chart of activities and graphics of the critical path method (CPM) or Project Evaluation Review Techniques

(PERT) type.

I-Form-7          A schedule for compilation and submission of various types of reports.

I-Form-8          A work plan and time schedule for the key personnel also showing the total number of person-months by each key person.

I-Form-9          The composition of the proposed staff team, the tasks which would be

assigned to each staff members and their positions.

10.                   If the Data Sheet specifies training as a major component of the Assignment, a detailed description of the proposed methodology, staffing, budget and monitoring.

11.                   Any additional information as requested in the Data Sheet.

3.5       The  technical  proposal  shall  not  include  any  financial  information.  The  Consultant’s comments, if any, on the data, services and facilities to be provided by the Client and indicated in the TOR shall be included in the technical proposal.

Financial Proposal

3.6       The financial proposal should list the costs associated with the Assignment. These normally cover  remuneration  for  staff  in  the  field  and  at  headquarters,  per  diem,  housing, transportation for mobilization and demobilization, services and equipment (vehicles, office equipment furniture and supplies), printing of documents, surveys and investigations. These costs should be broken into foreign (if applicable) and local costs. Your financial proposal should be prepared using the formats attached as Appendix 2 i.e. Form Nos. 1 through 6.

3.7       The financial proposal shall also take into account the professional liability as provided under the relevant PEC Bye-Laws and cost of insurances specified in the Data Sheet.

3.8       Costs may be expressed in currency(ies) listed in the Data Sheet

4.         SUBMISSION OF PROPOSALS

4.1       You shall submit one original technical proposal and one original financial proposal and the number of copies of each indicated in the Data Sheet. Each proposal shall be in a separate envelope indicating original or copy, as appropriate. All technical proposals shall be placed in an envelope clearly marked “Technical Proposal” and the financial proposals in the one marked  “Financial  Proposal”.  These  two envelops, in turn, shall be sealed in an outer envelop bearing the address and information indicated in the Data Sheet. The envelope shall be   clearly   marked,   “DO   NOT   OPEN,   EXCEPT   IN   PRESENCE   OF   THE EVALUATION COMMITTEE.”

4.2       In the event of any discrepancy between the copies of the proposal, the original shall govern. The original and each copy of the technical and financial proposals shall be prepared in indelible  ink  and  shall  be  signed  by  the  authorized  Consultant’s  representative.  The representative’s   authorization   shall   be   confirmed   by  a  written  power  of  attorney accompanying the proposals. All pages of the technical and financial proposals shall be initialed by the person or persons signing the proposal.

4.3       The proposal shall contain no interlineation or overwriting except as necessary to correct errors made by the Consultants themselves. Any such corrections shall be initialed by the person or persons signing the proposal.

4.4       The completed technical and financial proposals shall be delivered on or before the time and date stated in the Data Sheet.

4.5       The proposals shall be valid for the number of days stated in the Data Sheet from the date of its submission. During this period, you shall keep available the professional staff proposed for the assignment. The Client shall make its best effort to complete negotiations at the location stated in the Data Sheet within this period.

5.         PROPOSAL EVALUATION-Amendment- Public Procurement Rules 2004

Rule 30.         Evaluation of bids.-  (1)  All bids shall be evaluated in accordance with the evaluation criteria and other terms and conditions set forth in the prescribed bidding documents. Save as provided for in clause (iv) of sub-rule (3) of rule 36 no evaluation criteria shall be used for evaluation of bids that had not been specified in the bidding documents.

(2)	For the purposes of comparison of bids quoted in different currencies, the price shall be converted into a single currency specified in the bidding documents. The rate of exchange shall be the selling rate, prevailing on the date of opening of bids specified in the bidding documents, as notified by the State Bank of Pakistan on that day.

(3)	A bid once opened in accordance with the prescribed procedure shall be subject to only those rules, regulations and policies that are in force at the time of issue of notice for invitation of bids.

Rule 36.	A  two-envelope procedure shall be adopted in ranking of the proposals. The technical evaluation shall be carried out first, followed by the financial evaluation. Firms shall be ranked using a combined technical/financial score,1 as indicated below:

( b) Technical Proposal single stage – two envelope procedure.- (i)   The bid shall comprise a single package containing two separate envelopes. Each envelope shall contain separately the financial proposal and the technical proposal;

(ii)  	the envelopes shall be marked as “FINANCIAL PROPOSAL” and “TECHNICAL PROPOSAL” in bold and legible letters to avoid confusion;

(iii)  	initially, only the envelope marked “TECHNICAL PROPOSAL” shall be opened;

(iv)  	the envelope marked as “FINANCIAL PROPOSAL” shall be retained in the custody of the procuring agency without being opened;

- the procuring agency shall evaluate the technical proposal in a manner prescribed in advance, without reference to the price and reject any proposal which do not conform to the specified requirements;

(vi)  	during the technical evaluation no amendments in the technical proposal shall be   permitted;

- the financial proposals of bids shall be opened publicly at a time, date and venue announced and communicated to the bidders in advance;

At the time of opening of the Financial Proposals, all members of  Tender / Evaluation Committee  shall sign each and every page of the Proposal, quoted costs, cuttings and overwriting at the time of opening of Technical and Financial proposals as the case may be.

(viii) 	after the evaluation and approval of the technical proposal the procuring agency, shall at a time within the bid validity period, publicly open the financial proposals of the technically accepted bids only. The financial proposal of bids found technically non-responsive shall be returned un-opened to the respective bidders; and

- the bid found to be the lowest evaluated bid shall be accepted.

“lowest evaluated bid” means,-

(i) a bid most closely conforming to evaluation criteria and other conditions specified in the bidding document; and

(ii)	having lowest evaluated cost;

Note: The Evaluation Committee should first review the financial proposals for arithmetical errors and consistency between the financial and technical proposals (for example, omissions of items included in the technical proposals). Arithmetical errors should be corrected, omitted items evaluated, and the corresponding adjustments made to he offered prices to obtain the final evaluated prices. For example, if a technical proposal indicates the presence of the team leader at the assignment site for 12 months and the financial proposal indicates  only 8 months, and should be calculated by adding the  corresponding amount of staff remuneration to the proposed amount.

Rule 35 Announcement of evaluation reports.-  Procuring agencies shall announce the results of bid evaluation in the form of a report giving justification for acceptance or rejection of bids at least ten days prior to the award of procurement contract.

Note:	The financial proposals of firms lower than 75% shall  be returned unopened, and after completion of the procedure of evaluation report announcement in

accordance with Rule 35,  the remaining financial proposals should be publicly opened by inviting all the  bidders achieving passing score.

PSML  shall publish in its website the following information: (i) name of all bidders who submitted a bid; (ii) bid prices as read out at bid opening; (iii) name and evaluated prices of all bids that had been evaluated; (iv) name of bidders that were disqualified and the reasons for their disqualification; and (v) name of the bidder recommended for award and reason for recommendation,  duration and summary scope of the contract.

After 10days, evaluation committee shall begin to examine all objections, and evaluation report to be finalized in 6 days ( as the allowable limit for objections is 15 days), signed by all committee members. The ER shall then be approved by the Project Award Committee in 2 days, President - PSML  in 2 Days and letter of Award issued in 2 days. The Contract Agreement must be Signed in 15 days.

Confidentiality.- The procuring agency shall keep all information regarding the bid evaluation confidential until the time of the announcement of the evaluation report in accordance with the requirements of rule 35.

Rule 48.	Redressal of grievances by the procuring agency.- (1) The procuring agency shall constitute a committee comprising of odd number of persons, with proper powers and authorizations, to address the complaints of bidders that may occur prior to the entry into force of the procurement contract.

(2)	Any bidder feeling aggrieved by any act of the procuring agency after the submission of his bid may lodge a written complaint concerning his grievances not later than fifteen days after the announcement of the bid evaluation report under rule 35.

(3)	The committee shall investigate and decide upon the complaint within fifteen days of the receipt of the complaint.

(4) 	Mere fact of lodging of a complaint shall not warrant suspension of the procurement process.

(5)	Any bidder not satisfied with the decision of the committee of the procuring agency may lodge an appeal in the relevant court of jurisdiction.

Other Two Stage Bidding Procedures.

(c)     	Two stage bidding procedure.-

First stage

(i)    	the bidders shall first submit, according to the required specifications, a technical proposal without price;

(ii)	the technical proposal shall be evaluated in accordance with the specified evaluation criteria and may be discussed with the bidders regarding any deficiencies and unsatisfactory technical features;

(iii)	after such discussions, all the bidders shall be permitted to revise their respective technical proposals to meet the requirements of the procuring agency;

(iv)	the procuring agency may revise, delete, modify or add any aspect of the technical requirements or evaluation criteria, or it may add new requirements or criteria not inconsistent with these rules:

Provided that such revisions, deletions, modifications or additions are communicated

to all the bidders equally at the time of invitation to submit final bids, and that

sufficient time is allowed to the bidders to prepare their revised bids:

Provided further that such allowance of time shall not be less than fifteen days in the case of national competitive bidding and thirty days in the case of international competitive bidding;

(v)	those bidders not willing to conform their respective bids to the procuring agency’s technical requirements may be allowed to withdraw from the bidding without forfeiture of their bid security;

Second stage

(vi)	the bidders, whose technical proposals or bids have not been rejected and who are willing to conform their bids to the revised technical requirements of the procuring agency, shall be invited to submit a revised technical proposal along with the financial proposal;

(vii)	the revised technical proposal and the financial proposal shall be opened at a time, date and venue announced and communicated to the bidders in advance; and

(viii)	the revised technical proposal and the financial proposal shall be evaluated in the manner prescribed above. The bid found to be the lowest evaluated bid shall be accepted:

Provided that in setting the date for the submission of the revised technical proposal and financial proposal a procuring agency shall allow sufficient time to the bidders to incorporate the agreed upon changes in the technical proposal and prepare their financial proposals accordingly.

Rule 35 shall apply.

(d)	two stage - two envelope bidding procedure.-

First stage

(i) 	the bid shall comprise a single package containing two separate envelopes. Each envelope shall contain separately the financial proposal and the technical proposal;

(ii)	the envelopes shall be marked as “FINANCIAL PROPOSAL” and “TECHNICAL PROPOSAL” in bold and legible letters to avoid confusion;

(iii)	initially, only the envelope marked “TECHNICAL PROPOSAL” shall be opened;

(iv) 	the envelope marked as “FINANCIAL PROPOSAL” shall be retained in the custody of the procuring agency without being opened;

(v)	the technical proposal shall be discussed with the bidders with reference to the procuring agency’s technical requirements;

(vi)	those bidders willing to meet the requirements of the procuring agency shall be allowed to revise their technical proposals following these discussions;

(vii) 	bidders not willing to conform their technical proposal to the revised requirements of the procuring agency shall be allowed to withdraw their respective bids without forfeiture of their bid security;

Second stage

(viii) 	after agreement between the procuring agency and the bidders on the technical requirements, bidders who are willing to conform to the revised technical specifications and whose bids have not already been rejected shall submit a revised

technical proposal and supplementary financial proposal, according to the technical requirement;

(ix) 	the revised technical proposal along with the original financial proposal and supplementary financial proposal shall be opened at a date, time and venue announced in advance by the procuring agency:

Provided that in setting the date for the submission of the revised technical proposal and supplementary price proposal a procuring agency shall allow sufficient time to the bidders to incorporate the agreed upon changes in the technical proposal and to prepare the required supplementary financial proposal; and

(x) 	the procuring agency shall evaluate the whole proposal in accordance with the evaluation criteria and the bid found to be the lowest evaluated bid shall be accepted.

Rule 35 shall apply.

Rule 37.	Conditions for use of single stage two envelope, two stage and two stage two envelope bidding procedures.- Single stage one envelope bidding procedure shall ordinarily be the main open competitive bidding procedure used for most of the procurement. Other appropriate procedures of open competitive bidding shall be selected in the following circumstances, namely:-

(a)  	single stage two envelope bidding procedure shall be used where the bids are to be evaluated on technical and financial grounds and price is taken into account after technical evaluation;

(b) 	two stage bidding procedure shall be adopted in large and complex contracts where technically unequal proposals are likely to be encountered or where the procuring agency is aware of its options in the market but, for a given set of performance requirements, there are two or more equally acceptable technical solutions available to the procuring agency; and

(c) 	two stage two envelope bidding method shall be used for procurement where alternative technical proposals are possible, such as certain type of machinery or equipment or manufacturing plant.

The  Document shall also specify the mandatory Non Responsive Conditions for the information of Bidders.

Major deviations to the commercial requirements and technical specifications are a basis for the rejection of bids. As a general rule, major deviations are those that, if accepted, would not fulfill the purposes for which the bid is requested, or would prevent a fair comparison with bids that are properly compliant with the bidding documents. Examples of major deviations include:

- Stipulating price adjustment when fixed price bids were called for

- Failing to respond to specifications by offering instead a different design or product that does not offer substantial equivalence in critical performance parameters or in other requirements

- Phasing of contract start-up, delivery, installation, or construction not conforming to required critical dates or progress markers

- Subcontracting in a substantially different amount or manner than that permitted

- Refusing to bear important responsibilities and liabilities allocated in the bidding documents, such as performance guarantees and insurance coverage

- Taking exceptions to critical provisions such as applicable law, taxes and duties, and dispute resolution procedures

- Those deviations that are specified in the ITB as requiring rejection of the bid (such as, in the case of works, participating in the submission of another’s bid other than as a subcontractor).

- Refusal to Sign Integrity Pact.

Rule 33.	Rejection of bids.-  (1)  The procuring agency may reject all bids or proposals at any time prior to the acceptance of a bid or proposal. The procuring agency shall upon request communicate to any supplier or contractor who submitted a bid or proposal, the grounds for its rejection of all bids or proposals, but is not required to justify those grounds.

(2) 	The procuring agency shall incur no liability, solely by virtue of its invoking sub-rule (1)  towards suppliers or contractors who have submitted bids or proposals.

(3) 	Notice of the rejection of all bids or proposals shall be given promptly to all suppliers or contractors that submitted bids or proposals.

Rule 34.	Re-bidding.-  (1) If the procuring agency has rejected all bids under rule 33 it may call for a re-bidding.

- The procuring agency before invitation for re-bidding shall assess the reasons for rejection and may revise specifications, evaluation criteria or any other condition for bidders as it may deem necessary.

6.         NEGOTIATION

6.1       Prior to the expiration of proposal validity, the Client shall notify the successful Consultant in writing, by registered letter, cable telex or facsimile and invite it to negotiate the Contract.

6.2       Negotiations normally take from two to three days. The aim is to reach agreement on all points and initial a draft contract by the conclusion of negotiations.

6.3       Negotiations shall commence with a discussion of your technical proposal. The proposed methodology, work plan, staffing and any suggestions you may have made to improve the TOR. Agreement shall then be reached on the final TOR, the staffing, and the bar charts, which shall indicate activities, staff, periods in the field and in the home office, staff months, logistics and reporting.

6.4       Changes agreed upon shall then be reflected in the financial proposal, using proposed unit rates (no negotiation of the staff month rates).

6.5       Having selected Consultants on the basis of, among other things, an evaluation of proposed key professional staff, the Client expects to negotiate a contract on the basis of the staff named in the proposal. Prior to contract negotiations, the Client shall require assurances that the staff members will be actually available. The Client shall not consider substitutions of key staff  except  in  cases  of  un-expected  delays  in  the  starting  date  or  incapacity  of  key professional staff for reasons of health.

6.6       The negotiations shall be concluded with a review of the draft form of the contract. The Client and the Consultants shall finalize the contract to conclude negotiations. If negotiations fail, the Client shall invite the Consultants that received the second highest score in ranking to Contract negotiations. The procedure will continue with the third in case the negotiation process is not successful with the second ranked consultants.

7.         AWARD OF CONTRACT

7.1       The contract shall be awarded after successful negotiations with the selected Consultants and    approved    by    the    competent    authority.    Upon    successful    completion    of negotiations/initialling  of  the  draft  contract,  the  Client  shall  promptly  inform  the  other Consultants that their proposals have not been selected.

7.2       The selected Consultant is expected to commence the Assignment on the date and at the location specified in the Data Sheet.

8.         CONFIRMATION OF RECEIPT

8.1       Please inform the Client by telex/facsimile courier or any other means:

i)          that you received the letter of invitation;

ii)         whether you will submit a proposal; and

iii)        if you plan to submit a proposal, when and how you will transmit it.

Amendment-Public Procurement Rules 2004

Rule 19. 	Blacklisting of suppliers and contractors.-	  The procuring agencies shall specify a mechanism and manner to permanently or temporarily bar, from participating in their respective procurement proceedings, suppliers and contractors who either consistently fail to provide satisfactory performances or are found to be indulging in corrupt or fraudulent practices. Such barring action shall be duly publicized and communicated to the Authority:

Provided that any supplier or contractor who is to be blacklisted shall be accorded adequate opportunity of being heard.

Note: “contractor” means a person, consultant, firm, company or an organization who undertakes to supply goods, services or works;

MAINTENANCE OF RECORD AND FREEDOM OF INFORMATION

Rule 46.  	Record of procurement proceedings.-  (1) 	All procuring agencies shall maintain a record of their respective procurement proceedings along with all associated documentation for a minimum period of five years.

(2)	 Such maintenance of record shall be subject to the regulations framed in this regard from time to time.

Rule 47.	Public access and transparency.-  As soon as a contract has been awarded the procuring agency shall make all documents related to the evaluation of the bid and award of contract public:

Provided that where the disclosure of any information related to the award of a contract is of proprietary nature or where the procuring agency is convinced that such disclosure shall be against the public interest, it can withhold only such information from public disclosure subject to the prior approval of the Authority.

Note by Transparency International Pakistan: Public declaration as per Rule 46 shall made on PSML  website.

Rule 50. 	Mis-procurement.- Any unauthorized breach of these rules shall amount to mis-procurement.

Rule 18.	 Disqualification of suppliers and contractors.- The procuring agency shall disqualify a supplier or contractor if it finds, at any time, that the information submitted by him concerning his qualification as supplier or contractor was false and materially inaccurate or incomplete.

LETTER OF INVITATION (LOI)

LOI

Clause #_____________

DATA SHEET

1.1               The name of the Assignment is : _________________________________

___________________________________________________________

___________________________________________________________

The name of the Client is : _____________________________________

___________________________________________________________

__________________________________________________________

1.2               The description and the objectives of the Assignment are : ______________

_____________________________________________________________

_____________________________________________________________

1.3               Phasing of the Assignment (if any): _______________________________

___________________________________________________________

___________________________________________________________

1.5               Pre-Proposal Conference: Yes _____ No _____

if yes, indicate date, time and venue.

The name(s) and address (es) of the Official (s) is (are): ________________

___________________________________________________________

___________________________________________________________

1.6               The Client shall provide the following inputs: ______________________

___________________________________________________________

___________________________________________________________

1.8               The Invited firms are:  _________________________________________

___________________________________________________________

2.1               The Documents are: {TOR/Background information,  Draft Form of Contract, Sample formats/Appendices etc.}:  ______________________________

___________________________________________________________

2.2               The address for seeking clarification is: _________________________

___________________________________________________________

3.3       (i)    A short-listed firm may associate with another  short-listed firm. Yes ___ No ____

(ii)     The same sub-consultant  may participate in several proposals

Yes ___ No ____

(iii)    The estimated number of key professional staff months is: _________

iv)     Proposed  key  staff  shall  be  permanent  employees  who  are  employed  with  the consultants at least six months prior to submission of Proposal.

Yes ___ No ____

(v)     The  minimum required  experience  of  proposed  Key staff is [ Position; minimum academic  qualification,  special  training  etc.,  number  of  years  of  professional experience,  number  of  years/minimum  number  of  similar  projects  for  specific expertise]:

3.4    (vi)     Training  is  an  important  feature  of this Assignment:. Yes ___ No ____

(vi)   Additional information in the technical proposal includes: ______

_____________________________________________________

3.7       Professional liability, insurances (description or reference to appropriate documentation):

_____________________________________________

___________________________________________________________

4.1       The number of copies of the Proposal required is: One original and (number) copies.

4.2       The address for writing on the proposal is : __________________________

_____________________________________________________________ Telephone:____________________________________________________ Cable: _______________________________________________________ Telex: _______________________________________________________ Facsimile: ____________________________________________________

4.3       The date and time of proposal submission are: _____________________

4.4       Validity period of the proposal is (days, date): _______________________ The location for submission of proposals  is: _______________________

___________________________________________________________

5.2       The points given to each category of evaluation criteria are:

Description/Items                                                                   Points *

i)     Specific experience of the consultants

related to the Assignment                                                   [5-10]

ii)              Adequacy of the proposed Work Plan and Methodology in responding to the TOR                             [10-30] iii)             Qualification and competence of the Key

Staff for the Assignment                                                     [30-60]

(iv)          Suitability for the transfer of knowledge

Programme (training)                                                                     [0-5]

Total Points:                                                               100

-           The points earmarked for evaluation sub-criteria for suitability of Key staff are:-

Points**

(i)             Academic and General qualifications                                         [20-30]

(ii)      Professional experience related to the Project                                  [50-60]

(iii)      Knowledge of language(s)                                                  [5-10]

(iv)     Status with the firm (Permanent & duration with Firm)                     [0-5]

Total Points:                                                               100

-      The minimum qualifying technical score [Number] Points.

5.3       The date, time and address of the financial proposal opening are:-

______________________________________________________________

______________________________________________________________

5.5                   The weights given to the Technical and Financial Proposals are:-

Technical:         (Between 0.8 and 1.0) Financial :         (Between 0.0 and 0.2)

7.2                   The Assignment is expected to commence on:-

Date: ________________________________ Location: _____________________________

______________________________

Sincerely,

[Name of Client]

Enclosures

•       Terms of Reference/background Information

•       Sample Forms for:-

•    Technical Proposal

•    Financial Proposal

•    Draft Form of Contract

_______________________________________________________________

*          Evaluation Criteria

The points recommended to be earmarked for each of the four heads under para 5.2, as may be noted varies between two limits. The LOI to be issued will, however contain only one figure out of  a  total  of  one  hundred.  These  limits  are  to  be  fixed  by  the  LOI/Invitation  Documents Finalization Committee which shall vary for various kinds of consultants’ assignments.

For the sak e of citing an example five types of assignments are listed as follows:

Total Points= 100

STANDARD FORMS

APPENDIX-I

TECHNICAL PROPOSAL FORMS

.

5.0     EVALUATION OF PROPOSALS

5.1       Principles for Selection

5.1.1    The importance of using an equitable and transparent selection procedure that can stand up to any scrutiny cannot be over emphasized. These principles can be summarized as follows:-

     Transparent, clear and unambiguous.

     Neutral to all consultants, public or private sector firms.

     Appropriate to the assignment.

     As detailed in the Letter of Invitation (LOI).

     Acceptable to the final approving authority.

     In conformity with the relevant provisions in the PEC Bye-Laws.

5.1.2    The most important aim in the evaluation of proposals should always remain as the selection of the most suitable proposal on the basis of the laid down criteria to perform and deliver. Of the various factors, the primary emphasis should be given to the personnel assigned to the work for which proposals have been invited.

5.2       Evaluation Criteria

5.2.1    Selection of consulting firms require the  (short-listed) firms to prepare and submit technical proposals on a competitive basis as out-lined in the sample Letter of Invitation  provided  in  the  Section-4 of this document. The technical proposals received have to be evaluated in accordance with the criteria approved by the approving authority and listed in the LOI.

5.2.2    There are three factors which should be considered for assigning weightage to the technical proposal and the price quoted by the firms for overall ranking, which are:-

•          Technical complexity of the assignment.

•          Impact of the assignment on future implementation process.

•          Comparability of proposals viz-a-viz the respective output.

5.2.3  Single Stage – Two Envelope Procedure:-

(i).    	The bid shall comprise a single package containing two separate envelopes. Each envelope shall contain separately the financial proposal and the technical proposal:

- the envelopes shall be markied as “FINANCIAL PROPOSAL” and “TECHNICAL PROPOSAL” in bold and legible letters to avoid confusion;

- initially, only the envelope marked “TECHNICAL PROPOSAL” shall be opened;

- the envelope marked as “FINANCIAL PROPOSAL” shall be retained in the custody of the PSML without being opened;

- the PSML shall evaluate the technical proposal in a manner prescribed inadvance, without reference to the price and reject any proposal which do not conform to the specified requirements;

- during the technical evaluation no amendments in the technical proposal shall be permitted;

- the financial proposals of bids shall be opened publicly at a time, date and venue announced and communicated to the bidders in advance;

- after the evaluation and approval of the technical proposal the PSML, shall at a time within the bid validity period, publicly open the financial proposals of the technically accepted bids only. The financial proposal of bids found technically non-responsive shall be returned un-opened to the respective bidders; and

- the bid found to be the lowest evaluated bid shall be accepted.

5.2.4    It is extremely important that the selection process should never lose sight of the quality  of  services  which  should  remain  a  paramount  concern.  Therefore  the evaluation criteria is divided into the following categories:-

a)         Qualification and experience of consultants to  cover capacity, proficiency and specific experience.

b)          Approach and Methodology proposed by the consultants to carry out the assignment.

c)         Qualifications, experience and quality of proposed Key Staff.

For evaluation of proposals for a particular type of assignment, importance of each factor is taken into consideration for allocation of a specific weightage to each factor.

5.3       How to Proceed

5.3.1    As stated earlier, preferably the same committee which was assigned to formulate and finalize the LOI/TOR/Invitation Documents should be assigned the mandate to open  the  Technical  proposals  at  a  designated  time  and  also  to  carry  out  the evaluation of the proposals. The chairman/convenor of the committee should be a reasonably highly placed person in the hierarchy of the department to command credibility and respect. Alternatively there should be a Review Committee of not less than THREE and more than FIVE senior executives who may review the evaluation report  prepared  by  the  proposal  evaluation  committee  individually and hold a meeting within a specified time period to finalize its recommendations. They may also have the option to ask the convenor of the evaluation committee to arrange a presentation  during  this  meeting  and  offer  explanations  to  any  of  the  Review Committee observations for finalization of their views to save their precious time. It is re-iterated that prior to the date of submission of proposals the evaluation/review committees should already be in place so that they may proceed with evaluation forthwith.

5.3.2    Detailed Evaluation Criteria

Prior to receipt of proposals and to initiate the formulation of detailed evaluation criteria, the committee should consider the project, its components, the project implementation requirements and importance of each factor in the overall concept. After familiarization with these issues the committee should proceed with finalization of detailed evaluation criteria and drafting of the supplementary evaluation sheets on the basis of criteria provided in the LOI Data Sheet. These sheets should essentially cover   the   detailed   sub-criteria   for   qualification/experience   of   firms,   the Approach/Methodology/Work Programme and for each of the position for the Key personnel whose CVs are to be evaluated. It may be re-stated that the Key- Personnel are those  permanent staff who are employed with the Consultants for at least six months prior to submission of proposal and  have been nominated in the Data Sheet by the client and whose Academic/General experience and qualifications have been specified. It is recommended for sake of neutrality that these sub-criteria and supplementary evaluation sheets should be finalized before any of the member goes through the proposals submitted by the short-listed firms.

5.3.3    The committee members should then carefully peruse the Technical Proposals within a pre-agreed period before a meeting of the evaluation committee is convened to discuss the following:-

•          Status of proposals received viz-a-viz the short-listed firms.

•          Status of transmittal of clarifications to all short-listed firms on equal basis.

•          Does any technical proposal contain priced financial terms ?

•          If yes, then decision on its acceptance or rejection.

•          Reservations/statements   expressed   in   any   proposal   requiring   special attention.

•          Responsiveness of the proposals; decision on incomplete proposals.

•          The evaluation criteria in LOI/sub-criteria, its re-appraisal.

•          Briefing of the committee members about award of rating and the point system and distribution of the detailed evaluation sheets.

•          Committee Members’ status in respect of the conflict of interest, if any and decision for the replacement of the member.

5.3.4    The Percentage Rating

It is important that members should agree also about the percentage rating of various types of entries for the sake of uniformity . A typical sample rating guide containing description of the ranges recommended for use are as follows:-

Percent Rating                       Quality

40-59                                       Not acceptable

60-69                                       Marginally acceptable

70-79                                       Good

80-89                                       Very good

90-100                                     Outstanding

5.3.5    The evaluation committee should avoid inconsistencies and bias in applying the ratings. The members must keep the fact in mind that when price is also a selection factor it has fixed a cut-off point threshold. Any firm scoring below that threshold is going to be rejected whose financial envelope shall be returned un-opened. A threshold of 70 percent is considered appropriate because setting a higher threshold increases the risk of rejection of all or most of the proposals. The lowest reasonable rating is accordingly considered as 40 percent. Accordingly, to avoid rejection of a proposal, no rating below this number should be utilized. This view is recommended because a score lower than the threshold of one of the criteria may deny the client the option to negotiate a weak point of otherwise an outstanding proposal.

5.4       Qualification/Experience of Firms

5.4.1    Capacity  and  specific  experience  of  Consultants  is  usually  sub-divided into the following sub-factors:-

•          Experience on similar projects

•          Experience in similar conditions and areas.

•          Capacity of the consultants to carry out the assignment.

Un-necessary strict conditions such as length of operations of a firm, weightage to the largest number of projects for 100 percent credit, total value of contracts over a specified time period for 100 percent credit, un-necessarily long list of home office support elements of men and material for awarding the 100 percent credit should not be imposed.

5.4.2    No two projects are exactly alike which would always be a hurdle  in decision making  for  considering  the  previous  experience  as  similar  project  experience. However,  the  proposal  evaluation  committees  can  take  into  consideration  the experience   of   each   similar/comparable   component/or   sub-component  in  the previous  experience  of  the  firm(s)  and  number  of  activities  performed  on  the previous projects after assigning rational weightage to each component of a project as well as to each activity to be performed by the selected firm.

Components of a Project

For the sake of example the components of an Irrigation and Drainage Project can be listed as follows:-

A.        Irrigation Component

a)         Diversion Structures

b)         Main Canals (Lined/Unlined)

c)         Distribution System (Distys and Minor Canals)

d)         On Farm Water Management

B.        Drainage Component

a)         Surface Drains

i)          Main Drains

ii)         Secondary/Tertiary Drains iii)        On Farm Drains

b)         Sub-surface Drains

i)          Interceptor Drains

ii)         Horizontal (Tile) Drains

iii)        Vertical Drains (Tubewells)

Activities on a Project

In the same manner the duties of the consultants i.e activities on the project could include:-

a)         Survey and Investigations

b)         Design of Project/Project Components/Tender Documents c)         Procurement:

i)          Pre-qualification of Contractors

ii)         Tendering/Evaluation/Award of Contracts iii)        Contract Management

d)         Construction Supervision e)         Quality Control

f)          O&M of Completed Project

g)         Project Monitoring and Benefit Evaluation

h)         Social Surveys/Environmental Impact Assessment i)          Etc. Etc.

5.4.3    Each of the project component forming part of the project has its own significance and  importance  which  can  be  assigned  a  weightage  so  that  when  any  Firm’s previous experience on a specific project shows experience only for that specific component, it could be considered for award of proportional credit. In this manner no  experience  of  a  Firm  will  go  un-noticed/unrewarded and the Firm will be awarded credit for that previous experience.

Similarly, a Firm on a specific project may only have carried out feasibility studies with  surveys,  investigations,  feasibility  level  design,  economic  studies,  social assessment and Environmental Impact Assessment (EIA) studies, while it has also carried out on another project the detailed/Tender design and finalized the Tender documents. On still another project it may have provided services on procurement, construction  drawings  and  construction  supervision  with  Quality  control  duties. Similarly it may have provided services only for O&M of an irrigation project. In case we have accorded a weightage to each activity for their significance, then the firm will be able to get credit in a better and equitable manner than comparing the previous experience with present requirement on a lump-sum basis which always has the chances of arbitrary credit assignment by the evaluation committee members, some times with large variations on the basis of their own perceptions.

For the sake of explanation a Sample Form containing this detailed sub-criteria is provided on the pages 57 as Form 5.1.

5.5       Approach and Methodology

5.5.1    For evaluation of this aspect  of a firm’s capability, Approach and Methodology proposed by the firm to carry out the assignment is usually sub-divided into several areas which can include the following heads:

a.         Understanding of Objectives b.         Quality of methodology

(The methodology should cover all phases of the Project, all components of the project and all activities of the project individually).

c.         Innovativeness:

The  consultants  have  proposed  to  carry  out  surveys,  design  or  quality control etc, adoption of latest concepts for Quality Assurance which would help produce quality out-put, be economical and employs state-of-the-art technology.

d.         Work Programme

i)          Activity Schedule(s)

ii)         Team Organization

•          Bar Chart

•          CPM Schedules iii)        Staff duty Matrix iv)        Staffing Schedule

v)         Estimate of Staff Months

e.         Facilities Proposed for the Assignment

i)          Support Staff

ii)         Office accommodation/furnishings iii)        Living accommodation

iv)        Equipment v)         Transport

vi)        Any other facilities

f.          Transfer of technology

g.         Conciseness, clarity and completeness in proposal presentation

5.5.2    The afore listed areas under which the quality of proposals can be judged may be assigned weightages from within the total weightage assigned to this factor which has been explained under Section-4. The weighting is allotted, again, according to the relative significance of each area enumerated under para 5.4.1.  However, the two most important areas are quality of methodology and the work programme which would share maximum weightage between themselves.

As  a  general  guide,  a  general  distribution  of  weightage  for  these  areas  is  as suggested in the Sample Form 5.2 on page 59.



5.7.4    It has also been experienced that the consultants try to hide their deficiencies viz-a viz the requirements of the Terms of Reference (TOR) by making vague statements. It should be the policy of the evaluators that vague statements and lack of clarity in proposals on specific issues relating to the evaluation criteria and the TOR should be reasons for downgrading the ratings. This is very important because the consultants were   invited   to   submit   proposals   clearly   defining   their   experience;   their understanding  of  the  assignment,  approach,  methodology  and  work  plan  and nominate the staff which is the best suited to carry out the assignment.

5.7.5    It may be kept in view that approach and methodology proposed by consultants is not only meaningful but also reflects a clear understanding of the objectives. The work plan is also a definite Key to judge the understanding of consultants of this aspect. The Activity Schedule and the staffing schedules should be reconciled and may be judged for their adequacy and appropriateness for the project. Sometime consultants provide only simple re-statements of the scope of services and the TOR, stating that they will carry out these duties which should not be acceptable because it does not reflect the adequacy of their understanding of the project or their approach and methodology.

5.7.6    The evaluation of Key staff CV’s should demand extra care; the experience of a permanent employee of firm can be cross-checked with the experience of the firm to locate any discrepancies. The age of the person, the data about education, the previous positions held by him and his place in the consultant’s team should be critically appreciated for assessment of the person to judge if he acquired the professional level and experience to carry out the services assigned to him during the currency of the present project for which services are being procured.

5.7.7    Comments on the TOR normally reflect the consultants level of understanding of the key issues which often serves as an important guide for grading the consultants work plan and approach. Any comments or even criticism of the TOR by the consultants should  not  be  rejected nor it should be noted for their penalization before it is carefully reviewed. If these are realistic and reflect their maturity to carry out the assignment  it  should  be  noted  for  awarding  credit  and  later  discussion  during contract negotiations. It has actually been experienced that consultants’ proposals based on their previous experience and containing adverse remarks on the TOR were actually helpful in improving the TOR and the implementation schedules for the project.

5.8       Review by Committee and Selection

    - After the members of the evaluation committee have completed their individual evaluations in accordance with the evaluation sub-criteria announced in the documents, the convenor should convene the committee meeting. The committee would then jointly consider the individual evaluations and the scores, discuss the merits of each view point and choose the best proposal after assigning a technical scores to each of the proposals. It is extremely important that all proposals are accorded its realistic scores.

5.8.2    The committee may proceed with the review in an organized manner by adoption of a formal agenda which could include the following items:-

i)          Finalization of technical scores of proposals on the basis of arithmetic averages of the scores awarded by each member.

ii)        Finalization  of  comments  on  the   proposals  which  crossed  the minimum passing score of 75%  threshold, as these proposals shall only compete on financial proposal.

iii)        Elements from all proposals which are considered to be useful for rendering improvement in the methodology to carry out the assignment.

iv)         Finalization of the “Evaluation Report” for submission to appropriate forum for its approval, and public declaration for 10 days, before financial proposals are opened.

6.0     NEGOTIATION OF CONSULTANTS’ CONTRACT

6.1       Introduction

Pakistan Engineering Council’s relevant Bye-Laws have laid down the basis for computation of professional charges and modes of payment of professional fees for consulting services rendered by the engineering firms. A summary of these basis for computing the cost of services and payment to consultants include the following:-

6.1.1    Per Diem: Recommended for individual consultants whose services are utilized on an intermittent basis. Payment to the consultants is made for time actually devoted to work (including travel time) and all the direct costs actually incurred. The procedure for computing the rates is based on the monthly salary payable divided by agreed number of workdays per month.

6.1.2    Retainer: Employment on as and when required basis with token periodic payment for assuring availability because services are not required on full time basis. Services of Consulting Engineer are used on short and limited assignments and payment is made either on fixed monthly sum or on other mutually agreed basis i.e Per Diem or Hourly rates (in addition to the retainer token amount) for the time required to perform the services. This system normally is helpful in eliminating delays in short- listing/selection of consultants.

6.1.3    Cost Plus Fixed Fee:  The payment is made as reimbursement of all salary/non- salary  costs  plus  a  fixed  fee  on  projects  where  exact  scope  of  work  is  not appropriately defined at the time of appointment of consultants. In this situation the consultant  is  paid  a  fixed  fee  defined  by  PEC  as  interest  on  invested  capital, readiness to serve and profit (prior to taxes). The PEC’s adoption of this mode of calculation of consultant’s remuneration and having a contract on this basis carries certain draw backs. This mode shall be discussed later in further detail

6.1.4    Hourly Rates:  This mode of payment or the rates so computed are applicable even for Per Diem, Retainer or Cost Plus Fixed Fee Contracts when services are utilized for less than one month/part of a day. In this situation the rate, the PEC recommends, should be determined by dividing the monthly salary of the expert by agreed number of working hours per month and enhancing this rate by an agreed multiplier to account for the overheads and the fee. The direct non-salary costs are however, reimbursed as per actuals.

6.1.5    Fixed Man-Month Rates or Fixed Hourly Rates: Only a variation of cost plus fixed fee where all elements of the billing rate i.e salary, overheads and fee are fixed which are merged into a fixed person-month or person- hour rates. Direct non- salary costs are however, still payable as per actuals.

6.1.6    Fixed  Lump-sum  Payment:  Lump-sum payments are agreed for consultants’

services where scope of work is fairly estimated and well defined. However, the

costs are still estimated on the basis of person-month costs and direct non-salary costs.  PEC has finalized a Standard Form of contract based on this mode of compensation to the consultants. Accordingly this type of contract shall be discussed in further detail later.

6.1.7    Percentage of Construction Cost: This method is applicable to both; the Design Phase and the Construction Supervision  Phase. The cost of services includes the man-month costs as well as the non-salary costs chargeable as a fixed percentage of the construction cost. This method is suitable when exact size and scope of services for the engineering phase is not fully established at the time of engagement. For construction phase a fixed fee as percentage of cost is agreed with clearly defined limitations  in  respect  of  duration  of  contract,  man-month  requirements  and categories of supervisory staff. The construction cost for such contracts deems to include cost of project on prevailing market rates at the end of the design phase. The total construction cost which is used for computing the cost of services shall not include client’s admn. costs, consultant’s services costs, interest during construction and cost of land/way leaves.

In this type of contract the disadvantage lies in lack of incentive for the consultants to make any special effort for the project. The consultant is actually rewarded rather than penalized if the actual construction cost increases. If a ceiling is placed on the cost of services this type is automatically converted to a lump-sum type of contract. This is the type of contract which should preferably be avoided.

6.1.8    Time Over Runs: This is a situation when the project implementation gets delayed and the consultants were being paid on the basis of fixed percentage of construction cost . The consultants are compensated under an agreed provision in the contract for services beyond the specified contract period using the same basis to compute compensation as used for initial fixation of the percentage costs etc.

    - Repetitive Structures:  This is a situation when design/drawings/cost estimation and Tender Documents of one set is exactly applicable to similar later units of a project (not repetition of elements within the same structure). The cost of services for such assignments is appropriately reduced because the quantum of services shall remain identical as for the first unit. However, cost of supervision of construction and related services will not get reduced because there will be no reduction in quantum

    - of input by the consultants for this phase of the assignment.

6.2       Standard Forms For Consultants’ Contract

The PEC has however, prepared only two main types of contracts for which standard forms have been finalized. A third standard form is also available but it is only for smaller projects. The three standard forms are:-

a)         Standard  Form  of  Contract  for  Engineering  Consulting  Services    (For  Large

Projects) - Time-Based Assignments.

b)         Standard  Form  of  Contract  for  Engineering  Consulting  Services  (For  Large

Projects) - Lump-Sum Assignments.

c)         Standard Form of Contract for Engineering Consultancy Services (For Smaller

Projects).

6.3       Time Based /Cost Plus (Fixed Fee) Contracts

6.3.1    This  type  of  contract  is  usually  adopted  for  projects  involving  design  and construction of industrial plant and provides for the consultants to be paid a fee, usually covering know-how, plus time based rates for design and management of construction of the plant. It may also include a guarantee that the plant will perform according  to  the  agreed  specifications.  This  type  of  contract  is  also  used  for Research and Development Work where the degree of input cannot be estimated nor the output predicted and specified with any degree of confidence. Inspite of establishing a ceiling in cost of services or even placing an incentive in the fee structures the client is the one who bears the cost risk.

6.3.2    Fixed Fee is defined as interest on invested capital, readiness to serve and the element of profit. It is further stated that this fixed payment varies with the scope of consulting engineering services involved and may vary with factors like:-

-           Project size and its construction cost;

-           Complexity of work;

-           Risks involved in cost ceiling imposition;

-           Uncertainty of scope of the project;

-           Difficulty in re-defining scope of the project/cost ceilings; and

-           Other factors which are not a function of size of the project, and include:-

-           Duration of services performed;

-           Number of persons employed; and

-           Their composition.

All the factors enumerated above are likely to form the basis of negotiation of Fixed

Fee with the client.

6.3.3    This type of contract however, is not in vogue in procurement of services for most of the engineering projects where Time-Based Contracts are usually adopted. In this type of contract composite rates are agreed per person-hour, per person-day, per person-week or per person-month which are payable in accordance with the time the consultants actually spend on  the assignment. The components of the person- month rate are salary (including social charges) costs, a percentage of salary costs as

overhead costs and a percentage of the total of salary plus overhead costs as Fee; all summed together the billing rate per person month. The other rates are calculated from this by dividing this rate by the agreed number of hours set to be worked in a month, agreed number of days set to be worked in a month or agreed

number of weeks set to be worked in an year.  All other costs are payable as direct/out of pocket expenses and payable as per actuals. This type of contract has major advantage for the client that he pays only the actual costs incurred by the consultants to address the assigned tasks.

The clients adopting this type of contract or even fixed fee contracts must be cautious that sometimes excessive or too little services may be provided than what is warranted. These person-months must be realistic and both the client as well as the consultants must carefully monitor the utilization of person-months in comparison with the progress achieved towards completion of the assignment. The other point is that this type of contract provides for payment to consultants for their inputs rather than their out-put, which warrants that monitoring must be made for input-output schedules. The experience has shown that client generally did not look into this aspect and so was not aware of who should be on the job and what or when individual’s task would be starting or completing. Accordingly it is warranted that some key mile stones should be fixed for consultants performances where ever feasible and possible. Additionally the fielding of the consultants’ key and other experts   should   be   allowed   according   to   the   actual   progress   on   project implementation rather than the initial schedules.

6.4       Lump-sum Fee Contracts

6.4.1    For lump-sum contracts the client and consultant negotiate and agree upon a fixed price for a specified output where the consultants assignment can be pretty well defined  and  quantified  .  This  type  of  contract  is  simple  to  administer  because payments are made for output rather than input. Payments are agreed to be released at either the stated intervals or as specified completion stages of the assignment and submittals. These contracts also are however, based on a person-month type of computations to arrive at the total price of the consultants’ services. Accordingly its negotiation is usually almost a replica of the Time Based Cost plus Fee contracts.

Sometimes  the  prices are also computed on the basis of traditional percentage formula which has to be fixed by some Engineering institutions. Leading Lending Agencies and some other international institutions have fixed percentages on the basis of cost of the project and sometimes adopted by some clients oblivious of the fact that while project costs in USA could be lower due to cheaper materials than in Pakistan for projects with similar specifications but the services cost would be higher due  to  substantially  higher  person-month  rates  in  USA.  The  World  Bank percentages are copied here only for the sake of comparison of cost ratios for various stages of project implementation. These relationship between the cost of engineering assignments and total project costs are as follows:-

Sector                         Assignment                                         Cost as Percentage of

Estimated Project Cost

Infrastructure    -           Feasibility Study                                               0.5-2

-     Detailed Design                                          3-6

-     Supervision of Construction                        5-8

Works

Architecture                 -     Architectural Design                                   2-3

-     Contract Administration                              1-2

Industry                        -     Feasibility Study                                         1-2

-     Outline Design                                            1-3

-     Detailed Design, Procurement                     8-12

And Supervision

Procurement

Services                       -     Procurement Services                                 1-5   (of   cost   of goods)

6.4.2    It is reiterated that these indicators are copied here only for informal reference. International practice recommends that these percentages should only be used to estimate the order of magnitude for preliminary costs of consultant’s services for general budgeting purposes. These should not be adopted in a vaccum but with great caution i.e. either in conjunction with the per-month time-based calculations or having more of an insight into the cost elements ratios during and for different stages of project assignments. It must be remembered that actual cost of services greatly depends on the size and complexity of the design of the project and its components.

6.4.3    For the client there is an attraction for this type of contract i.e he has transferred the price risk and any risk of additional work actually required as compared to that anticipated at the time of negotiation of contract to the consultants. However, that is a double edged weapon because on the very outset the consultant would like to provide some kind of cushion or contingency in his price to meet such an eventuality making the cost figures higher than realistic. The other serious disadvantage is that consultants will try to complete the assignment with as little inputs as possible and with staff which is as less costly as possibly feasible. If these aspects are not to be monitored then even quality could be the first casualty in this type of contract. If a lump-sum contract is adopted for a period exceeding one year an allowance for price escalation and additional services required by the client should be included under the head contingencies in the total price of the lump-sum contract.

6.5       Preparing for Negotiations

6.5.1    After approval of the firm determined as the lowest evaluated, the client should issue an invitation the firm in writing . This invitation should preferably include, inter-alia, the following:-

i)          The list of any additional information required from the consultants which they should bring to negotiation meeting.

ii)         Mention any weakness of the consultant’s proposal especially about key staff who did not obtain the minimum threshold scores and their replacement is required.

iii)        Points  about  their  comments  on  TOR  and  any  reservations  about  the consultants’ proposed work plan etc.

iv)        Any intentions for discussion and rendering any changes in the information provided in the LOI/Invitation Documents.

v)         Most important, a written formal authorization for negotiation of contract by their representative(s).

6.5.2    As   the  price  has  been  considered  for  ranking  of  consultants  proposals,  in principle the cost of services should not be negotiated i.e. the consultants should not be asked to reduce the cost except for adjustments where consultants submittals do not conform with each other such as Activity-Staffing Schedules or percentages of Overheads.

The OBJECTIVE OF NEGOTIATIONS is to arrive at a mutually advantageous, clearly defined  contractual  relationship.  There  is  a  clear  difference  in  haggling  and negotiations; the first i.e. haggling is the adversary approach where reduction at any cost i.e. quality and outcome of assignment is enforced by the clients and the second i.e. later negotiation means distribution of benefits. It is strongly recommended that the negotiation committees should adopt and maintain realistic approach and try to attain the best quality possible at realistic and equitable costs.

6.5.3    The client in the meantime should appoint a negotiation committee which should also contain some of the evaluation committee members. The chairman of the committee must have sufficient authority to decide about issues that may occur so as to take negotiations to a satisfactory conclusion as early as possible. Since the negotiations cover three basic components which include technical services, financial terms and legal contract, hence the committee should be appropriately represented upon by experts with requisite expertise in all the three disciplines.

The  negotiation  committee  members  should  be  well  prepared  who  should  be intimately familiar with the LOI, the appendices of the LOI and the contents of the winning  proposal(s). The committee should decide  about the type of financial information it would seek from the consultants. It should also have information about the top ranked firm’s latest  prevailing unit person-month rates for the categories of staff nominated for the project as well as the rates of the elements forming part of the billing rates. In addition to the foregoing the committee members should be provided with relevant information compiled earlier as stated under the sub-paras

5.8.2 (iii) and (iv).

6.5.4    Agenda for Negotiation

The negotiation committee should also finalize an agenda for an organized discussion in a specific sequence and order which is extremely important. The sample agenda items include:-

i)          Opening Remarks

A brief welcome to consultants team by the leader/chairman of client’s team and introduction of his team members. The consultants’ authorised Team Leader to respond. The consultants may also try to bring the Assignment Team Leader to the negotiations, if possible.

ii)         Submission of Formal Authorizations

Consultants’  representative(s)  to  present  the  authority  to  negotiate  and conclude a contract.

iii)        Terms of Reference

Review and discuss the objective and scope of the assignment, reconcile any  differences  between  the  consultants’  understanding  of  proposed modifications and position of the client. Since this finally agreed TOR shall form part of the final contract, it should be agreed and finalized with due care.

iv)        The Methodology, Work Plan and Activity/Staffing Schedules

It shall include:-

-           Phasing of inputs.

-           personnel  to  be  assigned  and  matching  of  the  Activity-Staffing schedules with each other.

-           Discussion  of  new  ideas  developed  on  the  basis  of  ideas  fromvarious

competing proposals.

v)         Consultant’s Personnel

-           Availability of staff (especially if the validity period of the proposals has expired)

-           Quality  of  staff  (if  some  staff  is  below  the  required  level  of proficiency).

vi)        Counterpart Staff and Facilities

The extent and timing of requirements and provisions of these elements. A mechanism  may  be  agreed  to  resolve  a  situation  when  any  difference between consultants requirements and client’s ability to provide happens during the currency of consultants’ contract.

vii)       Equipment

What and how many are to be provided and how to be arranged i.e by the consultants or by the client.

viii)      The Conditions of Contract

Discussion of all conditions which can have impact on the price of the assignment to ensure that both parties are on the same grid and appreciate the  implications  of  these  conditions.  Modification  to  special  conditions should be agreed if deemed necessary. The salient aspects which should be jointly reviewed include, but are not limited to the following:-

a)         Services Definition. b)         Staffing.

c)         Payment Procedures including Advance Payment or revolving Fund

Arrangement.

d)         Bank Guarantees for Advance Payments. e)         Retention Monies.

f)          Price Adjustment.

g)         Liability Provisions/Insurances. h)         Disputes Resolution.

ix)        Financial Terms

It is extremely important that financial terms should not be discussed prior to discussing and reaching agreement on the agenda items.    Negotiation or more appropriately, the rationalization of monthly rates is admissible  only when exorbitantly high rates have been proposed.

x)         Draft Agreed Minutes and signing of the MOU/Draft Contract.

6.5.5    Billing Rates

The  rates  for  members  of  the  team  of  experts/other  staff  proposed  by  the consultants can be jointly reviewed so as to ascertain that:

i)          The salary items conform to the elements as defined in PEC Bye-Laws.

ii)         The rates are based on actually paid salaries of the particular staff member over past one year. However limited/genuine raise in his salary if awarded by the consultants in line with the company rules is admissible.

iii)        The salary increases are in line with the company rules.

iv)        The overhead percentages used for computing the billing rates have been certified by an independent firm of auditors. Elements of overheads conform to the elements defined in the PEC Bye-Laws.

v)         The overhead percentage figure is either for the latest year for which Audit Report is available or an average of the figures as computed for the past 3 years.

vi)        There is no double counting of any elements i.e. some items are part of salary costs and also of overhead costs or the non-salary costs.

vii)       The Fee expressed as a percentage of sum of salary cost and overheads is within  acceptable  limits  which  should  usually  range  between  10  to  20 percent (depending on the risks perceived by the consultants).

6.5.6    Payment Provisions

6.5.6.1       Payment provisions are different for Time Based/Cost Plus Fee Type of Contracts  and  the  Lump-Sum Contracts. However, these provisions should be agreed and procedures streamlined  so as to ensure a steady cash flow to the consultants. In case of the Time-Based Contracts the salary related cost should be based on billing rates for consultant’s time actually worked for the Project as well as direct/non-salary costs should be agreed to be payable against monthly invoices as long as the services are rendered according to the agreed activity schedule. Alternatively the consultants could be paid on the basis of payment schedules drafted viz- a-viz  the  consultants  scheduled  inputs  with  adjustments  every  three months to ensure regular cash flow to the consultants. Another mode of payment is placing a revolving fund to cover about 3 months costs in the consultants  account  to  be  re-furbished  after  two  months  to  make payments for agreed items/heads and rates. The profit on this fund is

payable to the client. An interest free advance may normally be paid to the consultants which may later be deducted from the agreed number of monthly payments during the contract period. However advances are payable strictly against bank guarantees to be furnished to the client by the consultants.

Physical and price contingencies are estimates, and expenditure out of these should be governed by certain basic conditions which may include:

i)       Prior approval of the client.

ii)      An order for extra work signed and formally issued by the client. iii)     Documentary proof that goods or services have gone costlier in

price and agreement is sought before proceeding.

iv)     Exchange rate variations incase the expenditure is  also  agreed to be incurred in foreign exchange.

6.5.6.2       Payment  schedules  for  Lump-Sum contracts are made either on the basis of time periods associated with completion of the assignment or on the basis of out-put of the consultants. The following two examples are given for reference:

Example A                                               Payment Percentage

•    Contract Signature (Advance)                                 15

•    Assignment 25% complete

(Progress Report 1)                                                15

•    Assignment 50% complete

(Progress Report 2)                                                15

•    Assignment 75% complete

(Progress Report 3)                                                15

•    Presentation of Report                                            30

•    Final Payment

(After Acceptance of Report)                                 10

TOTAL:                                                               100

Example B                                                Payment Percentage

•    Contract signature (Advance)                                 20

•    Draft Inception Report                                            30

•    Final Inception Report                                            10

•    Draft Final Report                                                  30

•    Final Report                                                           10

TOTAL:                                                               100

6.5.7    Some Points about Negotiation

Negotiation of the consultants’ contract and finalization of the financial terms is a serious issue which requires similar attitude and effort. Some advisory suggestions are made to bring this stage to a meaningful and logical/fruitful end which could include:-

i)          The atmosphere during the negotiation must remain calm and attitudes of the negotiators professional.

ii)         Mutual respect must remain the corner-stone of the basic negotiation policy.

iii)        In the event of any team member getting excited, it should be tactfully ignored because any similar response can hinder the productivity of the negotiation meeting.

iv)        Personal references must be avoided; the focus should continue to remain on the policy issues and aspects.

v)         Any  modifications  proposed  by  any  party  should  be  appropriately  and adequately explained for its review, proper appreciation, discussion and adoption for benefit of the project.

vi)         When negotiators are unable to resolve some dead locks it would be better to pass on to the subsequent issue and give time to the parties for further consideration and discussion later/the next day.

vii)       As explained earlier, discussion and agreements about finalization of the technical, material, facilities and personnel issues is likely to create dead- locks. It is very necessary that the proposed agenda must be followed to resolve such issues in their order of sequence as listed under sub-para 6.5.4.

viii)       The negotiation teams should always remain flexible for arriving at a mutually beneficial contractual arrangement. The client’s adherence to fixed standards or official billing rates is only going to affect the quality of the services.

ix)        The consultants should try to provide the client with adequate information and explanations about cost structures including actual salaries paid to the staff.

x)         The  client  should  not  try  to  impose  additional  work  load  upon  the consultants which was not part of the LOI issued to the consultants without due consideration of its additional cost or try to add to the services after completion of the negotiations.

xi)        The Final word of advice; One of the client’s nominated representative should carefully record the minutes with specific reference to the agreements by the parties. All the recorded agreed points should be initialed by the negotiation team leaders at the end of the session/day. Similarly the final agreements by the parties should be initialed in the form of an MOU/Draft Contract  which  is  subject  to  clearance,  ratification  by  the  competent authorities. It is advisable that in-formal approvals are obtained from the competent authority before signing of the MOU/Draft contracts.

Integrity Pact

DECLARATION OF FEES, COMMISSIONS AND BROKERAGE ETC.

PAYABLE BY THE SUPPLIERS/CONTRACTORS OF GOODS, SERVICES & WORKS

___________________________[the Seller/Supplier/Contractor] hereby declares its intention not to

obtain or induce the procurement of any contract, right, interest, privilege or other obligation or benefit from Government of Pakistan or any administrative subdivision or agency thereof or any other entity owned or controlled by it (GoP) through any corrupt business practice.

Without limiting the generality of the foregoing, [the Seller/Supplier/Contractor] represents and warrants that it has fully declared the brokerage, commission, fees etc. paid or payable to

anyone and not given or agreed to give and shall not give or agree to give to anyone within or outside Pakistan either directly or indirectly through any natural or juridical person, including its affiliate, agent, associate, broker, consultant, director, promoter, shareholder, sponsor or subsidiary, any commission, gratification, bribe, finder’s fee or kickback, whether described as consultation fee or otherwise, with the object of obtaining or including the procurement of a contract, right, interest, privilege or other obligation or benefit in whatsoever form from GoP, except that which has been expressly declared pursuant hereto.

[The Seller/Supplier/Contractor] certifies that it has made and will make full disclosure of all agreements and arrangements with all persons in respect of or related to the transaction with GoP and has not taken any action or will not take any action to circumvent the above declaration, representation or warranty.

[The Seller/Supplier/Contractor] accepts full responsibility and strict liability for making any false declaration, not making full disclosure, misrepresenting facts or taking any action likely to defeat the purpose of this declaration, representation and warranty. It agrees that any contract, right, interest, privilege or other obligation or benefit obtained or procured as aforesaid shall, without prejudice to any other right and remedies available to GoP under any law, contract or other instrument, be voidable at the option of GoP.

Notwithstanding any rights and remedies exercised by GoP in this regard, [the Seller/Supplier/Contractor] agrees to indemnify GoP for any loss or damage incurred by it on account of its corrupt business practices and further pay compensation to GoP in an amount equivalent to ten time the sum of any commission, gratification, bribe, finder’s fee or kickback given by [the Seller/Supplier/Contractor] as aforesaid for the purpose of obtaining or inducing the procurement of any contract, right, interest, privilege or other obligation or benefit in whatsoever form from GoP.

# Text boxes

1.

Form 4

COMMENTS/SUGGESTIONS OF CONSULTANT

On the Terms of Reference (TOR)

On the data, services and facilities to be provided by the Client indicated in the TOR:-

Form 3

APPROACH PAPER ON METHODOLOGY PROPOSED FOR PERFORMING THE ASSIGNMENT

Relevant Services Carried Out in the Last Ten Years

Which Best Illustrate Qualifications

Form 1

FIRM’S REFERENCE

Using in the format below, provide information on each reference assignment for which your firm, either individually as a corporate entity or as one of the major companies within a consortium, was largely contracted.

Location within Country:                                                             Professional Staff Provided by Your

Firm:

Assignment Name:                                                                             Country:

Name of Client:                                                                                  No of Staff:

Address:                                                                                             No of Staff Months:

Approx.   Value   of   Services   (in

Current USD/Rs.)

Start Date (Month/Year):           Completion                 Date

(Month/Year):

Name of Associated

Firm (s), if any:

No. of Months of Professional Staff

Provided by Associated Firm(s)

Name of Senior Staff (Project Director/Co-ordinator, Team Leader) involved and functions performed:

Suitability for Training (when Training is part of Assignment)

Description of Actual Services Provided by Your Staff

Narrative Description of Project

Consultants’ Name: ______________________________

Competence of

Key-Personnel

Work Plan/ Methodology

Specific Experience of the Firm

Type of

Assignment

1.      Pre-investment                                10                             30                             55                                 5

2.     Preparation         Design, Tender Documents, Pre- qualification, Tendering Award

35                           30                             30                                  5

3.      Supervision                  of

Construction etc.

5                               20                             70                                  5

4.      Training                                           10                             10                             80                                 -

All  Four  Phases  Listed above           part           of Assignment

10                             25                             60                                 5

The different values for the four items reflect varying degrees of importance that the Firms’ experience and the proposed personnel have for assignment where, say the Firm’s accumulated experience counts (as in civil engineering design), as opposed to, say, training, where success will depend principally on the actual  Trainers.  Experience  of  the  Firm  is  normally  assigned  less  weightage  than  the  other  two categories, because the C lient has already taken into consideration this aspect at the time of selection for pre-qualification/short listing of the Firms for issuance of Requests for Proposals

**     Evaluation Criteria of Key Staff

In the case of evaluation of suitability of the proposed staff, the recommended points mention ranges and the RFP committee has to fix specific number of points for each expert according to the requirements of the expert’s assignment. This aspect will be discussed in further detail under the section “Evaluation of Proposals”.

IMPLEMENTATION OF A  COMPOSITE  IRRIGATION/DRAINAGE PROJECT

ACTIVITY SCHEDULE

Sheet 13of 2

Assignment Period: 6 Years

T                  I                  M                  E                                  P                    E                    R                  I                  O                    D

Sr.                                          Description                                                   Year 1                                         Year 2                                         Year 3                                         Year 4                                         Year 5                                         Year 6

No.                                                                                                                                                                     Q                            U                            A                            R                           T                            E                          R                          S

1             2             3             4             5             6             7             8             9             10           11           12           13           14           15           16           17           18           19           20           21           22           23           24

1.0   INCEPTION PHASE

1.1   Mobilization

1.2   Data/Documents Collection and Review

1.3   Identification of Additional Survey/Investigative

Work

1.4   Prepare Development Strategy/Plans

1.5   Finalize Inception Report

2.0   DESIGN PHASE

2.1   Pre-design Surveys and Investigations

2.2   Prepare Design Criteria and Standards

2.3   Design of Main Canal

2.4   Design of Distributaries/Minor Canal

2.5   Design of OFWM System

2.6   Surface Drains

2.7   Sub-Surface Drains

3.0   PROCUREMENT

3.1   Tender Packing

3.2   Finalize Documents

3.3   Prequalify Contractors

3.4   Tendering/Award of Contracts

Sheet 15of 2

IMPLEMENTATION OF A COMPOSITE IRRIGATION/DRAINAGE PROJECT

STAFFING SCHEDULE

Assignment Period: 6 Years

T                  I                  M                  E                                  P                    E                    R                  I                  O                    D

Sr.       STAFF EXPERTS POSITION             MAN-                             Year 1                                         Year 2                                         Year 3                                         Year 4                                         Year 5                                         Year 6

No.                                                                MONTHS                                                                                Q                            U                            A                            R                           T                            E                          R                          S

1             2             3             4             5             6             7             8             9             10           11           12           13           14           15           16           17           18           19           20           21           22           23           24

1    Project Team Leader                                    30

2    Deputy Team Leader                                    65

3    Quality Assurance Manager                         21

4    Planning Engineer                                        16

5    Chief Design Engineer                                  26

6    Design Engineers Irrigation 1&2                  27

7    Design Engineer, Surface Drains                 20

8

Design Engineer, Sub-Surface

Drains                                                            20

9    Design Engineer Structures                         20

10   Geo-Hydrologist                                             9

11   Geo Technical Engineer                                9

12   Survey Engineers 1&2                                  78

13   Chief Construction Engineer                        33

14   Resident Engineer, Irrigation                        25

15   AREs              Irrigation                                25

16   ARE               OFWM                                   27

17   Resident Engineer Drainage                        29

18   ARE , Surface Drains                                    26

19   ARE , Sub-Surface Drains                            24

Sheet 16of 2

T                  I                  M                  E                                  P                    E                    R                  I                  O                    D

Sr.       STAFF EXPERTS POSITION             MAN-                             Year 1                                         Year 2                                         Year 3                                         Year 4                                         Year 5                                         Year 6

No.                                                                MONTHS                                                                                Q                            U                            A                            R                           T                            E                          R                          S

1             2             3             4             5             6             7             8             9             10           11           12           13           14           15           16           17           18           19           20           21           22           23           24

20   Quality Control Engineer                              30

21   Chief Contracts Engineer                             51

22   Contract Engineers 1&2                               96

23   Office Engineer Prog: & Co-ord.                  66

24   Support Professional Engineers

-    Planning                                                   16

-    Design                                                     200

-    Construction                                           220

-    Quality Control                                         60

-    Quality Assurance Auditors                   114

25   Un-allocated                                                  52

26   Head Office Support/Supervision                 15

Total:                                 1450

Legend

Continuous

Intermittent

Sheet 14of 2

T                  I                  M                  E                                  P                    E                    R                  I                  O                    D

Sr.                                          Description                                                   Year 1                                         Year 2                                         Year 3                                         Year 4                                         Year 5                                         Year 6

No.                                                                                                                                                                     Q                            U                            A                            R                           T                            E                          R                          S

1             2             3             4             5             6             7             8             9             10           11           12           13           14           15           16           17           18           19           20           21           22           23           24

4.0   CONSTRUCTION SUPERVISION

4.1   Main Canal

4.2   Distribution System

4.3   OFWM

4.4   Surface Drains

4.5   Sub-Surface Drains

5.0   COMMISSIONING AND O&M

5.1   Prepare Programme

5.2   Prepare O&M Manuals

5.3   Commissioning

-     Irrigation

-    Drainage System

6.0  REPOORTING

6.1   Inception Report

6.2   Monthly Report

6.3   Quarterly Report

6.4   Annual Report

6.5   Project Completion Report

2.

3.

4.

5.

6.

Etc.

1.

2.

3.

4.

5.

Etc.

13.  Languages:-

[ Starting with present position, list in reverse order every employment held. List all positions held by staff member since graduation, giving dates, names of employing organizations, title of positions held and location of assignments. For experience in last ten years, also give types of activities performed and client references, where appropriate.

12.  Employment Record:

[ Summarize college/university and other specialized education of staff member, giving names of institutions, dates attended and degrees obtained.]

11.  Education:

[Give  an  outline  of  staff  member’s  experience  and  training  most  pertinent  to  tasks  on assignment.  Describe  degree  of  responsibility  held  by  staff  member  on  relevant  previous assignments and give dates and locations. Use up to one page].

10.  Key Qualifications:

8.    Membership in Professional Societies: ________________________________

(Membership of PEC is Mandatory)

9.    Detailed Tasks Assigned on the Project: ________________________________

_______________________________________________________________

7.    Nationality: ______________________________________________________

6.    Years with Firm: ___________________________________________________

5.    Date of Birth: _____________________________________________________

4.    Profession: ______________________________________________________

3.    Name of Staff: ___________________________________________________

2.    Name of Firm: ___________________________________________________

1.    Proposed Position: ________________________________________________

Form 5

FORMAT OF CURRICULUM VITAE (CV) FOR PROPOSED KEY STAFF

______________________

Authorized official from the firm

____________________                                        Date: ____________

Signature of Staff Member                                                                                            Day/Month/Year

I, the undersigned, certify that to the best of my knowledge and belief, these bio-data correctly describe myself, my qualifications and my experience.

14.  Certification:

[ Indicate proficiency in speaking, reading and writing of each language: excellent, good, fair, or poor].

or:

4.    Final Completion Report

3.    Draft Completion Report

2.    Interim Progress Report(s)

1.    Inception Report

• Monthly

• Quarterly

• Yearly

1         2         3         4           5         6         7         8         9          10       11       12       13       14        15

WORK PLAN/ACTIVITY SCHEDULE

Form 6

Items of Work/Activities                                 Monthly Programme from date of assignment (in the form of a Bar Chart)

Completion and Submission of Reports

Form 7

Reports                                                                                                     Date

Full Name         ________________ Designation       ________________ Address            ________________

Signature _________________

(Authorized Representative)

Yours faithfully,

Full Time:     _________________

Part Time:    _________________                    Activities Duration        ____________

1          2          3          4           5          6            7          8           9          10            11          12           13           14           15

Form 8

WORK PLAN AND TIME SCHEDULE FOR KEY PERSONNEL

Name                                           Position

Months (in the form of a Bar Chart)                                       Number of Months

COMPOSITION OF THE TEAM PERSONNEL AND THE TASKS TO BE ASSIGNED TO EACH TEAM MEMBER

Form 9

1. Technical/Managerial Staff

Name                                         Position                               Task Assignment

2. Support Staff

Name                                         Position                               Task Assignment

APPENDIX-II

FINANCIAL PROPOSAL FORMS

Full Name:__________________________ Signature:__________________________ Title:______________________________

Item No. 7   Normally payable only in case of field work under hard and arduous conditions.

Item No. 5   Fee shall include company profit and share of salary of partners and directors (if not billed individually for the project) or indicated in overhead costs of the Company.

Item No. 3   Overhead shall include general administration cost, rent, clerical and junior professional staff and business getting expenses, etc. Breakdown of proposed percentage charges for overhead should be submitted and supported (see Form 3).

Item No. 2   Social charges shall include Client’s contribution to social security, paid vacation, average sick leave and other standard benefits paid by the company to the employee. Breakdown of proposed percentage charges should be submitted and supported (see Form 2).

Item No. 1   Basic salary shall include actual gross salary before deduction of taxes. Payroll sheet for each proposed personnel should be submitted at the time of negotiations.

Rate per Month for Field Work

Field

Allow.

(%age of

1)

Rate per Month for project Office

Fee

(%age of 4)

Sub- Total

(1+2+3)

Overhead

(%age of

1+2)

Social

Charges

(%age of

1)

Name         Position       Basic Salary per Cal. Month

(1)            (2)            (3)              (4)          (5)            (6)           (7)              (8)

Form 1

BREAKDOWN OF RATES FOR CONSULTANCY CONTRACT

Project:____________________________________Firm:__________________________________

Notes:

S.No.                                       Detailed Description                                    As a %age of Basic Salary

Form 2

BREAKDOWN OF SOCIAL CHARGES

S.No.                                       Detailed Description                             As a %age of Basic Salary  and Social Charges

Form 3

BREAKDOWN OF OVERHEAD COSTS

Form 4

Page 1 of 2

S.No.                     Name                          Position                    Staff-Months                Monthly Billing

Rate

I.               Professional Staff

ESTIMATED LOCAL CURRENCY SALARY COSTS/REMUNERATION

Total Estimated

Amount (Rs.)

Sub-Total:

Form 4

Page 2 of 2

II               Non-Technical Staff

S.No.                     Name                          Position                    Staff-Months                 Monthly Billing

Rate

ESTIMATED LOCAL CURRENCY SALARY COSTS/REMUNERATION

Total Estimated

Amount (Rs.)

Sub-Total:

6.         Travelling Costs

5.         Cost of non-technical support staff not covered under remuneration charges

i)      Computers and accessories ii)     Photo copy machines

iii)    Communication equipment

iv)    Drafting/Engineering equipment v)     Surveying instruments

vi)    Cost of Laboratory equipment vii)   Transport Vehicles/Rentals

viii)  .......................................

S.No.                              Nomenclature                                                   Unit                             Quantity                       Unit Price                  Total Amount

4.         Cost of Office/Other Equipment

3.         Cost/rental of Furniture/Furnishings

2.         Office Utilities Costs

1.         Rent for Office Accommodation

Form 5

Page 1 of 2

DIRECT (NON-SALARY) COSTS

15.        Similar other costs not covered under other

Heads

14.        Office/Drafting Supplies

13.        Professional liability cost

12.        Drafting/Reproduction of Reports

11.        Legal/Accounting/Software/Special Consultants and other similar Costs

10.        Cost for O&M of Labs/Testing of Material

9.         Cost for Model Studies

8.         Cost for Survey/Investigations

7.         Communication expenses

S.No.                              Nomenclature                                                 Unit                             Quantity                          Unit Price                  Total Amount

Page 2 of 2

Total:

S.No.                               Detailed Description                                As a %age of Basic Salary

Form 2

BREAKDOWN OF SOCIAL CHARGES

4.                          Grand Total

3.                          Contingencies

2.                          Direct (Non-salary) Cost

1.                          Salary Cost/Remuneration

S.No.                                           Description                                               Amount (Rs.)

Form 6

SUMMARY OF COST OF CONSULTANT

C.       OTHER FACTORS                     10% of 100                   10 a.    Home Ofifce Support                             50                       5 b.    Back-up Facilities                                   50                       5

Sub-Total (c):-          100%                   10

Total Points Under-I

Evalu.of Tec-1.xls

(b)         GENERAL

Experience on Projects which are  not similar  but are  important   to   judge   capacity of the Firm  (maximum credit for 3-5 Projects)

25% of 80%                20

A.              Experience        on     Similar Project          of       matching magnitude/  complexity

80 % of 100                80                   8                       24                        16                        24                        8

Weightage                                                                        A   C   T   I   V   I   T   I   E   S

Sr.                                                                                                                            Survey/

No.                 Project Components            Percentage                   Points             Investigation/        Design of           Procurement         Construction         O&M               Points

Planning             Project                                                Supervision

10%                   30%                      20%                        30%                     10%

(TITLE OF THE PROJECT) EVALUATION OF TECHNICAL PROPOSALS

Sample Form 5.1

I.        QUALIFICATION/EXPERIENCE OF FIRM:    MAXIMUM POINTS 1000

Name of the Firm: ____________________________________________

Sub-Total (b):-          100%                   20

B.              Experience in similar conditions/regions

10%  of 100              10

35

20

10

25

10

Sub-Total (d):                                          100                       75

e.        Facilities Proposed                                                   10% of 250              25

f.        Transfer of Technology                                          5% of 250               12.5

g.        Proposal Presentation                                              5% of 250                12.5

30

30

40

•      Conciseness

•      Clarity

•      Completeness

Total Approach & Methodology                                    100%                    250

*   The figure of 250 is a multiple of 25 and 10 to make the figure larger so that

•      Activity Schedule

•      Team Organization

•      Staff Duty Matrix

•      Staffing Schedule

•      Estimate of Staff Months

d.        Work Programme                                                    30% of 250              75

Sub-Total (c):

i)      Survey & Investigations ii)     Design

iii)    Implementation Management iv)    Training

c.        Innovativeness                                                         10% of 250               25

10

25

15

30

10

10

i)      Survey & Investigations ii)     Design

iii)    Procurement

iv)    Construction Supervision v)     O&M

vi)    Other Items

b.        Quality of Methodology                                         30% of 250                75

% AGE                POINTS

a.        Understanding of objectives                                  10% of 250                25

Sample Form 5.2

Maximum Points: 250*

ITEM DESCRIPTION

WEIGHTAGE

Sub-Total (g):                                      100                        12.5

5.6.2    Additional  essential  points  to  be  taken  into  consideration  prior  to  starting  the evaluation  of  Key  personnel  are  that  the  committee  is  clear  about  the  Key Person/Groups who are going to have a bearing on the project implementation and

b)         Weightage for each qualification element. i)          Educational

ii)          General qualifications/training.

iii)         Professional experience related to project iv)         Knowledge of languages

v)         Status  with  the  firm  i.e  permanent  staff  member/stable  working relationship with the firm or contracted for the assignment.

vi)         Training  experience  if  on  job  training  is  a  requirement  in  the assignment

a)          Weightage for Each Group/Expertise

i)          Weightage to Team Leader & Deputy Team Leader (if required)

ii)          What are the key disciplines iii)         Weightage for each discipline

iv)         Key personnel in each discipline

v)         Weightage for each key person if more than one expert is to be evaluated.

These sub-criteria should be applied to the team leader and other key professional staff  proposed  by  the  consultants.  The  weightage  to  each  position  is  assigned according to the importance of that expert’s role in effecting quality and providing qualitative services. Prior to starting evaluation, the following major issues must be resolved and agreed upon by the evaluation committee:

•          Academic and General Qualifications

•          Professional experience related to the assignment

•          Knowledge of languages

•          Status with the firm (Permanent Staff Member)

•          Training experience (if applicable i.e. on job training of client staff)

5.6.1    In most of the engineering assignments, the professional staff is the key element for ensuring the quality of out-put. The key staff accordingly is assigned major share of the points as stated in the Section-4 and consequently focused upon more closely by the evaluators of the technical proposals. Evaluation for quality of the Key staff is made on the basis of the following elements which are also  listed in the LOI Data Sheet in Section-4.

points remain in whole numbers and point system is excluded (as much as possible).

5.6       Evaluation of Key Staff

5.7       Evaluation

5.6.8   In the light of the above discussion, the evaluation committee may consider various pros and cons of the project and the expertise requirements from the consultants and finalize a sub-criteria for evaluation of the Key-Personnel for each and every position. Summary evaluation sheets may accordingly be drafted for use of the individual committee members. Examples of these summary sheets are provided as Sample Form 5.3 on pages 67 & 68.

5.7.1   After discussing the evaluation related issues and finalization of the detailed criteria for evaluation/drafting of detailed evaluation sheets the committee members should start their individual evaluation. As a first step each proposal should be closely reviewed; its relevant and significant features should be marked and noted for comparison. After this an actual evaluation with comparison to the other proposals should  be  carried  out  for  each  of  the  three/four  main  criteria  by  taking  into consideration  the  individual  elements  of  the  sub-criteria. The results should be recorded on the detailed work sheets for main criteria and sub-criteria as well as for each of the Key staff selected/earmarked for evaluation by the committee.

5.7.2   It has been experienced that ratings given to criteria fluctuate during the actual evaluation process. The variations in credit award occur because rating accorded during the initial evaluation of the first proposal may be either too low or too high compared with the credit rating accorded to proposals evaluated later. This happens because the experience/qualifications of firms/individuals may be considered better than adequate and awarded high rating. However, when the other proposals are reviewed the evaluator may find that the qualifications/experience of the previous proposal  was  only  adequate  if  compared  to  the  other  proposals.  This  kind  of situation would have to be adjusted to reflect the difference in quality as found in the comparison of  proposals with each other.

5.7.3   In the light of the foregoing, it is essential that when all the main and sub-evaluation criteria have been rated and the scores have been computed, each proposal should be re-read in its entirety. Another very practical solution is that all proposals should be reviewed and marked before exercise for award of  *credit is initiated. The evaluators should then compare the qualifications of the firms by going through the single element/item in each proposal and concurrently award the credit rating by placing the data in one’s mind to be at the same plane all the time viz-a-viz all the proposals.  Another  problem  normally  encountered  is  that some evaluators are consistently  generous  and  some  are  consistently  harsh  in  their  judgements  and awarding ratings. This disparity would be acceptable provided each evaluator is individually consistent with all the proposals to arrive at a final rating which is just, realistic and the final scores still reflect appropriate difference in the quality of the proposals.

Sub-Total (D):-              100

Total (A+B+C+D):-              100

100%

C.             KNOWLEDGE OF LANGUAGES                                    0-5

Sub-Total (B):-              100

Sample Form 5.3

Page    of 2

Sr.                                                                                                       Maximum Weightage                                                                                                          Points

No.                                        Description                                      Percentage               Points                                           Status                                                    Awarded

(ii)    Drainage Component

-    Surface Drains

-    Sub-Surface Drains

-     Tubewells

-     Tile Drains

-     Inceptor Drains

c)   Experience as Junior Professional                                     20-30

(i)    Irrigation Component

-    Diversion Structure

-    Main Canal

-    OFWM

-    Structures

(ii)    Drainage Component

-    Surface Drains

-    Sub-Surface Drains

-     Tubewells

-     Tile Drains

-     Inceptor Drains

i)    English                                                                              60% ii)   Urdu                                                                                   20% iii)  Regional Language (Sindhi, Balochi, Pushto,

Punjabi)  20%

Sub-Total (C):-              100

D.            STATUS WITH THE FIRM                                                0-5

Permanent Employee

Evalu.of tec-2.xls

Name of Nominated Staff  :_______________________________

Name of the Firm               :_______________________________ Position                               :______________________________

Sample Form 5.3

Page    of 2

(TITLE OF THE PROJECT) EVALUATION OF TECHNICAL PROPOSALS

EVALUATION OF KEY PERSONNEL                                                         Maximum Points: ______________________

Sr.                                                                                                       Maximum Weightage                                                                                                         Points

No.                                        Description                                       Percentage               Points                                              Status                                             Awarded

A.      ACADEMIC AND GENERAL QUALIFICATION           20 to 30%

a)    B.Sc. Engg. (Specified Discipline)                               60-80

b)    M.Sc.Engg. (Specified Specialization)                      10-20

c)    Ph.D. Engg                                                                      0-10

iv)  Management (Degree/Diploma/Training)                    0-10

v)    Professional Papers, Recognition by the

Govt/Professional Institutions                                                     5-10

Sub-Total (A):-              100

B.            PROFESSIONAL EXPERIENCE RELATED

TO ASSIGNMENT                                                            50-60

a)   Experience in Lead Position (specified

Requirement)                                                                      10-40

b)   Experience as Senior Professional                                     20-30

(i)    Irrigation Component

-    Diversion Structure

-    Main Canal

-    OFWM

-    Structures

5.6.7    Status with the Firm

5.6.6    Knowledge of Languages

10-20                20-30                     20-30

iii)            Experience   on       Similar

Projects in

Junior Position

20-40                40-50                     40-50

ii)   Experience   on   Similar   Projects   in                                 Senior Position

Design          Construction

Description                                Team

Leader

Percent Weightage

i)    Experience in Lead Position                     20-40                10-25                     10-25

iv) General Useful Experience                           10-20                10-20                     20-25

Total for Experience Related to Project                    100                   100                        100

This element is more valid when some expatriate professionals are also part of the team nominated by a firm especially when the entire expertise requirements cannot be mustered from within the local firms or when the services are procured under some foreign assistance etc. Since medium of education in Pakistan for higher studies beyond intermediate level is in English language and Urdu is the National language  which  is  a  compulsory  subject  for  first  twelve  years  of  education  in Pakistan hence almost all graduate engineers or allied professionals are generally qualified to secure a similar ranking on this qualification. This kind of situation does not warrant that any credit  be reserved for proficiency in languages except when for a certain position there is likely interaction with common people, requiring a person to know the regional language for first hand exchange of views or issuing instructions directly to the field staff. Accordingly proficiency in regional language could be an added asset for the evaluation committee to earmark 0-5 percent points under this head.  This situation is more valid for professionals related to social/environmental aspects and sometimes construction supervision duties in the field.

The “status” for this purpose is defined as the expert’s position viz-a-viz the firm i.e. is he a permanent employee of the firm.  The real intention of this element is only ensuring the availability of the person if the firm is selected on the basis of its overall merit. The consultants may be required to provide a certificate that the key staff is on the rolls of the Consulting Engineer and the services of nominated expert will be available upto the end of the validity period of the consultant’s proposals.

iii)    Experience in specific project aspect/component in Junior Positions. iv)    General experience considered useful for the project.

5.6.5.2    The experience in similar position is normally a requirement for the top positions i.e. Team Leader, Head Design, Head Construction, Head Contracts or Head Quality Control Positions to ensure success because the person has already handled  assignments  in  similar  positions  and  has  successfully  led  teams  of experts/professional engineers. The specified requirement could be for number of years or number of projects or a combination of the two which should be a rational and practicable specification. The weightage assignable to this aspect is a factor of the importance of the leadership aspect. For the position of a team leader it could be as high as even 40 percent and for design/construction team leaders it could be in the range of 10 to 25 percent i.e. it could be higher for design/construction  and  lower  for  contract  management  and  quality  control disciplines.

5.6.5.3    Experience in similar position on a project of similar complexity and magnitude is an ideal experience which however may always not be available. The committee should therefore focus on assessment of the person’s exposure to similar project assignments and adequacy of his experience to carry out the assigned duties successfully. This aspect should be assigned maximum weightage which could be

40 to 50 percent of the total weightage assigned to experience related to the assignment.

5.6.5.4    Experience in Junior Positions on a similar project with similar components is also an important asset because that exposure goes a long way in providing a real insight into the working and functions of an expert in performance of his duties in his  future  life.  This  experience  should  also  be  considered  and  adequately weighted which is recommended to be in the range of 20 to 30 percent of the total weightage assigned to professional experience.

5.6.5.5     Experience  which  is  not  specifically  on  a  similar  project  as  the  one  under implementation but is considered generally useful, could also be considered for awarding some credit/weightage for evaluation of the expert e.g. a person who designed projects not related to water resources/hydraulic structures but has worked on design of other types of reinforced concrete/brick structures may not be overlooked in its entirety and some credit may be assigned to that under the sub-head the “general experience”. Similarly experience on construction of ware- houses, industrial and residential buildings may not be the same as construction of structures on an irrigation and drainage system but the construction experience is there and it may be acknowledged by awarding credit for this as the general experience.

5.6.5.6    In  the  light  of  discussion  under  the  sub-paras  heretofore  ,  the  weightages assignable under the “Experience Related to Assignment” could be summarized as follows:-

5.6.5         Experience Related to Assignment

5.6.5.1     This is the most important element and is normally assigned 50-60 percent of the total weightage for the position/group. This weightage is further subdivided into the elements relevant to the assignment which could include:-

i)      Experience in similar position for a minimum time period as rational. ii)     Experience in the specific project component in Senior Position.

100                 100                      100

Total           for           Academic/General

Qualifications

Head

Construction

Head

Design

Team

Leader

Academic/General

Qualifications

Percent Weightage

Weightage for Academic/ General Qualification

Field of Experts

assignment  will  be  considered  a  weighted  qualification”  and  credit  may  be awarded for the higher degree accordingly.

5.6.4.3.     It is desirable that weightage assignable to Academic and General Qualifications may be fixed as follows:-

Team Leader                                                                                          25 Percent

Design Engineers                                                                                  30 Percent

Construction Engineers/

Contract Specialists                                                                              20 Percent

25 Percent

Planning Specialists/ Quality Control Specialists

5.6.4.4    The total weightage of 20-30 percent assigned to the sub-head Academic and General Qualifications is then further sub-divided into the elements which are relevant to the position/assignment which for the Chiefs of Design, Construction and the Team Leader for an engineering project, as an example, could be as follows:-

B.Sc. Engg. (Related Field)                               60-70                60-70                  70-80

M.Sc. Engg. (Relevant Field)                          10-20                10-20                  10-20

Ph.D Engg.                                                          0-5                   5-10                       -

MBA/Training in Management                       5-10                   0-5                      0-5

5-10                  5-10                      5-10

Research/Technical Papers/Recognition by the Government

5.6.4         Academic/General Qualifications

Eelements                                                       Percentage Points

group may also have to be decided before proceeding with the formulation of the detailed evaluation criteria and drafting of the supplementary evaluation sheets for each position. The detailed criteria formulation is a complex exercise and so requires the evaluation committee members to use their previous experience to decide about weightages for each element to be considered for evaluation of Key-Personnel listed in the LOI Data Sheet which are as follows:-

i)          Academic and General                                        20-30

Qualifications

ii)          Professional experience related                           60-70

to the Project

iii)         Knowledge of Languages                                                 0-5

iv)         Status with the firm                                                           0-5

Total Points                                   100

5.6.4.1      These  refer  to  formal  education,  training  courses  related  to  the  assignment, training which is considered an asset for successful performance against the assigned  position  and  other  professional  attainments  like  recognition  by  the Government or some professional papers printed in local or international journals. This  is  taken  into  consideration  to  assess  the  level  of  advancement  of  the individual in his profession. However, it must be remembered that value of a person’s previous university education diminishes with age. For persons beyond, say  about  ten  years  experience  more  attention  should  focus  on  his  career experience, attainments, level of position in the firm and responsibility assigned to the post. Undue emphasis on university degrees earned should be discouraged. Infact length of experience and exposure to appropriate assignments/positions is more significant.

5.6.4.2      The points under this sub-head may be sub-divided in the light of the afore-given discussion. The minimum engineering degree i.e. a Bachelor’s degree should be assigned  the  threshold  percentage  and  remaining  should  be  divided  into  the additional    higher    qualifications    relevant    to    the    position    and    other training/attainments in the form of medals/professional papers. For the position of a design engineer higher degree may be more relevant than for a construction management  engineer  where  experience  of  working  on  a  similar  assignment provides exposure and confidence to the expert. Similarly a management degree may be relevant to a Team Leader as would be a Law degree to a Procurement

(contracts) Specialist. Accordingly the requirements for any position may not be tailored as to exclude the engineers with Bachelor’s degrees because there is no substitute  to  experience.  However,  the  higher  degree  requirement  could  be demanded and stated as: “An M.Sc. or Ph. D. degree in the related aspect of his

h.        O&M Group                                                                 5                            30

g.        Quality Control                                                            10                          60

f.        Construction Supervision                                            20                         120

e.        Procurement                                                                10                          60

d.        Design                                                                           20                         120

c.        Survey/Investigations                                                  5                            30

% AGE              POINTS

WEIGHTAGE

ITEM DESCRIPTION

Maximum Points: 600

quality of output in addition to the position of the Team Leader. The likely groups for implementation of an engineering project including services for O&M, as an example could be:-

a)          Project Manager/Team Leader i)          Team Leader

ii)          Deputy Team Leader (if deemed necessary)

b)         Quality Assurance Group

c)          Survey and Investigation Group d)         Design Group

e)          Procurement Group

f)          Construction Supervision Group g)         Quality Control Group

h)         O&M Group

Team Leader is normally given large importance because his role is pivotal and since he effectively contributes towards the success of the assignment. The weightage to other  groups  is  assigned  in  the  light  of  their  relative  importance  within  the consultants’ entire project implementation team. A sample guide for the evaluators of technical proposals for an engineering project is provided as follows:-

a.        Team Leader                                                                25                         150

b.        Quality Assurance                                                        5                            30

5.6.3          The   evaluation   committee,   after   a   decision   about   the   weightage   to   each discipline/group will consider whether only the top specialist in the group or how many individuals are to be evaluated which however shall be as given in the RFP. If more than one person is to be evaluated then weightage to each individual within the