STANDARD FORM OF TENDER DOCUMENTS

FOR

PROCUREMENT OF WORKS

(Electrical & Mechanical)

(First Edition)

August 1, 2002

PAKISTAN ENGINEERING COUNCIL

ISLAMABAD

Transparency International Pakistan has incorporated the procedures prescribed in the  PSML  Procurement Manual and is in conformity with the Public Procurement Rules 2004 and National Anticorruption Strategy NACS 2002. Authority means PPRA and Procuring Agency means PSML

September 2004

ACKNOWLEDGMENT

Pakistan Engineering Council extends deep appreciations and acknowledges the tremendous contribution in developing and finalizing this document by the following members of the Standards and Quality Committee:-

- Engr. M. Mazhar-ul Islam	- Convenor

(Chief Engineer (Contracts), NESPAK, Lahore)

- Engr. S.N.H. Mashhadi			- Member

(Managing Partner, National Development Consultant, Lahore)

- Engr. Ch. Haider Ali			- Member

(Managing Director, Husaini Construction Company, Lahore)

- Engr. Dr. Muhammad Akbar			- Member

(General Manager (H.V & S.C Laboratory), WAPDA, Rewat, Islamabad)

- Engr. Muhammad Farooq Arbi			- Member

(Managing Director, Arbi Industries, Karachi)

- Engr. Syed Ehtesham Hussain	- Member

(Chief Executive, Precision Product Industries, Karachi)

- Engr. Ch. Mahmood Ahmed			- Member

(Executive Engineer, WAPDA, Multan

- Engr. Balal A. Khwaja	- Expert

(M/s Engineering Contracts Advisors Corporate Affairs Consultants, Karachi)

- Engr. Mian Abdul Sattar	- Expert

(Vice President, (Contracts and Construction Management), NESPAK, Lahore)

- Engr. Ahsan Rashid			- Expert

(General Manager (Contracts), National Highway Authority, Islamabad)

- Engr. Syed Munawar Mehdi			- Expert

(Chief Engineer, OGDC, Islamabad)

- Engr. Ch. Abdul Waheed	- Expert

(Director & Vice Chairman, Gammon Pakistan Ltd., Rawalpindi)

- Engr. Rafique Gaya	- Expert

(Partner, Gaya Construction Company (GCL), Karachi)

- Engr. Ejaz Ahmed Khan			- Expert

(World Bank Consultants, Lahore)

- Engr. Shamshair Dad Khan	- Expert

(Director, Central Contracts Cell (CCC), WAPDA, Lahore)

NOTIFICATION NO. 8(60)WR/PC/2002 DATED AUGUST 21, 2002

PLANNING & DEVELOPMENT DIVISION

GOVERNMENT OF PAKISTAN

PREFACE

Pakistan Engineering Council (PEC) being the statutory regulatory body entrusted to regulate the engineering profession in Pakistan has undertaken among others, the standardization of “country specific” documents to regulate and streamline the hiring of engineering consultancy services and procurement of Works. Standard Form of Tender Documents (electrical & mechanical) is one such document prepared by a team of experts comprising Employers, Constructors and Consultants in line with the advice by Planning Commission, Govt. of Pakistan in 1996. It is expected that use of this document will provide an equitable and just basis of contract agreements for procurement of electrical and mechanical works in line with the international practice and relevant PEC Bye-Laws thus minimizing ambiguities and likely contractual disputes.

This document is primarily based on the Tender Documents prepared by WAPDA and comprises Instructions to Tenderers, FIDIC General Conditions of Contract for Electrical and Mechanical Works (1987 Edition), Special Conditions of Contract and sample Schedules required for tendering. This document is intended to be used for large projects with estimated value of more than Rupees 50 Million. Detailed Instructions for its use follow this page.

PEC wishes to place on record its deep appreciation for the tremendous work done by the Standards and Quality Committee and WAPDA in finalizing this document. Various Engineering Organizations and Departments are requested to use this document for procurement of Works. Any suggestions to improve this document are welcomed which may please be addressed to:

Registrar

Pakistan Engineering Council

Ataturk Avenue (East)

Sector G-5/2

Islamabad

Tel # 92-51-2276225

Fax # 92-51-2276224

E-mail: registrar@pec.org.pk

This document contains terms Procuring Agency  and Authority which means PSML  and PPRA respectively.

Fraud and Corruption

It is the policy of the PSML  to require its staff and its Vendor / consultants to observe the highest standard of ethics during the selection and execution of such contracts. In pursuance of this policy,  PSML :

(a) Defines, for the purposes of this provision, the terms set forth below:

(i) 	“Corrupt practice” means the offering, giving, receiving, or soliciting, directly or indirectly, of any thing of value to influence the action of a public official in the selection process or in contract execution; and

(ii) 	 “Fraudulent practice” means a misrepresentation or omission of facts in order to influence a selection process or the execution of a contract;

(iii) 	“Collusive practices” means a scheme or arrangement between two or more consultants  with or without the knowledge of PSML , designed to establish prices at artificial, noncompetitive levels and to deprive  PSML  of the benefits of free and open competition;

(iv)	 “Coercive practices” means harming or threatening to harm, directly or indirectly, persons or their property to influence their participation in a procurement process, or affect the execution of a contract.

(b) will reject a proposal for award if it determines that the consultant recommended for award has, directly or through an agent, engaged in corrupt, fraudulent, collusive or coercive practices in competing for the contract in question;

(c) will sanction a contractor, including declaring the contractor ineligible, either indefinitely or for a stated period of time, to be awarded a PSML  contract if it at any time determines that the consultant has, directly or through an agent, engaged in corrupt, fraudulent, collusive or coercive practices.

Amendment-Public Procurement Rules 2004

Rule 7.	Integrity pact.-  Procurements exceeding the prescribed limit shall be subject to an integrity pact, as specified by regulation with approval of the Federal Government, between the procuring agency and the suppliers or contractors.

Rule 12	Methods of advertisement.- (1) 	Procurements over forty thousand rupees and up to the limit of one million rupees shall be advertised on the Authority’s website in the manner and format specified by regulation by the Authority from time to time.  These procurement opportunities may also be advertised in print media, if deemed necessary by the procuring agency.

(2)	All procurement opportunities over one million rupees should be advertised on the Authority’s website as well as in other print media or newspapers having wide circulation. The advertisement in the newspapers shall principally appear in at least two national dailies, one in English and the other in Urdu.

(3)	In cases where the procuring agency has its own website it may also post all advertisements concerning procurement on that website as well.

- A procuring agency utilizing electronic media shall ensure that the information posted on the website is complete for the purposes for which it has been posted, and such information shall remain available on that website until the closing date for the submission of bids.

Rule 13 	Response time.- (1)  	The procuring agency may decide the response time for receipt of bids or proposals (including proposals for pre-qualification) from the date of publication of an advertisement or notice, keeping in view the individual procurement’s complexity, availability and urgency. However, under no circumstances the response time shall be less than fifteen working days for national competitive bidding and thirty working days for international competitive bidding from the date of publication of advertisement or notice. All advertisements or notices shall expressly mention the response time allowed for that particular procurement along with the information for collection of bid documents which shall be issued till a given date, allowing sufficient time to complete and submit the bid by the closing date:

Provided that no time limit shall be applicable in case of emergency.

(2)	The response time shall be calculated from the date of first publication of the advertisement in a newspaper or posting on the web site, as the case may be.

- In situations where publication of such advertisements or notices has occurred in both electronic and print media, the response time shall be calculated from the day of its first publication in the newspapers.

Rule 16 (2)	Cost of Documents- The procuring agency shall provide a set of bidding documents to all pre-qualified  supplier or contractor on payment of price, if any.

Explanation.- For the purpose of this sub-rule price means the cost of printing and providing the documents only.

Rule 17.	Qualification of suppliers and contractors.- A procuring agency, at any stage of the procurement proceedings, having credible reasons for or prima facie evidence of any defect in supplier’s or contractor’s capacities, may require the suppliers or contractors to provide information concerning their professional, technical, financial, legal or managerial competence whether already pre-qualified or not:

Provided that such qualification shall only be laid down after recording reasons there of in writing. They shall form part of the records of that procurement proceeding.

Rule 20.	Principal method of procurement.-  Save as otherwise provided hereinafter, the procuring agencies shall use open competitive bidding as the principal method of procurement for the procurement of goods, services and works.

Rule 21.	Open competitive bidding.- Subject to the provisions of rules 22 to 37 the procuring agencies shall engage in open competitive bidding if the cost of the object to be procured is more than forty thousand rupees.

Rule 28.	Opening of bids.-  (1)  The date for opening of bids and the last date for the submission of bids shall be the same. Bids shall be opened at the time specified in the bidding documents. The bids shall be opened at least thirty minutes after the deadline for submission of bids.

(2)  	All bids shall be opened publicly in the presence of the bidders or their representatives who may choose to be present, at the time and place announced prior to the bidding. The procuring agency shall read aloud the unit price as well as the bid amount and shall record the minutes of the bid opening. All bidders in attendance shall sign an attendance sheet. All bids submitted after the time prescribed shall be rejected and returned without being opened.

Rule 29	Evaluation criteria.- Procuring agencies shall formulate an appropriate evaluation criterion listing all the relevant information against which a bid is to be evaluated. Such evaluation criteria shall form an integral part of the bidding documents. Failure to provide for an unambiguous evaluation criteria in the bidding documents shall amount to mis-procurement.

Rule 30.	Evaluation of bids.-  (1)  All bids shall be evaluated in accordance with the evaluation criteria and other terms and conditions set forth in the prescribed bidding documents. Save as provided for in clause (iv) of sub-rule (3) of rule 36 no evaluation criteria shall be used for evaluation of bids that had not been specified in the bidding documents.

(2)	For the purposes of comparison of bids quoted in different currencies, the price shall be converted into a single currency specified in the bidding documents. The rate of exchange shall be the selling rate, prevailing on the date of opening of bids specified in the bidding documents, as notified by the State Bank of Pakistan on that day.

(3)	A bid once opened in accordance with the prescribed procedure shall be subject to only those rules, regulations and policies that are in force at the time of issue of notice for invitation of bids.

Rule 33.	Rejection of bids.-  (1)  The procuring agency may reject all bids or proposals at any time prior to the acceptance of a bid or proposal. The procuring agency shall upon request communicate to any supplier or contractor who submitted a bid or proposal, the grounds for its rejection of all bids or proposals, but is not required to justify those grounds.

(2)	The procuring agency shall incur no liability, solely by virtue of its invoking sub-rule (1) towards suppliers or contractors who have submitted bids or proposals.

(3) 	Notice of the rejection of all bids or proposals shall be given promptly to all suppliers or contractors that submitted bids or proposals.

Rule 35 Announcement of evaluation reports.-  Procuring agencies shall announce the results of bid evaluation in the form of a report giving justification for acceptance or rejection of bids at least ten days prior to the award of procurement contract.

PSML  shall publish in its website the following information: (i) name of all bidders who submitted a bid; (ii) bid prices as read out at bid opening; (iii) name and evaluated prices of all bids that had been evaluated; (iv) name of bidders that were disqualified and the reasons for their disqualification; and (v) name of the bidder recommended for award and reason for recommendation,  duration and summary scope of the contract.

After 10days, evaluation committee shall begin to examine all objections, and evaluation report to be finalized in 6 days ( as the allowable limit for objections is 15 days), signed by all committee members. The ER shall then be approved by the Project Award Committee in 2 days, President - PSML  in 2 Days and letter of Award issued in 2 days. The Contract Agreement must be Signed in 15 days.

Confidentiality.- The procuring agency shall keep all information regarding the bid evaluation confidential until the time of the announcement of the evaluation report in accordance with the requirements of rule 35.

The  Document shall also specify the mandatory Non Responsive Conditions for the information of Bidders.

Major deviations to the commercial requirements and technical specifications are a basis for the rejection of bids. As a general rule, major deviations are those that, if accepted, would not fulfill the purposes for which the bid is requested, or would prevent a fair comparison with bids that are properly compliant with the bidding documents. Examples of major deviations include:

- Stipulating price adjustment when fixed price bids were called for

- Failing to respond to specifications by offering instead a different design or product that does not offer substantial equivalence in critical performance parameters or in other requirements

- Phasing of contract start-up, delivery, installation, or construction not conforming to required critical dates or progress markers

- Subcontracting in a substantially different amount or manner than that permitted

- Refusing to bear important responsibilities and liabilities allocated in the bidding documents, such as performance guarantees and insurance coverage

- Taking exceptions to critical provisions such as applicable law, taxes and duties, and dispute resolution procedures

- Those deviations that are specified in the ITB as requiring rejection of the bid (such as, in the case of works, participating in the submission of another’s bid other than as a subcontractor).

- Refusal to Sign Integrity Pact.

Rule 46.  	Record of procurement proceedings.-  (1) 	All procuring agencies shall maintain a record of their respective procurement proceedings along with all associated documentation for a minimum period of five years.

(2)	 Such maintenance of record shall be subject to the regulations framed in this regard from time to time.

Rule 47.	Public access and transparency.-  As soon as a contract has been awarded the procuring agency shall make all documents related to the evaluation of the bid and award of contract public:

Provided that where the disclosure of any information related to the award of a contract is of proprietary nature or where the procuring agency is convinced that such disclosure shall be against the public interest, it can withhold only such information from public disclosure subject to the prior approval of the Authority.

Rule 48.	Redressal of grievances by the procuring agency.- (1) The procuring agency shall constitute a committee comprising of odd number of persons, with proper powers and authorizations, to address the complaints of bidders that may occur prior to the entry into force of the procurement contract.

(2)	Any bidder feeling aggrieved by any act of the procuring agency after the submission of his bid may lodge a written complaint concerning his grievances not later than fifteen days after the announcement of the bid evaluation report under rule 35.

(3)	The committee shall investigate and decide upon the complaint within fifteen days of the receipt of the complaint.

(4) 	Mere fact of lodging of a complaint shall not warrant suspension of the procurement process.

(5)	Any bidder not satisfied with the decision of the committee of the procuring agency may lodge an appeal in the relevant court of jurisdiction.

Rule 40 	Limitation on negotiations.-  Save as otherwise provided there shall be no negotiations with the bidder having submitted the lowest evaluated bid or with any other bidder:

Provided that the extent of negotiation permissible shall be subject to the regulations issued by the Authority.

Rule 50. 	Mis-procurement.- Any unauthorized breach of these rules shall amount to mis-procurement.

Integrity Pact

DECLARATION OF FEES, COMMISSIONS AND BROKERAGE ETC.

PAYABLE BY THE SUPPLIERS/CONTRACTORS OF GOODS, SERVICES & WORKS

___________________________[the Seller/Supplier/Contractor] hereby declares its intention not to

obtain or induce the procurement of any contract, right, interest, privilege or other obligation or benefit from Government of Pakistan or any administrative subdivision or agency thereof or any other entity owned or controlled by it (GoP) through any corrupt business practice.

Without limiting the generality of the foregoing, [the Seller/Supplier/Contractor] represents and warrants that it has fully declared the brokerage, commission, fees etc. paid or payable to

anyone and not given or agreed to give and shall not give or agree to give to anyone within or outside Pakistan either directly or indirectly through any natural or juridical person, including its affiliate, agent, associate, broker, consultant, director, promoter, shareholder, sponsor or subsidiary, any commission, gratification, bribe, finder’s fee or kickback, whether described as consultation fee or otherwise, with the object of obtaining or including the procurement of a contract, right, interest, privilege or other obligation or benefit in whatsoever form from GoP, except that which has been expressly declared pursuant hereto.

[The Seller/Supplier/Contractor] certifies that it has made and will make full disclosure of all agreements and arrangements with all persons in respect of or related to the transaction with GoP and has not taken any action or will not take any action to circumvent the above declaration, representation or warranty.

[The Seller/Supplier/Contractor] accepts full responsibility and strict liability for making any false declaration, not making full disclosure, misrepresenting facts or taking any action likely to defeat the purpose of this declaration, representation and warranty. It agrees that any contract, right, interest, privilege or other obligation or benefit obtained or procured as aforesaid shall, without prejudice to any other right and remedies available to GoP under any law, contract or other instrument, be voidable at the option of GoP.

Notwithstanding any rights and remedies exercised by GoP in this regard, [the Seller/Supplier/Contractor] agrees to indemnify GoP for any loss or damage incurred by it on account of its corrupt business practices and further pay compensation to GoP in an amount equivalent to ten time the sum of any commission, gratification, bribe, finder’s fee or kickback given by [the Seller/Supplier/Contractor] as aforesaid for the purpose of obtaining or inducing the procurement of any contract, right, interest, privilege or other obligation or benefit in whatsoever form from GoP.

INSTRUCTIONS TO

USERS OF THIS

DOCUMENT

INSTRUCTIONS TO USERS OF THIS DOCUMENT

(Not to be included in Tender Documents)

As stated in Clause IT.5 of Instructions of Tenderers, the complete Tender Documents shall comprise eleven items listed therein including any addendum to Tender Documents issued in accordance with Clause IT.7. The Standard Form of Tender Documents includes the following:

1.	Instructions to Tenderers with Appendices

2.	Forms of Tender & Schedules to Tender

Schedules to Tender are the following:

(i)	Schedule A: Specific Works Data

(ii)	Schedule B: Work to be Performed by Subcontractors

(iii)	Schedule C: Proposed Programme of Works

(iv)	Schedule D: Deviations from Technical Provisions

(v)	Schedule E: Deviations from Contractual Conditions

(vi)	Schedule F: Method of Performing Works

(vii)	Schedule G: Proposed Site Organisation

3.	Schedule of Prices

4.	Preamble to Conditions of Contract

5.	General Conditions of Contract

6.	Special Conditions of Contract

7.	Particular Conditions of Contract

8.	Standard Forms

Forms include the following:

(i)	Form of Tender Security

(ii)	Form of Contract Agreement

(iii)	Form of Performance Security

(iv)	Form of Bank Guarantee for Advance Payment

9.	Specifications  - Special Provisions

10.	Specifications - Technical Provisions

11.	Drawings

The Instructions to Tenderers can be used as given. User may have to make changes in the text under some special circumstances. However blank spaces in Instructions to Tenderers are required to be filled by the Employer/Engineer on tender to tender basis before issuance of Tender Documents.

The General Conditions of Contract and Special Conditions of Contract should be retained. Any change in clauses of Special Conditions of Contract mentioned in “para D” hereinafter should be made with care and incorporated in Particular Conditions of Contract.

The user is required to prepare the following for completion of the Tender Documents:

- Particular Conditions of Contract

- Schedules to Tender

- Schedule of Prices

- Specifications – Special Provision

- Specifications – Technical Provisions

- Drawings

The User’s attention is drawn to the Preface and it is once again emphasised that while preparing Particular Conditions of Contract, no Clause of General Conditions of Contract or Special Conditions of Contract should be deleted and that the changes included in Particular Conditions of Contract should be such as not to change the spirit of the document.

A.	Invitation to Tenderers

- The amount of Tender Security should be a lump sum figure ranging from 1% to 3% of the likely cost of the Works and should be the same as given at Sub-Clause 15.1 of Instructions to Tenderers.

- If the venue of receipt of tenders and the opening of tenders is the same, the time for receipt and opening of tenders, to be entered in last para of the Invitation to Tenderers.

B.	Instruction to Tenderers

1.	If the Works are not financed from a loan/credit Sub-Clause 1.2 of Instructions to Tenderers should be modified accordingly by the Employer.

2.	The Employer shall fill in the blank spaces in Instructions to Tenderers.

3.	Sub-Clause 11.4 and para a(vi) of Sub-Clause 24.1 of Instructions to Tenderers may be retained or modified by the Employer in accordance with his requirements.

4.	Sub-Clauses 12.1 & 12.2 of Instructions to Tenderers may be retained or modified by the Employer in accordance with the availability of Financing.

5.	Referring to Sub-Clause 15.1 of Instructions to Tenderers amount of Tender Security be filled in by the Employer as a lump-sum figure ranging from 1% to 3% of the likely cost of Works.

6.	Referring to Sub-Clause 16.1 of Instruction to Tenderers, the period of tender validity may range from 56 to 182 days depending upon the size of the Works. Number of days would be fill in as per Employer requirements.

7.	Sub-Clause 26.3(iv) of Instructions to Tenderers may be modified by the Employer in case deviation in Payment Schedule is not acceptable.

8.	Referring to Sub-Clause 26.3(v) of Instructions to Tenderers the Employer insert the number of days depending upon his requirement for late delivery.

C.	Preamble To Conditions of Contract

1.	All blank spaces in the Preamble are to be filled in by the Employer to complete this document.

2.	The minimum amount of third party insurance should be assessed by the Employer and entered in the Preamble.

3.	The time for completion of the whole of the Works should be assessed by the Employer and entered in the Preamble.

4.	The amount of liquidated damages per day of delay and amount of bonus, if applicable shall be entered by the Employer in the Preamble.

The amount of the liquidated damages for each day of delay in completion of the whole of the Works, or if applicable for any Section thereof, shall be a sum equal to 10% of the likely cost of the Works divided by one-fourth of the number of days specified as completion time.

D.	Special Conditions of Contract

- Referring to Sub-Clause 5.3, the Employer may add, in order of priority, such other documents as form part of the Contract.

- Sub-Clauses 6.6, 6.9, 6.10 & 16.5 may be modified accordingly by the Employer / Engineer.

E.	Particular Conditions of Contract

- General Conditions of Contract and Special Conditions of Contract should be incorporated in the Tender Documents/Contract without any change. Any amendment and/or additions to the Conditions of the Contract that are specific to a given Tender/Contract should be included by the user in Particular Conditions of Contract.

- Terms of Payment as Sub-Clause 33.1 should be prepared and incorporated in Particular Conditions of Contract by the Employer/ Engineer.

- The Employer should state the Currencies of Payment(s) in Particular Conditions of Contract.

F.	Schedules to Tender

Specimen of Schedules To Tender are provided in this document. Employer/Engineer can add/delete/modified as per his requirement.

G.	Special Provisions

To be prepared and incorporated by the Employer/Engineer.

H.	Technical Provisions

To be prepared and incorporated by the Employer/Engineer.

I.	Drawings

To be prepared and incorporated by the Employer/Engineer.

SUMMARY OF CONTENTS

Subject	Page No.

- INVITATION TO TENDERERS	17

- INSTRUCTIONS TO TENDERERS 	21

- FORMS OF TENDER & SCHEDULES TO TENDER	51

- SCHEDULE OF PRICES	62

- PREAMBLE TO CONDITIONS OF CONTRACT	77

- GENERAL CONDITIONS OF CONTRACT	81

- SPECIAL CONDITIONS OF CONTRACT	83

- PARTICULAR CONDITIONS OF CONTRACT	110

- STANDARD FORMS	111

- SPECIFICATIONS  - SPECIAL PROVISIONS	112

- SPECIFICATIONS - TECHNICAL PROVISIONS	121

- DRAWINGS	125

INVITATION

TO

TENDERERS

INVITATION TO TENDERERS

Date: ______________

Loan / Credit No. ______________

Tender Reference No.: ______________

1.	The _______________________________________________ (the “Employer”) has 
			(Name of Employer)	
applied for/received a loan/credit from the __________________________________ 
			                     (Name of Funding Agency/GOP/Provincial Govt/Any Other)
towards the cost of _____________________________________________________
							(Name of Project)	
and it is intended that part of the proceeds of the loan/credit will be applied to eligible payments under the Contract for the ____________________________. Tendering  is

(Brief description of the works)

open to all eligible Tenderers.

2.	The Employer invites sealed tenders from eligible firms or persons licensed by the Pakistan Engineering Council in the appropriate category for the Works.

3.	Tenderers may obtain further information from, inspect at and acquire the Tender Documents from the Office of the Employer, at ___________________________ 
								(Mailing Address)	
_______________________________________________________________

4.	A complete set of Tender Documents may be purchased by interested tenderers on submission of a written application to the above office and upon payment of a non-refundable fee of Rs. _________________________.

(Insert Amount)

5.	All tenders must be accompanied by a Tender Security in the amount of                       Rs. __________ (Rupees __________________________) or an equivalent amount in a freely convertible currency, and must be delivered to ______________________
(Indicate Address and Exact Location)

___________________________________________________________ at or before ________ hours, on __________ (Date). Tenders will be opened at _______ hours on __________ (Date) in the presence of tenderer’s representatives who choose to attend.

TABLE OF CONTENTS

# INSTRUCTIONS TO TENDERERS

## Clause No.	Description	Page No.

A. GENERAL

IT.1	Scope of Tender and Source of Funds	22

IT.2	Eligible Tenderers	22

IT.3	Eligible Works and Services	22

IT.4	Cost of Tendering	23

B. TENDER DOCUMENTS

IT.5	Contents of Tender Documents	23

IT.6	Clarification of Tender Documents	23

IT.7	Amendment of Tender Documents	24

C. PREPARATION OF TENDERS

IT.8	Language of Tender	24

IT.9	Documents Comprising the Tender	24

IT.10	Forms of Tender and Schedules	25

IT.11	Tender Prices	26

IT.12	Currencies of Tender	26

IT.13	Documents Establishing Tenderer’s	
	Eligibility and Qualification	27

IT.14	Documents Establishing Good’s Eligibility	
	and Conformity to Tender Documents	29

IT.15	Tender Security	29

IT.16	Validity of Tenders	30

IT.17	Format and Signing of Tender	30

D. SUBMISSION OF TENDERS

IT.18	Sealing and Marking of Tenders	32

IT.19	Deadline for Submission of Tenders	32

IT.20	Late Tenders	33

IT.21	Modification and Withdrawal of Tenders	33

E.TENDER OPENING AND EVALUATION

IT.22	Tender Opening	33

IT.23	Clarification of Tenders	34

IT.24	Preliminary Examination & Determination of

Responsiveness of Tenders	34

IT.25	Conversion to Single Currency	36

IT.26	Detailed Evaluation of Tenders	36

IT.27	Domestic Preference	40

IT.28	Process to be Confidential	41

## Clause No.	Description	Page No.

F. AWARD OF CONTRACT

IT.29	Post-Qualification	42

IT.30	Award Criteria	42

IT.31	Employer’s Right to Vary Quantities 	42

IT.32	Employer’s Right to Accept any Tender and to

Reject any or all Tenders	42

IT.33	Notification of Award	42

IT.34	Performance Security	43

IT.35	Signing of Contract Agreement	43

G. ADDITIONAL INSTRUCTIONS

IT.36	Instructions not Part of Contract	43

IT.37	Contract Documents	43

IT.38	Sufficiency of Tender	43

IT.39	One Tender per Tenderer	44

IT.40	Tenderer to Inform Himself	44

IT.41	Alternate Proposals by Tenderer	44

IT.42	Local Conditions	44

H. APPENDICES

–	Appendix A to Instructions to Tenderers:

Name of Eligible Countries	45

–	Appendix B to Instructions to Tenderers:

Evidence of Tenderer’s Capability	46

–	Appendix C to Instructions to Tenderers:

Domestic Goods (value added in Pakistan)	49

INSTRUCTIONS

TO

TENDERERS

INSTRUCTIONS TO TENDERERS

A. 	GENERAL

IT.1 	Scope of Tender and Source of Funds

1.1	Scope of Tender

______________________________________ (hereinafter called “the Employer”) wishes to receive tenders for the following scope of work:

_______________________________________________________________

_______________________________________________________________

(Brief description of the Works)

Tenderers must quote for the complete scope of work. Any tender covering partial scope of work will be rejected as non-responsive, pursuant to Clause IT.24.

1.2	Source of Funds

The Employer has applied for or received a loan or credit from _______________ _____________________________________________________________________
                           (Name of the Loan / Credit giving agency / GOP / Provincial Government / Any other)

in the various currencies towards the cost of the ___________________ and it is
	(Name of Project)

intended that part of the proceeds of this loan / credit will be applied to eligible payments under the Contract for which these Tender Documents are issued.

IT.2	Eligible Tenderers

2.1	Tendering is open to all firms and persons meeting the following requirements:

a)	duly licensed by the Pakistan Engineering Council (PEC) in the appropriate category relevant to the value of the Works.

b)	from eligible countries of _______________ listed in Appendix `A’
  	          (Name of Funding Agency)	
to Instructions to Tenderers.

c)	duly registered with the Employer (if applicable).

IT.3	Eligible Goods and Services

3.1	All  Goods  and  ancillary  Services  to  be  supplied  under  this  Contract  shall  have their  origin in eligible countries listed in Appendix ‘A’ to Instructions to Tenderers and all expenditures made under the Contract will be limited to such Goods and Services.

3.2	For purpose of this Clause, “origin” means the place where the Goods are mined, grown or produced or from where the ancillary services are supplied. Goods are produced when, through manufacturing, processing or substantial and major assembling of components, a commercially recognized product results that is substantially different in basic characteristics or in purpose or utility from its components.

3.3	The origin of Goods and Services is distinct from the nationality of the Tenderer.

IT.4	Cost of Tendering

4.1	The tenderer shall bear all costs associated with the preparation and submission of its tender and the Employer will in no case be responsible or liable for those costs, regardless of the conduct or  outcome of the tendering process.

B.	TENDER DOCUMENTS

IT.5	Contents of Tender Documents

5.1	The Tender Documents are those stated below, and should be read in conjunction with any Addenda issued in accordance with Clause IT.7.

1.	Instructions to Tenderers with Appendices

2.	Forms of Tender & Schedules to Tender

Schedules to Tender are the following:

- Schedule A: Specific Works Data

- Schedule B: Work to be Performed by Subcontractors

- Schedule C: Proposed Programme of Works

- Schedule D: Deviations from Technical Provisions

- Schedule E: Deviations from Contractual Conditions

- Schedule F: Method of Performing Works

- Schedule G: Proposed Site Organisation

3.	Schedule of Prices

4.	Preamble to Conditions of Contract

5.	General Conditions of Contract

6.	Special Conditions of Contract

7.	Particular Conditions of Contract

8.	Standard Forms

Forms include the following:

(i)	Form of Tender Security

(ii)	Form of Contract Agreement

(iii)	Form of Performance Security

(iv)	Form of Bank Guarantee for Advance Payment

9.	Specifications  - Special Provisions

10.	Specifications - Technical Provisions

11.	Drawings

5.2	The tenderers are expected to examine carefully the contents of all the above documents. Failure to comply with the requirements of tender submission will be at the tenderers own risk. Pursuant to Clause IT.24, tenders which are not substantially responsive to the requirements of the Tender Documents will be rejected.

IT.6	Clarification of Tender Documents

6.1	A prospective tenderer requiring any clarification(s) in respect of the Tender Documents may notify the Employer with a copy to the Engineer in writing or by telex or fax at the address:

a)	____________________________________________________

____________________________________________________

(Insert address of the Employer with telex/fax no.)

b)	____________________________________________________

____________________________________________________

(Insert address of the Engineer with telex/fax no.)

Employer will examine the request for clarification of the Tender Documents which it receives not later than 28 days prior to the deadline for the submission of tenders and if needed will issue the clarification/amendment of the Tender Documents at least fourteen (14) days before the date of submission of Tenders (without identifying the source of enquiry) to all prospective tenderers who have purchased the Tender Documents.

IT.7	Amendment of Tender Documents

7.1	At any time prior to the deadline for submission of tenders, the Employer may, for any reason, whether at his own initiative or in response to a clarification requested by a prospective tenderer, modify the Tender Documents by issuing addendum.

7.2	Any addendum thus issued shall be part of the Tender Documents pursuant to Sub-Clause 7.1 hereof, and shall be communicated in writing to all purchasers of the Tender Documents. Prospective tenderers shall acknowledge receipt of each addendum in writing to the Employer. The tenderer shall also confirm in the Form of Tender that the information contained in such addenda have been considered in preparing his tender.

7.3	To afford prospective tenderers reasonable time in which to take an addendum into account in preparing their tenders, the Employer may at its discretion extend the deadline for submission of tenders in accordance with Clause IT.19.

C.	PREPARATION OF TENDERS

IT.8	Language of Tender

8.1	The Tender prepared by the Tenderer and all correspondence and documents relating to the Tender, exchanged by the Tenderer and the Engineer shall be written in the English language, provided that any printed literature furnished by the Tenderer may be written in another language so long as accompanied by an English translation of its pertinent passages in which case, for purposes of interpretation of the Tender, the English translation shall govern.

IT.9	Documents Comprising the Tender

9.1	The tender prepared by the tenderer shall comprise the following components:

(a)	Covering Letter

(b)	Form of Tender duly filled, signed and sealed, in accordance with Clause IT.17.

(c)	Schedules (A to G) to Tender duly filled and signed, in accordance with the instructions contained therein.

(d)	Schedule of Prices completed in accordance with Clauses IT.11 and 12.

(e)	Tender Security furnished in accordance with Clause IT.15.

(f)	Power of Attorney in accordance with Clause IT 17.5.

(g)	Joint Venture Agreement (if applicable).

(h)	Documentary evidence established in accordance with Clause IT.13 that the tenderer is eligible to tender and is qualified to perform the contract if its tender is accepted.

(i)	Documentary evidence established in accordance with Clause IT.14 that the Goods and ancillary Services to be supplied by the tenderer are eligible Goods and Services and conform to the Tender Documents.

(j)	Tenderers applying for eligibility for domestic preference in tender evaluation shall supply all information & evidence to establish the claim for domestic preference required to satisfy the criteria for eligibility as described in Clause IT.27. The particulars for domestic Goods prescribed in Appendix C to these Instructions shall also be filled in to substantiate claim for domestic preference.

(k)	Any other documents prescribed in Particular Conditions of Contract or Technical Provisions to be submitted with the tender.

IT.10	Forms of Tender and Schedules

10.1	The tenderer shall complete, sign and seal  the Form of Tender, Schedules (A to G) to Tender and Schedule of Prices furnished in the Tender Documents and shall also enclose other information as detailed in Clause IT.9.

10.2	For the purpose of granting a margin of domestic preference pursuant to Clause IT.27, the Employer/Engineer will classify the tender, when submitted in one of three groups as follows:

(a)	Group ‘A’ Tender. (i) For Goods for which labour, raw materials and components from within Pakistan account for at least 20% and upto 30% of the ex-factory tender price of the product offered. (ii) For Goods for which labour, raw materials and components from within Pakistan account for over 30% of the ex-factory price of the product offered.

(b)	Group ‘B’ Tender. For Goods manufactured in Pakistan for which the domestic value added in the manufacturing cost is less than 20% of the ex-factory tender price; and

(c)	Group ‘C’ Tender. For Goods of foreign origin.

In preparing their tenders, the tenderers shall assign their tenders into its appropriate Group in accordance with the criteria provided for hereinabove.

IT.11	Tender Prices

11.1	The tenderer shall fill up the Schedule of Prices attached to these documents indicating the unit rates and prices of the Works to be performed under the Contract. Prices on the Schedule of Prices shall be entered keeping in view the instructions contained in the Preamble to the Schedule of Prices.

11.2	The tenderer shall fill in rates and prices for all items of the Works described in the Schedule of Prices. Items against which no rate or price is entered by a tenderer will not be paid for  by the Employer when executed and shall be deemed covered by rates and prices for other items in the Schedule of Prices.

11.3	The tenderer’s separation of price components in accordance with Sub-Clause 11.1 above, will be solely for the purpose of facilitating the comparison of tenders by the Employer/Engineer and will not in any way limit its right to contract on any of the terms offered.

11.4	Unless otherwise stipulated in the Conditions of Contract, prices quoted by the tenderer shall remain fixed during the tenderer’s performance of the Contract and not subject to variation on any account. Since only fixed price contract will be considered, a tender submitted with an adjustable price quotation will be treated as non-responsive and rejected, pursuant to Clause IT.24.

11.5	Any discount offered shall be valid for at least the period of validity of the tender. A discount valid for lesser period shall be considered null and void.

IT.12	Currencies of Tender

12.1	Prices shall be quoted in the following currencies:

(a)	For Goods and Services which the tenderer will supply from within Pakistan, the prices shall be quoted in the Pak. Rupees.

(b)	For Goods and Services which the tenderer will supply from outside Pakistan, the prices shall be quoted either in U.S. Dollars or in any other freely convertible currency.

12.2	Further, a tenderer expecting to incur a portion of its expenditure in the performance of the Contract in more than one currency (but use no more than 3 foreign currencies), and wishing to be paid accordingly, shall so indicate in its tender.

12.3	The currencies of payment shall be as stated in Particular Conditions of Contract. However, provisions in Sub-Clauses 12.1 & 12.2 above, shall not in any way constitute a contractual or legal binding on the Employer for the payment in the currencies required by the Contractor.

IT.13	Documents Establishing Tenderer’s Eligibility And Qualifications

13.1	Pursuant to Clause IT.9, the tenderer shall furnish, as part of its tender, documents establishing the tenderer’s eligibility to tender and its qualifications to perform the Contract if its tender is accepted.

13.2	The documentary evidence of the tenderer’s eligibility to tender shall establish to the Employer’s satisfaction that the tenderer, at the time of submission of its tender is from an eligible source country as defined under Clause IT.2.

13.3	The documentary evidence of the tenderer’s qualifications to perform the Contract if its tender is accepted, shall establish to the Employer’s/Engineer’s satisfaction:

- that, in the case of a tenderer offering to supply Goods under the Contract which the tenderer did not manufacture or otherwise produce, the tenderer has been duly authorized by the Goods manufacturer or producer to supply the Goods to Pakistan;

- that the Tenderer/Manufacturer has the financial, technical and production capability necessary to perform the Contract; and

- that, in the case of a tenderer not doing business within Pakistan the tenderer is or will be (if successful) represented by an agent in Pakistan equipped and able to carry out the Supplier’s maintenance, repair and spare parts stocking obligations prescribed by the Conditions of Contract and/or Technical Provisions.

13.4	(a)	Tenderer/Manufacturer must possess and provide evidence of the following experience.

___________________________

___________________________

___________________________

(Insert the required Experience)

The tenderer shall furnish documentary evidence of qualification on the Form “Evidence of Tenderer’s Capability” (Appendix B to these Instructions)

(b)	The tenderer should have an average annual turnover in the last five years equal to or more than the Total Tender Price.

13.5	Joint Venture

In order for a Joint Venture to qualify:

- At least one of the partners of joint venture shall satisfy the relevant experience criteria specified in Sub-Clause 13.4(a) hereinabove.

- All firms comprising the joint venture shall be legally constituted and shall meet the eligibility requirement of Sub-Clause 2.1 hereof.

- All partners of the joint venture shall at all times and under all circumstances be liable jointly and severally to Employer for the execution of the entire Contract in accordance with the Contract terms and conditions and a statement to this effect shall be included in the authorization mentioned under para (f) below as well as in the Form of Tender and Form of Contract Agreement (in case of a successful tenderer).

- In such a case, the qualified partner shall certify the capacity and capability of the plant (from which Goods are now offered) for manufacturing, quality assurance and testing facilities, qualified man-power and production/delivery of quality materials according to tender specifications and delivery requirements. Besides, such plant should have produced same items for at least _____________________________________ years and such Goods 
                                  (Insert the number of years)	
shall have proven successful in the field for at least ______________________
								(Insert the number of years)
years and the tenderer shall submit with the tender all necessary documentation in this regard. The period of warranty for Goods supplied against a contract with such arrangement shall be ______________________________years. The 
						                (Insert the number of years)	
Employer/Engineer will have the right to verify the particulars regarding the plant and other related information furnished with the tender and the joint venture as well as the partners thereof shall be liable for disqualification in the event of any mis-statement/mis-representation on their part.

- The Form of Tender, and in the case of successful tenderer, the Form of Contract Agreement, shall be signed so as to be legally binding on all partners.

- One of the joint venture partners shall be nominated as being in-charge and this authorisation shall be evidenced by submitting a power of attorney signed by legally authorized signatories of all the joint venture partners.

- The partner-in-charge shall be authorized to incur liabilities, receive payments and receive instructions for and on behalf of any or all partners of the joint venture.

- A copy of the agreement entered into by the joint venture partners shall be submitted with the tender stating the conditions under which it will function, its period of duration, the persons authorized to represent and obligate it and which persons will be directly responsible for due performance of the Contract and can give valid receipts on behalf of the joint venture, the proportionate participation of the several firms forming the joint venture, and any other information necessary to permit a full appraisal of its functioning. No amendments / modifications whatsoever in the joint venture agreement shall be agreed to between the joint venture partner without prior written consent of the Employer.

IT.14	Documents Establishing Goods’ Eligibility and Conformity to Tender Documents

14.1	Pursuant to Clause IT.9, the tenderer shall furnish, as part of its tender, documents establishing the eligibility and conformity to the Tender Documents of all Goods and Services which tenderer proposes to perform under the Contract.

14.2	The documentary evidence of the Goods and Services eligibility shall establish to the Employer’s satisfaction that they will have their origin in an eligible source country as defined under Clause IT.3. A certificate of origin issued at the time of shipment will satisfy the requirements of the said Clause.

14.3	The documentary evidence of the Goods and Services’ conformity to the Tender Documents may be in the form of literature, drawings and data and shall furnish:

- A detailed description of the Goods, essential technical and performance characteristics.

- Complete set of technical information, description data, literature and drawings as required in accordance with Schedule A to Tender, Specific Works Data. This will include but not be limited to the following:

(i)	A sufficient number of drawings, photographs, catalogues, illustrations and such other information as is necessary to illustrate clearly the significant characteristics such as general construction dimensions and other relevant information about the Goods to be furnished.

(ii)	Details of equipment and machinery with capacity.

(iii)	Any other information which is required for evaluation purposes.

(c)	A clause-by-clause commentary on Technical Provisions, provided with the Tender Documents, demonstrating the Goods’ and Services’ substantial responsiveness to those Specifications or a statement of deviations and exceptions to the provisions of the Technical Provisions as required in Schedule D to Tender.

14.4	For purpose of the commentary to be furnished pursuant to Sub-Clause 14.3(c) above, the Tenderer shall note that standards for workmanship, material and equipment, and references to brand names or catalogue numbers, designated by the Engineer in the Technical Provisions are intended to be descriptive only and not restrictive. The tenderer may substitute alternative standards, brand names and/or catalogue numbers in its tender, provided that it demonstrates to the Engineer’s satisfaction that the substitutions are substantially equivalent or superior to those designated in the Technical Provisions. Copies of the standards proposed by the tenderer other than those specified in the Tender Documents shall be furnished.

IT.15	Tender Security

15.1	Each tenderer shall furnish, as part of his tender, a Tender Security in the amount of Pak. Rupees ____________________ or an equivalent amount in a freely convertible 
(Insert a lumpsum figure from 1% to 3% of the likely cost of works)	
currency.

15.2	The Tender Security shall be, at the option of the tenderer,  in the form of Deposit at Call or a Bank Guarantee issued by a Scheduled Bank in Pakistan or from a foreign bank duly counter-guaranteed by a Scheduled Bank in Pakistan in favour of the Employer valid for a period  28 days beyond the tender validity date.

15.3	The Tender Security is required to protect the Employer against the risk of tenderer’s conduct which would warrant the security’s forfeiture, pursuant to Sub-Clause 15.7 hereof.

15.4	Any tender not accompanied by an acceptable Tender Security shall be rejected by the Employer as non-responsive, pursuant to Clause IT.24.

15.5	The tender securities of unsuccessful tenderers will be returned upon award of contract to the successful tenderer.

15.6	The Tender Security of the successful tenderer will be returned when the tenderer has furnished the required Performance Security, pursuant to Clause IT.34 and signed the Contract Agreement, pursuant to Clause IT.35.

15.7	The Tender Security may be forfeited:

(a)	if a tenderer withdraws his tender during the period of tender validity;

(b)	if a tenderer does not accept the correction of his Tender Price, pursuant to Sub-Clause 24.2 hereof; or

(c)	in the case of a successful tenderer, if he fails to:

(i)	furnish the required Performance Security in accordance with Clause IT.34, or

(ii)	sign the Contract Agreement, in accordance with Clause IT.35.

IT.16	Validity of Tenders

16.1	Tenders shall remain valid for ___________________________ days after the
				     (Insert number of days ranging from 56 to 182 days)

date of tender opening as prescribed in Clause IT.19.

16.2	In exceptional circumstances, the Employer may request the tenderers to extend the period of validity for a specified period. The request and the responses thereto shall be made in writing. A tenderer may refuse the request without forfeiture of his Tender Security. A tenderer agreeing to the request will not be required or permitted to modify his tender, but will be required to extend the validity of his Tender Security for the period of the extension, and in compliance with Clause IT.15 in all respects.

IT.17	Format and Signing of Tender

17.1	Tenderers are particularly directed that the amount entered on the Form of Tender shall be for performing the Contract strictly in accordance with the Tender Documents.

17.2	All Schedules to Tender are to be properly completed and signed.

17.3	No alteration is to be made in the Form of Tender nor in the Schedules thereto except in filling up the blanks as directed. If any alteration be made or if these instructions be not fully complied with, the tender may be rejected.

17.4	Each tenderer shall prepare one (1) Original and ___________ Copies, of 
								      (Insert Number)	
the documents comprising the tender as described in Clause IT.9 and clearly mark them “ORIGINAL” and ‘COPY” as appropriate. In the event of discrepancy between them, the original shall prevail.

17.5	The original and all copies of the tender shall be typed or written in indelible ink and shall be signed by a person or persons duly authorized to sign (in the case of copies, Photostats are also acceptable). This shall be indicated by submitting a written Power of Attorney authorising the signatory of the tenderer to act for and on behalf of the tenderer. All pages of the tender shall be initialed and stamped by the person or persons signing the tender.

17.6	The tender shall contain no alterations, omissions or additions, except to comply with instructions issued by the Employer, or as are necessary to correct errors made by the tenderer, in which case such corrections shall be initialed by the person or persons signing the tender.

The Correction shall be made by striking a line over the wrong amount, and writing the correct amount separately. The use of White Fluid for correction of error is not allowed. The Correction shall be made by striking a line over the wrong amount, and writing the correct amount separately.

17.7	Tenderers shall indicate in the space provided in the Form of Tender their full and proper addresses at which notices may be legally served on them and to which all correspondence in connection with their tenders and the Contract is to be sent.

17.8	Tenderers should retain a copy of the Tender Documents as their file copy.

D.	SUBMISSION OF TENDERS

IT.18	Sealing and Marking of Tenders

18.1	Each tenderer shall submit his tender as under:

(a)	ORIGINAL and each COPY of the Tender shall be separately sealed and put in  separate envelopes and marked as such.

(b)	The envelopes containing the ORIGINAL and COPIES will be put in one sealed envelope and addressed / identified as given in Sub- Clause 18.2 hereof.

18.2	The inner and outer envelopes shall;

(a)	be addressed to the Employer at the  address given in Sub-Clause 6.1 heretofore.

(b)	bear the  Project name, Loan No., Tender No. and Date of opening of Tender.

(c)	provide a warning not to open before the time and date for tender opening.

18.3	The Tender shall be delivered in person or sent by registered mail at the address to Employer as given in Sub-Clause 6.1 heretofore.

18.4	In addition to the identification required in Sub-Clause 18.2 hereof, the inner envelope shall indicate the name and address of the tenderer to enable the tender to be returned unopened in case it is declared “late” pursuant to Clause IT.20.

18.5	If the outer envelope is not sealed and marked as above, the Employer will assume no responsibility for the misplacement or premature opening of the tender.

IT.19	Deadline for Submission of Tenders

19.1     (a)	Tenders must be received by the Employer at the address specified in Sub-Clause 6.1 hereof not later than the time and date stipulated in the Invitation to Tenderers.

(b)	Tenders with charges payable will not be accepted, nor will arrangements be undertaken to collect the tenders from any delivery point other than that specified above. Tenderers shall bear all expenses incurred in the preparation and delivery of tenders.

(c)	Where delivery of a tender is by mail and the tenderer wishes to receive an acknowledgment of receipt of such tender, he shall make a request for such acknowledgment in a separate letter attached to but not included in the sealed tender package.

(d)	Upon request, acknowledgment of receipt of tenders will be provided to those making delivery in person or by messenger.

19.2	Tenders submitted through telegraph, telex, fax or e-mail shall not be considered.

19.3	The Employer may, at his discretion, extend the deadline for submission of tenders by issuing an addendum in accordance with Clause IT.7, in which case all rights and obligations of the Employer and the tenderers previously subject to the original deadline will thereafter be subject to the deadline as extended.

IT.20	Late Tenders

20.1	(a)	Any tender received by the Employer after the date and time of tender opening prescribed in Clause IT.19 will be returned unopened to such tenderer.

(b)	Delays in the mail, delays of person in transit, or delivery of a tender to the wrong office shall not be accepted as an excuse for failure to deliver a tender at the proper place and time. It shall be the tenderer’s responsibility to determine the manner in which timely delivery of his tender will be accomplished either in person, by  messenger or by mail.

IT.21	Modification and Withdrawal of Tenders

21.1	Any tenderer may modify or withdraw his tender after tender submission provided that written notice of the modification, substitution or withdrawal is received by the Employer prior to the deadline for submission of tenders.

21.2	The notice for modification, substitution or withdrawal of any tender shall be prepared, sealed, marked and delivered in accordance with the provisions of Clause IT.18 with the outer and inner envelopes additionally marked “MODIFICATION”, “SUBSTITUTION” or “WITHDRAWAL”, as appropriate. A withdrawal notice may also be sent by telex or fax but followed by a signed confirmation copy, post marked not later than the deadline for submission of Tenders.

21.3	No tender may be modified by a tenderer after the deadline for submission of tenders.

21.4	Withdrawal of a tender during the interval between the deadline for submission of tenders and the expiration of the period of tender validity specified in the Form of Tender may result in  forfeiture of the Tender Security pursuant to Clause IT.15.

E.	TENDER OPENING AND EVALUATION

IT.22	Tender Opening

22.1	A committee consisting of nominated members by the Employer and by the Engineer will open the tenders, including withdrawals and  modifications  made pursuant to Clause IT.21, in the presence of tenderers’ representatives who choose to attend, at the time, date and location stipulated in the Invitation to Tenderers.

The tenderers’ representatives who are present shall sign in a register evidencing their attendance.

22.2	Envelopes marked “MODIFICATION”, “SUBSTITUTION” or“WITHDRAWAL” and  shall be opened and read out first and the name of the Tenderer shall be read out. Tenders for which an acceptable notice of withdrawal has been submitted pursuant to Clause IT.21 shall not be opened.

22.3	The tenderer’s name, Tender Prices, any discount and price of any Alternate Proposal(s), tender modifications and withdrawals, the presence or absence of Tender Security, and such other details as the Employer at its discretion may consider appropriate, will be announced by the Employer at the tender opening.

Any Tender Price or discount which is not read out and recorded at tender opening will not be taken into account in the evaluation of tender.

22.4	Discounts offered for lesser period than the tender validity shall not be considered in evaluation.

IT.23	Clarification of Tenders

23.1	To assist in the examination, evaluation and comparison of Tenders the Engineer may, at its discretion, ask the Tenderer for a clarification of its Tender. The request for clarification and the response shall be in writing and no change in the price or substance of the Tender shall be sought, offered or permitted.

IT.24	Preliminary Examination & Determination of Responsiveness of Tenders

- Prior to determination of Responsiveness,

(a)	the Engineer will examine the Tenders to determine whether;

(i) 	the Tender is complete and does not deviate from the scope,

(ii)	any computational errors have been made,

(iii)	required sureties have been furnished,

(iv) 	the documents have been properly signed,

(v) 	the Tender is valid till required period,

(vi) 	the Tender prices are firm during currency of contract if it is a fixed price tender,

(vii) 	completion period offered is within specified limits,

(viii) 	the Tenderer/Manufacturer is eligible to Tender and possesses the requisite experience,

(ix) 	the Tender does not deviate from basic technical requirements and

(x) 	the Tenders are generally in order.

(b)	A tender is likely not to be considered,

- it is submitted by a Tenderer who has participated in more than one Tender,

- it is received after the time and date fixed for its receipt,

- it is submitted through fax, telex, telegram or email,

- it is not accompanied with tender security,

- it is unsigned,

- its validity is less than specified,

- it is submitted for incomplete scope of work,

- it indicates completion period later than specified (if not acceptable to the Employer),

- it indicates that prices quoted are not firm during currency of the contract,

- it indicate that Works and material to be supplied do not meet eligibility requirements,

- it indicate that Tender prices do not include the amount of income tax,

- if Tenderer refuses to accept arithmatic correction,

- it is materially and substantially different from the Conditions/Specifications of the Tender Documents,

24.2	Arithmetical errors will be rectified on the following basis:

If there is a discrepancy between the unit price and total price that is obtained by multiplying the unit price and quantity, the unit price shall prevail and the total price shall be corrected. If there is a discrepancy between the words and figures the amount in words  shall  prevail.  If  there  is a discrepancy between the total Tender price entered in Form of Tender and the total shown in Schedule of Prices Summary. The amount stated in the Form of Tender will be corrected by the Employer/Engineer in accordance with the Corrected Schedule of Prices.

“The Correction shall be made by striking a line over the wrong amount and writing the correct amount separately . The use of white fluid for correction of error is not allowed. The correction shall be made by striking a line over the wrong amount,and writing thew correct amount separately

If the Tenderer does not accept the corrected amount of Tender, his Tender will be rejected and his Tender Security forfeited.

24.3	Prior to the detailed evaluation, pursuant to Clause IT.26 the Engineer will determine the substantial responsiveness of each Tender to the Tender Documents. For purpose of these Clauses, a substantially responsive Tender is one which conforms to all the terms and conditions of the Tender Documents without material deviations.

A material deviation or reservation is one

(i)	which affect in any substantial way the scope quality or performance of the Works.

(ii)	which limits in any substantial way, inconsistent with the Tender Documents, the Employer’s rights or the tenderer’s obligations under the Contract; or

(iii)	whose rectification would affect unfairly the competitive position of other tenderers presenting substantially responsive tenders.

The Engineer’s determination of a Tender responsiveness will be based on the contents of the Tender itself without recourse to extrinsic evidence.

24.4	A Tender determined as substantially non-responsive will be rejected and will not subsequently be made responsive by the Tenderer by correction of the non-conformity.

24.5	Any minor informality or non-conformity or irregularity in a Tender which does not constitute a material deviation may be waived by Employer, provided such waiver does nor prejudice or affect the relative ranking of any Tenderer.

IT.25	Conversion to Single Currency

25.1	To facilitate evaluation and comparison, the Employer/Engineer will convert, all Tender Prices expressed in the amount in various currencies in which Tender Price is payable, to Pak. Rupees at the Telegraphic Transfer and Over Draft (TT&OD) composit exchange rates (selling) published by State Bank of Pakistan and applicable to similar transactions, on the date of the opening of Tenders.

IT.26	Detailed Evaluation of Tenders

26.1	The Employer/Engineer will evaluate and compare only the tenders previously determined to be substantially responsive pursuant to Clause IT.24 as per requirements given hereunder.

26.2	Evaluation and Comparison of Tenders

(a)	Tenders will be evaluated for each item complete scope of work.

(b)	Basis of Price Comparison

The prices will be compared on the basis of the Evaluated Tender Price pursuant to Para (e) herein below.

(c)	Technical Evaluation

It will be examined in detail whether the Goods offered by the tenderer complies with the Technical Provisions of the Tender Documents. For this purpose, the tenderer’s data submitted with the tender in Schedule A to Tender will be compared with technical features/criteria of the Goods detailed in the Technical Provisions. Other technical information submitted with the tender regarding the Scope of Work will also be reviewed.

(d)	Commercial Evaluation

It will be examined in detail whether the tenders comply with the commercial/contractual conditions of the Tender Documents. It is expected that no major deviation/stipulation shall be taken by the tenderers.

Method of Commercial Evaluation

It will be examined in detail whether the tenders comply with the commercial/contractual conditions of the Tender Documents. It is expected that no major deviation/stipulation shall be taken by the bidders.

The procedure for commercial evaluation to determine the life cycle cost has been borrowed from the “Standard Bidding Documents for the Supply and Installation of Plant and Equipment”  prepared by the World Bank, issued in November 1997, Revised January 1999 and March 2002.

| 25 Commercial Evaluation | 25.1 The comparison shall be of the EXW price of plant and equipment offered from within the Employer’s country, such price to include all costs as well as duties and taxes paid or payable on components and raw material incorporated or to be incorporated in the plant and equipment, with the price of the CIF-named port of destination (or CIP border point or CIP-named place of destination) offered from outside the Employer’s country, plus the cost of local transportation, all installation and other services required under the contract. The Employer’s comparison will also include the costs resulting from application of the evaluation procedures described in ITB Sub-Clause 25.3. 25.2 The Employer’s evaluation of a bid will take into account, in addition to the bid prices indicated in Price Schedule Nos. 1 through 5, the following costs and factors that will be added to each Bidder’s bid price in the evaluation using pricing information available to the Employer, in the manner and to the extent indicated in ITB Sub-Clause 25.3 and in the Technical Specifications: (a) the cost of all quantifiable deviations and omissions from the contractual and commercial conditions and the Technical Specifications as identified in Attachment 6 to the bid, and other deviations and omissions not so identified (b) compliance with the time schedule called for in the corresponding Appendix to the Form of Contract Agreement and evidenced as needed in a milestone schedule provided in the bid (c) the projected operating and maintenance costs during the life of the facilities (d) the functional guarantees of the facilities offered (e) the extra cost of work, services, facilities, etc., required to be provided by the Employer or third parties. The estimated effect of the price adjustment provisions of the Conditions of Contract, applied over the period of execution of the contract, shall not be taken into account in bid evaluation. 25.3 Pursuant to ITB Sub-Clause 25.2, the following evaluation methods will be followed: (a) Contractual and commercial deviations The evaluation shall be based on the evaluated cost of fulfilling the contract in compliance with all commercial, contractual and technical obligations under this bidding document. In arriving at the evaluated cost, the price for withdrawal of deviations shown in Attachment 6 of the bid will be used, if necessary. If such a price is not given, the Employer will make its own assessment of the cost of such a deviation for the purpose of ensuring fair comparison of bids. (b) Time schedule (program of performance) The plant and equipment covered by this bidding are required to be shipped and installed, and the facilities shall have the pre-commissioning completed within the period named in the Bid Data Sheet after the effective date specified in the Form of Contract Agreement. Bidders are required to base their prices on the time schedule given in the corresponding Appendix to the Form of Contract Agreement (Time Schedule) or, where no time schedule is given, on the completion date(s) given in the Bid Data Sheet. No credit will be given for earlier completion. Where an Alternative Time Schedule is accepted, pursuant to ITB Sub-Clause 9.3 (g) (i), and where the completion date offered is within the limits specified in the Bid Data Sheet, bids offering a completion date beyond the minimum designated period shall be adjusted in the evaluation by adding a factor specified in the Bid Data Sheet to the bid price. Bids offering a completion date beyond the maximum designated period shall be rejected. (c) Operating and maintenance costs (i) Since the operating and maintenance costs of the facilities being procured form a major part of the life cycle cost of the facilities, these costs will be evaluated according to the principles given in the Bid Data Sheet, including the cost of spare parts for the initial period of operation stated in the Bid Data Sheet and based on prices furnished by each Bidder in Price Schedule Nos. 1 and 2, as well as on past experience of the Employer or other employers similarly placed. Such costs shall be added to the bid price for evaluation. (ii) The price of recommended spare parts quoted in Price Schedule No. 6 shall not be considered for evaluation. (d) Functional Guarantees of the facilities (i) Bidders shall state the functional guarantees (e.g., performance, efficiency, consumption) of the proposed facilities in response to the Technical Specifications. Plant and equipment offered shall have a minimum (or a maximum, as the case may be) level of functional guarantees specified in the Technical Specifications to be considered responsive. Bids offering plant and equipment with functional guarantees less (or more) than the minimum (or maximum) specified shall be rejected. (ii) For the purposes of evaluation, the adjustment specified in the Bid Data Sheet will be added to the bid price for each drop (or excess) in the responsive functional guarantees offered by the Bidder, below (or above) either a norm of one hundred (100) or the value committed in the responsive bid with the most performing functional guarantees, as specified in the Bid Data Sheet. (e) Work, services, facilities, etc., to be provided by the Employer Where bids include the undertaking of work or the provision of services or facilities by the Employer in excess of the provisions allowed for in the bidding documents, the Employer shall assess the costs of such additional work, services and/or facilities during the duration of the contract. Such costs shall be added to the bid price for evaluation. (f) Specific additional criteria The relevant evaluation method, if any, shall be detailed in the Bid Data Sheet and/or in the Technical Specifications. 25.4 Any adjustments in price that result from the above procedures shall be added, for purposes of comparative evaluation only, to arrive at an “Evaluated Bid Price.” Bid prices quoted by bidders shall remain unaltered. |
| --- | --- |

(e)	Evaluated Tender Price

In evaluating the tenders, the Employer will determine for each tender in addition to the Tender Price, the following factors (adjustments) in the manner and to the extent indicated below to determine the Evaluated Tender Price:

(i)	making any correction for errors pursuant to Sub-Clause 24.2 hereof.

(ii)	excluding Provisional Sums, if any, but including priced Daywork.

(iii)	making an appropriate adjustment for any other acceptable variation or deviation.

26.3	Evaluation Methods

Pursuant to Sub-Clause 26.2, Para (e)(iii) following evaluation methods for price adjustments will be followed:

- Price Adjustment for Completeness in Scope of Work

- Price Adjustment for Technical Compliance

- Price Adjustment for Commercial Compliance

- Price Adjustment for Deviations in Terms of Payment

- Price Adjustment for completion Schedule

(i)	Price Adjustment for Completeness in Scope of Work

In case of omission in the scope of work of a quoted item no price adjustment for the omitted item(s) shall be applied provided that the Tenderer has mentioned in his tender that the same is covered in any other item.

The price adjustment shall not justify any additional payment by the Employer. The price(s) of omitted item(s) shall be deemed covered by other prices of the Schedule of Prices.

(ii)	Price Adjustment for Technical Compliance

The cost of making good any deficiency resulting from technical non compliance will be added to the Corrected Total Tender Price for comparison purposes only. The adjustments will be applied taking the average price quoted by other Tenderers being evaluated in detail in their original Tenders for corresponding item. In case of non availability of price from other Tenderers, the price will be estimated by the Engineer.

(iii)	Price Adjustment for Commercial Compliance

The cost of making good any deficiency resulting from any quantifiable variations and deviations from the Tender Schedules and Conditions of Contract, as determined by the Engineer will be added to the Corrected Total Tender Price for comparison purpose only. Adjustment for commercial compliance will be based on Corrected Total Tender Prices.

(iv)	Price Adjustment for Deviation in Terms of Payment

If a tender deviates from the terms of payment/payment conditions as specified in the Conditions of Contract and if such deviation is considered acceptable to the Employer, mark-up earned for any earlier payments involved in the terms outlined in the Tender as compared to those stipulated in the Conditions of Contract shall be calculated at the following mark-up rates:

-	for foreign currency component:	______ per annum

(insert rate)

-	for local currency component:	______ per annum

(insert rate)

and shall be added to the Corrected Total Tender Price for comparison purposes only.

(v)	Price adjustment for completion Schedule

Tenders indicating completion in advance of the dates stated in Preamble to Conditions of Contract, no credit will be given in this evaluation.

Tenders indicating completion period later than the period set out in Preamble to Conditions of Contract shall be adjusted in the evaluation by adding a factor of 0.05% of the Corrected Total Tender Price for each calendar day of completion later than specified period of the completion.

Tenders indicating completion beyond __________________ days later
						(insert no. of days)

than the dates set out in Preamble to Conditions of Contract, shall not be considered and rejected as non responsive.

26.4	If the tender of the successful tenderer is seriously unbalanced in relation to the Employer’s estimate of the cost of work to be performed under the Contract, the Employer may require the tenderer to produce detailed price analyses for any or all items of the Schedule of Prices to demonstrate the internal consistency of those prices with the construction methods and schedule proposed. After evaluation of the price analyses, the Employer may require that the amount of the Performance Security set forth in Clause IT.34 be increased at the expense of the successful tenderer to a level sufficient to protect the Employer against financial loss in the event of default of the successful tenderer under the Contract.

IT.27.	Domestic Preference

27.1	In the comparison of evaluated Tenders, the Goods manufactured in Pakistan, will be granted a margin of preference in accordance with the following procedures, provided the tenderer shall have established to the satisfaction of Employer that the manufacturing cost of such Goods includes a domestic value addition equal to at least 20% of the ex-factory Tender price of such Goods. Tenderers applying for domestic preference shall fill in Appendix C to these Instructions to substantiate their claim.

27.2	The Engineer will first review the Tenders  to confirm the appropriateness of and to modify as necessary, the Tender group classification in accordance with sub-clause 10.2 hereof to which tenderers assigned their Tenders in preparing their Tenders. An incorrect classification of Group will not result in rejection of Tender but merely in the re-classification of the Tender into its appropriate Tender Group by the Engineer.

27.3	The comparison shall be Ex-factory price of the Goods to be offered from within Pakistan (such prices to include all costs as well as custom duties and taxes paid or payable on raw materials and components incorporated or to be incorporated in the Goods) and the CIF Karachi price of the Goods to be offered from outside Pakistan.

27.4	The lowest evaluated tender of each Group shall first be determined by comparing all evaluated tenders in each Group among themselves without taking into account:

(a)	In the case of Goods manufactured in Pakistan or Goods of foreign origin already located in Pakistan, sales tax, local body charges and other similar taxes which will be payable on the furnished Goods in Pakistan.

(b)	In the case of Goods of foreign origin offered from abroad, customs duties and the import taxes which will be payable on furnished Goods in Pakistan.

27.5	The price preference to Group A tenders will be:

(i)	20% of the ex-factory tender price, if the value addition through indigenous manufacturing is over 20% upto 30%.

(ii)	25% of the ex-factory tender price, if the value addition through indigenous manufacturing is over 30%.

27.6	The applicable price preference i.e. 20% or 25% as the case may be applied to Group A Tender by reducing 20% or 25% of the ex-factory tender price.

IT.28	Process to be Confidential

28. 1	Subject to Clause 23 heretofore, no Tenderer shall contact Employer and/or Engineer on any matter relating to its Tender from the time of the Tender opening to the time the Contract is awarded.

28.2	Any effort by a Tenderer to influence Employer and/or Engineer in the Tender evaluation, Tender comparison or Contract Award decisions may result in the rejection of his Tender.

F.	AWARD OF CONTRACT

IT.29.	Post-Qualification

29.1	In the absence of pre-qualification, the Employer will determine to its satisfaction whether the substantially responsive, lowest evaluated tenderer is qualified to satisfactorily perform the Contract.

29.2	The determination will take into account the tenderer’s financial, technical and production capabilities. It will be based upon an examination of the documentary evidence of the tenderer’s qualifications submitted under Appendix B to Instructions to Tenderers "Evidence of Tenderer’s Capability" by the tenderer pursuant to Clause IT.13, as well as such other information as the Employer/ Engineer deems necessary and appropriate.

29.3	An affirmative determination will be a pre-requisite for award of the Contract to the Tenderer. A negative determination will result in rejection of the Tenderer’s Tender in which event, Employer will proceed to the next lowest evaluated Tender to undertake a similar determination of that Tenderer's capabilities to perform the Contract satisfactorily.

IT.30	Award Criteria

30.1	Subject to Clause IT.32, the Employer will award the Contract to the tenderer whose tender has been determined to be substantially responsive to the Tender Documents and who has offered the lowest evaluated Tender Price, provided that such tenderer has been determined to be qualified to satisfactionaly perform the Contract in accordance with the provisions of Clause IT.29.

IT.31	Employer’s Right to Vary Quantities

31.1	Employer reserves the right at the time of award of Contract to increase or decrease by upto 15% the quantity of goods and services specified in the Schedule of Prices without any change in the unit price or other terms and conditions.

IT.32	Employer’s Right to Accept any Tender and to Reject any or all Tenders

32.1	Notwithstanding Clause IT.30, the Employer reserves the right to accept or reject any tender, and to annul the tendering process and reject all tenders, at any time prior to award of Contract, without thereby incurring any liability to the affected tenderers or any obligation to inform the affected tenderers of the grounds for the Employer’s action.

IT.33	Notification of Award

33.1	Prior to expiration of the period of tender validity prescribed by the Employer, the Employer will notify the successful tenderer in writing (“Letter of Acceptance”) that his tender has been accepted. This letter shall name the sum which the Employer will pay the Contractor in consideration of the execution and completion of the Works by the Contractor as prescribed by the Contract (hereinafter and in the Conditions of Contract called the “Contract Price”).

33.2	The Letter of Acceptance and its acceptance by the tenderer will constitute the formation of the Contract.

33.3	Upon  furnishing by the successful tenderer of a Performance Security, the Employer will promptly notify the other tenderers that their tenders have been unsuccessful.

IT.34	Performance Security

34.1	The successful tenderer shall furnish to the Employer a Performance Security in the form and  the amount stipulated in the Conditions of Contract within  a period of 28 days after the receipt of  Letter of Acceptance.

34.2	Failure of the successful tenderer to comply with the requirements of Clause IT.34 or IT.35 shall constitute sufficient grounds for the annulment of the award and forfeiture of the Tender Security.

IT.35	Signing of Contract Agreement

35.1	Within 14 days from the date of furnishing of acceptable Performance Security under the Conditions of Contract, the Employer will send the successful tenderer the Form of Contract Agreement provided in the Tender Documents, incorporating all agreements between the parties.

35.2	The formal Agreement between the Employer and the successful tenderer shall be executed within 14 days of the receipt of Form of Contract Agreement by the successful tenderer from the Employer.

G.  ADDITIONAL INSTRUCTIONS

IT.36	Instructions not Part of Contract

36.1	Tenders shall be prepared and submitted in accordance with these Instructions which are provided to assist tenderers in preparing their tenders, and do not constitute part of the Tender or the Contract Documents.

IT.37	Contract Documents

37.1	The Documents which will be included in the Contract are listed in the Form of Contract Agreement set out in these Tender Documents.

IT.38	Sufficiency of Tender

38.1	Each Tenderer shall satisfy himself before Tendering as to the correctness and sufficiency of his Tender and of the rates and prices entered in the Price Schedule, which rates and prices shall except insofar as it is otherwise expressly provided in the Contract, cover all his obligations under the Contract and all matters and things necessary for the proper completion of the Works.

IT.39	One Tender per Tenderer

39.1	Each tenderer shall submit only one tender either by himself, or as a partner in a joint venture. A tenderer who submits or participates in more than one tender (other than alternatives pursuant to Clause IT.41) will be disqualified.

IT.40	Tenderer to Inform Himself

40.1	The tenderer is advised to obtain for himself at his own cost and responsibility all information that may be necessary for preparing the tender and entering into a Contract for execution of the Works. This shall include but not be limited to the following:

(a)	inquiries on Pakistani Income Tax to the Commissioner of the Income Tax and Sales Tax, ________________ Pakistan.

(Insert name of place)

(b)	inquiries on customs duties and other import taxes, to the concerned authorities of Customs and Excise Department.

(c)	information regarding port clearance facilities, loading and unloading facilities, storage facilities, transportation facilities and congestion at Karachi Port and Port Qasim.

(d)	investigations regarding transport conditions and the probable conditions which will exist at the time the Goods will be actually transported.

IT.41	Alternate Proposals by Tenderer

41.1	Should any tenderer consider that he can offer any advantages to the Employer by a modification to the designs, specifications or other conditions, he may, in addition to his tender to be submitted in strict compliance with the Tender Documents, submit any Alternate Proposal(s) containing (a) relevant design calculations; (b) technical specifications; (c) proposed construction methodology; and (d) any other relevant details / conditions, provided always that the total sum entered on the Form of Tender shall be that which represents complete compliance with the Tender Documents.

41.2	Alternate Proposal(s), if any, of the lowest evaluated responsive tenderer only may be considered by the Employer as the basis for the award of Contract to such tenderer.

IT.42 	Local Conditions

  - Tenderer must verify and supplement by his own investigations the information about site and local conditions. However, Employer will assist the Tenderer wherever practicable and possible.

Appendix A to

Instructions to Tenderers

NAME OF ELIGIBLE COUNTRIES

(User to list down the Name of eligible countries as per Clause 2 of Instructions to Tenderers)

Appendix B to

Instructions to Tenderers

EVIDENCE OF TENDERER’S CAPABILITY

Note: Tenderers to provide the following information with the tender separately and indicate herein its references where this information is available.

Sr.No.		Information to be Supplied				Tender References

1. 	Name of tenderer, business address and country of incorporation.

2. 	Type of firm whether individually owned, partnership, corporation or joint venture and the names of its owners or partners.

3. 	The annual reports or qualification statements giving general description of the firm, sort of business carried out, balance sheets, profit and loss statements, turn over and business done by the firm, duly authenticated, for the last three (3) years. Audited Balance Sheets for the preceding 3 years and projected assets and liabilities for the next 2 years shall be provided.

4.	Location and address of manufacturing facilities.

5. 	Full description of factories owned and the annual manufacturing capacities of various items made therein.

6. 	Details of the factory or factories where the offered equipment is proposed to be manufactured. This description should include the facilities and capacities of the particular factories including testing facilities and the processes used in manufacturing and testing. Where parts or components are purchased from outside, the details of equipment purchased and the names and experience record of the suppliers.

Sr.No.		Information to be Supplied				Tender References

7. 	Detailed description of the quality control testing and research facilities. If the equipment is manufactured under license, the name of the licenser and details of the licensing arrangements, such as the duration of the license, the facilities provided to the tenderer by the licenser and whether future improvements are available or not etc. A copy of the license agreement may be attached.

8. 	Names, qualifications and experience of the key technical personnel.

9. 	The time since the manufacturer has been in this business and the time since he has been doing work of similar nature.

10. 	The time since the particular equipment offered has been manufactured and the time for which it has been in service. The manufacturer shall have the following experience.

______________________________________________________________________

___________________________________

(List the equipment and experience required)

11. 	Reference lists of similar works done by the tenderer in its country and abroad indicating the name of customer, description and quantity of product, year of supply and the approximate value.

12. 	Details of projects under execution and future contractual commitments (for each partner, in case of a joint venture).

13. 	Banking reference, names of banks and addresses may be given to whom reference regarding financial capability of the tenderer may be made, with authority to make inquiries from the tenderer’s bankers and clients regarding any financial and technical aspects (for each partner, in case of a joint venture).

Sr.No.		Information to be Supplied				Tender References

14. 	Information on any litigation or arbitration resulting from contracts completed or under execution by the tenderer over the last ten (10) years. The information shall indicate the parties concerned, the matter of dispute, the disputed amounts and the result thereof  (for each partner, in case of a joint venture).

Appendix C to

Instructions to Tenderers

Domestic Works (Value added in Pakistan)

Tenderers claiming eligibility for domestic preference should fill in all columns hereunder and provide necessary documentation to substantiate their claim

| Sr. No. | Description | Unit | Qty | Country of Origin | Unir Price Ex-Factory (Pak. Rs.) | Total Cost (In Pak. Rs.) | Domestic value added in the manu-facturing cost as percentage of Ex-Factory Price | Sales and other Taxes payable if Contract is awarded | Inland Transportation charges & other local costs for delivery at Consignee’s end. (Pak. Rs.) | Total Price including Charges of Col. 9&10 for delivery at Consignee’s end. (Pak. Rs.) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 |

FORMS OF TENDER AND SCHEDULES TO TENDER

FORM OF TENDER

(LETTER OF OFFER)

Tender Reference No. ________________

________________________________________

________________________________________

(Name of Works)

To:

_______________________________

_______________________________

_______________________________

Gentlemen,

1.	Having examined the Tender  Documents including Instructions to Tenderers, Conditions of Contract, Specifications, Drawings, Schedule of Prices and Addenda Nos. _________________________ for the execution of the above-named Works, we, the undersigned, being a company doing business under the name of and address ______________________________________________ __________________________________________________________________
and being duly incorporated under the laws of ____________________________ hereby offer to execute and complete such Works and remedy any defects therein in conformity with the said Documents including Addenda thereto for the Total Tender Price comprising Foreign Currency Component of ______________  (________________________________________________________________) and Local Currency Component of Rupees ____________________________ (Rs. ___________________________________________________) or such other sum as may be ascertained in accordance with the said Documents.

2.	We understand that all the Schedules attached hereto form part of this Tender.

3.	As security for due performance of the undertakings and obligations of this Tender, we submit herewith a Tender Security in the amount of ____________ ________________________ drawn in your favour or made payable to you and valid for a period 28 days beyond the period of validity of Tender.

4.	We undertake, if our Tender is accepted, to commence the Works and to deliver and complete the whole of the Works comprised in the Contract within the time(s) stated in Preamble to the Conditions of Contract.

5.	We agree to abide by this Tender for the period of ______ days from the date fixed for receiving the same and it shall remain binding upon us and may be accepted at any time before the expiration of that period.

6.	Unless and until a formal Agreement is prepared and executed, this Tender, together with your written acceptance thereof, shall constitute a binding contract between us.

7.	We undertake, if our Tender is accepted to execute the Performance Security referred to in Clause 10 of Conditions of Contract for the due performance of the Contract.

8.	We understand that you are not bound to accept the lowest or any Tender you may receive.

9.	We do hereby declare that the Tender is made without any collusion, comparison of figures or arrangement with any other person or persons making a Tender for the Works.

10.	We confirm, if our Tender is accepted, that all partners of the joint venture shall be liable jointly and severally for the execution of the Contract and the composition or the constitution of the joint venture shall not be altered without the prior consent of the Employer. (Please delete in case of Tender from a single firm).

Dated this _______________________day of ____________________20______

Signature ________________in the capacity of _______________________duly

authorized to sign tenders for and on behalf of ____________________________

(Name of  Tenderer in Block Capitals)

Address _____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

Witness: _____________________________________________________________________

_____________________________________________________________________

Address:______________________________________________________________

_____________________________________________________________________

Occupation____________________________________________________________

SCHEDULES TO TENDER INCLUDE THE FOLLOWING:

- Schedule A to Tender: Specific Works Data

- Schedule B to Tender: Work to be Performed by Subcontractors

- Schedule C to Tender: Proposed Programme of Works

- Schedule D to Tender: Deviations from Technical Provisions

- Schedule E to Tender: Deviations from Contractual Conditions

- Schedule F to Tender: Method of Performing Works

- Schedule G to Tender: Proposed Site Organisation

SCHEDULE – A TO TENDER

SPECIFIC WORKS DATA

(To be prepared and incorporated by the Employer)

SCHEDULE – B TO TENDER

WORK TO BE PERFORMED BY SUBCONTRACTORS

The tenderer will do the work with his own forces except the work listed below which he intends to sub-contract.

Items of Work			Name and address of		    Statement of similar

to be Sub-Contracted		Sub-Contractor		    works previously executed

(attach evidence)

Note:

- No change of Sub-Contractor shall be made by the tenderer without prior approval of the Employer.

- The truthfulness and accuracy of the statement as to the experience of Subcontractors is guaranteed by the tenderer. The Employer’s judgment shall be final as to the evaluation of the experience of Subcontractors submitted by the tenderer.

- Statement of similar works shall include description, location & value of work, year completed and name & address of the clients.

SCHEDULE – C TO TENDER

PROPOSED PROGRAMME OF WORKS

Tenderer shall provide a programme in a bar-chart/CPM/PERT form showing the sequence of work items by which he proposes to complete the work of the entire Contract. The programme should indicate the sequences of work items and the period of time during which he proposes to complete the Works including the activities like designing, schedule of submittal of drawings, ordering and procurement of materials, manufacturing, delivering, construction of civil works, erection, testing and commissioning of Works to be supplied under the Contract.

SCHEDULE – D TO TENDER

DEVIATIONS

FROM

TECHNICAL PROVISIONS

It is presumed that the tenderer shall not take any deviation. However, if he intends to take deviations to the specified terms, those must be listed in the space provided below:

Sr. No.			Clause No. / Section No.		Deviations/Clarifications

Note:	Attach additional sheets, if necessary

SCHEDULE – E TO TENDER

DEVIATIONS

FROM

CONTRACTUAL CONDITIONS

It is presumed that the tenderer shall not take any deviation. However, if he intends to take deviations to the specified Contractual/Commercial Conditions, those must be listed in the space provided below:

Sr. No.			Clause No. / Section No.		Deviations/Clarifications

Note:	Attach additional sheets, if necessary

SCHEDULE – F TO TENDER

METHOD OF PERFORMING WORKS

The tenderer is required to submit a narrative outlining the method of performing the Works. The narrative should indicate in detail and include but not be limited to:

- The sequence and methods in which he proposes to carry out the Works, including the number of shifts per day and hours per shift, he expects to work.

- A list of all major items of constructional and erectional plant, tools and vehicles proposed to be used in carrying out the Works at Site, including number of each kind, make, type, capacity of all equipment, working condition, which shall be deployed by him for Civil Work and Erection, Testing and Commissioning of the Works, in sufficient detail to demonstrate fully that the equipment will meet all the requirements of the Technical Provisions.

- The procedure for installation of equipment and transportation of equipment and materials to the site.

- Details regarding mobilisation in Pakistan, the type of facilities including personnel accommodation, office accommodation, provision for maintenance and for storage, communications, security and other services to be used.

- Organisation chart indicating head office & field office personnel involved in management, supervision and engineering of the Works to be done under the Contract.

SCHEDULE – G TO TENDER

PROPOSED SITE ORGANISATION

The tenderer shall list in this Schedule the key personnel he will employ from Head office and from Site office to direct and execute the Works, together with their names, qualifications of key personnel, experience, positions held and their nationalities.

Summary of Qualifications

Designation		Name of		Experience, Present

Position and

Nationality

- Head Office:

- Site Office:

Contractor’s Representative

Site Superintendent

Supervising Engineer

Plant Erectors

Construction Supervisors

Other Key Staff

# SCHEDULE OF PRICES

Page No.

- Preamble to Schedule of Prices	63

- Schedule of Prices

2. (a)	Summary of Tender Prices	71

2. (b)	For Equipment, Erection, Testing & 
		Commissioning	72

2. (c)	For Civil Works	73

2. (d)	For Daywork	74

2. (e)	For Additional Recommended Erection and 
	Testing Equipment & Maintenance Tools	75

2. (f)	For Additional Recommended Spare Parts	76

1. PREAMBLE TO SCHEDULE OF PRICES

1.	General

1.1	The Schedule of Prices shall be read in conjunction with the Conditions of Contract together with the Specification and Drawings.

1.2	The Contract shall be for the whole of the Works as described in these Tender Documents. Tenders must be for the complete scope of Work.

2.	Description

2.1	The general directions and descriptions of work and materials are not necessarily repeated nor summarized in the Schedule of Prices. References to the relevant sections of the Tender Documents shall be made before entering prices against each item in the Schedule of Prices.

3.	Units & Abbreviations

3.1	Units of measurement, symbols and abbreviations expressed in the Tender Documents shall comply with the Systeme Internationale d’ Unites (SI Units).

The following abbreviations shall be used in the Schedule of Prices:

Abbreviation

Foreign Currency Component 			FCC

Local Currency Component				LCC

United States Dollars					US$

Pakistani Rupees					PKR

Number						No.

Kilometer						km

Provisional Sum					PS

Percent 						%

4.	Rates and Prices

4.1	Except as otherwise expressly provided under the Conditions of Contract, the rates and amounts entered in the Schedule of Prices shall be the rates at which the Contractor shall be paid and shall be the full inclusive value of the work set forth or implied in the Contract; except for the amounts reimbursable to the Contractor under the Contract.

4.2	Unless otherwise stipulated in the Conditions of Contract, the rates and prices entered by the tenderer shall not be subject to adjustment during the performance of the Contract.

4.3	All duties, taxes and other levies payable by the Contractor under the Contract, or for any other cause, as on the date 28 days prior to the deadline for submission of tenders shall be included in the rates and prices and the total Tender Price submitted by a tenderer.

Additional/reduced duties, taxes and levies due to subsequent additions or changes in legislation shall be reimbursed/deducted as per provisions of the Conditions of Contract.

4.4	The whole cost of complying with the provisions of the Contract shall be included in the items provided in the priced Schedule of Prices, and where no items are provided, the cost shall be deemed to be distributed among the rates and prices entered for the related items of the Works and no separate payment will be made for those items.

The rates, prices and amounts shall be entered against each item in the Schedule of Prices. Any item against which no rate or price is entered by the tenderer will not be paid for by the Employer when executed and shall be deemed covered by the rates and prices for other items in the Schedule of Prices.

4.5	The tenderer shall be deemed to have obtained all information as to port clearance facilities and charges, loading and unloading facilities and charges, storage facilities and charges, transportation facilities and charges, congestion and/or other conditions to be expected at Karachi Port and Port Qasim and all requirements related thereto.

The Contractor shall be responsible to make complete arrangements for the transportation of the Plant to the Site.

The tenderer shall be deemed to have included all clearing, forwarding and other incidental costs in this regard in his tender. The Contractor will have the option to use either Karachi Port or Port Qasim or both.

4.6	The Contractor shall provide for all parts of the Works to be completed in every respect for commercial operation. Notwithstanding that any details, accessories, etc. required for the complete installation and satisfactory operation of the Plant, are not specifically mentioned in the Specifications, such details shall be considered as included in the Contract Price.

5.	Tender Prices

5.1	Break-up of Tender Prices

The various elements of Tender Prices shall be quoted as detailed below:

a)	FOB Port of Shipment

The tenderer shall quote prices for FOB Port of Shipment for all individual items and for each sub-total of Plant, Erection Equipment and Spare Parts to be supplied from outside Pakistan on FOB (Port of Shipment) basis. The FOB Port of Shipment price shall include the cost of the following:

i)	Design, manufacture, finishing, factory testing, packing for transport and all transportation costs incurred in placing the Plant, Erection Equipment and Spare Parts and other materials on board the vessel.

ii)	Provision of clean on-board bills of lading.

iii)	Export taxes, fees or charges levied on exporting Plant and other materials in the country of origin, in the case of Plant imported to Pakistan.

iv)	Provision of certificates of origin, consular invoices (if required) or any other documents issued in the country of origin.

b)	Insurance & Shipping

i)	Insurance

The tenderer shall quote prices for insurance cover from ex-factory/ ex-works to the Site for the Sub-totals of the Plant, Erection Equipment, Spare Parts and other materials to be imported for the Contract. Such prices shall include all insurance costs covering the responsibility for all loss or damages while loading, unloading, storing and trimming on board or on inland carrier and transportation to Site.

The prices for transportation/marine insurance cover shall be quoted on the basis of insurance through insurers from any country(ies) of the world.

ii)	Shipping

The tenderer shall quote prices for shipping from port of shipment to the port of entry in Pakistan for the Sub-totals of the Plant, Erection Equipment, Spare Parts and other materials to be imported for the Contract in Pakistan. Such prices shall include all marine transportation costs including ocean freight and other charges, etc.

The prices for shipping/marine transportation shall be quoted for shipment through reputed shipping lines including Pakistan National Shipping Corporation (PNSC).

Cost of shipment(s) effected by the Contractor at his option by aircraft shall be deemed to be included in the Total Tender Price.

c)	Local Transport

Inland transportation for the Plant, Erection Equipment and Spare Parts shall be the Contractor’s responsibility in respect of:

i)	the Plant, Erection Equipment and Spare Parts offered from outside Pakistan; from the port of entry in Pakistan to the storage area at the Site, and

ii)	indigenous Plant and other materials if any, offered from within Pakistan; from the factory in Pakistan to the storage area at the Site, and

all charges occuring therefrom including octroi, zila tax, fees etc. and charges for loading, forwarding and unloading expenses shall be borne by the Contractor. Unloading at the Site, handling of the Plant and other materials to the designated point of Site storage, checking and verifying all shipments received against shipping documents, issue of all receiving reports and issues of damage reports (when applicable) shall be the Contractor’s responsibility.

The tenderer shall recognize such elements of the costs which he expects to incur the performance of the Works and shall include all such costs in the rates and amounts entered in the Schedule of Prices.

d)	Erection & Other Work

The tenderer shall quote prices for Erection & Other Work (foreign and local currency portion) for the sub-totals of the Plant at the Site. Such prices shall include the costs of handling of the Plant and other materials from Site storage to point of final installation, erection, installation, testing, commissioning including all inspection, reliability tests, the cost of foreign and local erection staff and labour, tools and equipment, etc. It shall also cover the services of qualified representative(s) of the supplier(s) of Plant or adviser(s) to assure proper erection and commissioning of the Plant. The price shall also include cost of arranging insurances in respect of Contractor’s operations in Pakistan which insurances shall be effected by the Contractor with the National Insurance Corporation (NIC) of Pakistan.

5.2	Total Tender Price

The total of tender prices under foreign currency and local currency columns in the Schedule of Prices shall be entered in the Summary of Tender Prices.

6.	Erection and Testing Equipment and Maintenance Tools

6.1	In the Schedule of Prices, under Erection and Testing Equipment & maintenance tools the Employer has drawn up a list of Erection and Testing Equipment and Maintenance Tools along with estimated quantities. The tenderer shall enter the price only in FOB price column for all individual items and shall give the break-up of the prices into FOB Port of Shipment, Shipping to wharf at the port of entry in Pakistan, Insurance to Site and Local Transport in Pakistan against each Sub-total. These Erection and Testing Equipment and Maintenance Tools shall be furnished and the cost included in the Tender Price.

The Employer shall have the option of ordering additional quantities of these essential Erection and Testing Equipment and Maintenance Tools at the unit rates entered in the Schedule of Prices no later than one year after the Commencement Date.

The unit rate for any item shall be computed by dividing the total amount by the quantity of that item.

6.2	The tenderer shall also list, in the space provided in the Schedule of Prices, Additional Recommended Erection and Testing Equipment and Maintenance Tools, any Erection and Testing Equipment and Maintenance Tools which he recommends be provided for the Works, in addition to those already specified by the Employer in the Schedule of Prices. The tenderer shall enter against each such item, its recommended quantity, and price. The cost of such Additional Recommended Erection and Testing Equipment and Maintenance Tools will not be taken into account in the evaluation of tenders.

The Additional Recommended Erection and Testing Equipment and Maintenance Tools may be selected by the Engineer/Employer and the Contract Price will be adjusted in accordance with the prices set against those items in the Schedule of Prices.

7.	Spare Parts

7.1	In the Schedule of Prices, under Spare Parts, the Employer has drawn up a list of spare parts along with estimated quantities. The tenderer shall enter the price only in FOB price column for all individual items and shall indicate the break-up of price into FOB Port of Shipment, Shipping to wharf at the port of entry in Pakistan, Insurance to Site and Local Transport in Pakistan against each Sub-total. These spare parts shall be furnished and the cost included in the Tender Price.

The successful Tenderer shall prepare and at the time of preparation of Letter of Acceptance submit to the Employer the unit rates of all individual items of the spare parts. The unit rates of the spare parts for the required quantities shall give a total cost equal to the amount entered in the Schedule of Price for spare parts.

The Employer shall have the option of ordering additional quantities of these essential spare parts at the unit rates entered in the Schedule of Prices no later than one year after the Commencement Date.

The unit rate for any item shall be computed by dividing the total amount by the quantity of that item.

7.2	The Tenderer shall also list in the space provided in the Schedule of Prices any Spare Parts which he recommends be provided for the Works, in addition to those specified by the Employer in the Schedule of Prices. The Tenderer shall enter against each such item, its recommended quantity, rate and price. The cost of such Additional Recommended Spare Parts will not be considered in the evaluation of tenders.

The Additional Recommended Spare Parts may be selected by the Engineer/ Employer and the Contract Price will be adjusted in accordance with the prices set against those items in the Schedule of Prices.

8.	Reimbursable Costs

8.1	Unless otherwise provided in the Particular Conditions of Contract, the Contractor shall be reimbursed the actual amounts (without any overhead charges and profits) disbursed by him in respect of non-exempt Pakistani customs, import duties, and taxes, levied upon Plant, Erection Equipment and Spare Parts imported directly by him or his subcontractors into Pakistan for the purpose of this Contract for incorporation in the Works.

8.2	The tenderer shall recognize such elements of the costs which he expects to incur in the performance of the Works and which are reimbursable, and he shall not include any such costs in the rates and amounts entered in the Schedule of Prices.

9.	Provisional Sums

9.1	Provisional Sums included and so designated in the Schedule of Prices if any, shall be expended in whole or in part at the direction and discretion of the Employer/ Engineer. The Contractor will only receive payment in respect of Provisional Sums if he has been instructed by the Employer/Engineer to utilise such sums.

DAYWORK SCHEDULE

1.	General

1.1	Work shall not be executed on a Daywork basis except by written Order of the Engineer. The rates for Daywork items entered in the Schedule of Prices shall apply to any quantity of Daywork ordered by the Engineer. Nominal quantities have been indicated against each item of Daywork, and the extended total for Daywork shall be carried forward as a provisional sum to the Summary of Tender Prices.

2.	Daywork - Labour

2.1	In calculating payments due to the Contractor for the execution of Daywork, the hours for labour shall be reckoned from the time of arrival of the labour at the job Site to execute the particular item of Daywork to the time of departure, but excluding meal breaks and rest periods. Only the times of classes of labour directly doing work ordered by the Engineer and for which they are competent to perform shall be measured.

The time of Plant Erectors or other expatriate supervisory personnel shall not be measured unless their time on Site is extended by Variation Order. The rates entered by the Tenderer for these categories shall be daily rates inclusive of all allowances and overheads.

2.2	For labour other than Plant Erectors or other expatriate supervisory personnel, the Contractor shall be entitled to payment in respect of the total time that labour is employed on Daywork, calculated at the basic rates entered by him in the Schedule of “Daywork Rates – Labour” together with an additional percentage payments on basic rates representing the Contractor's profit, overheads, etc., as described below:

a)	The basic rates for labour shall cover all direct costs to the Contractor, including (but not limited to) the amount of wages paid to such labour, transportation time, overtime, subsistence allowances and any sums paid to or on behalf of such labour for social benefits in accordance with Pakistan Labour laws. The basic rates will be payable in Pak. Rupees only, and

b)	The additional percentage payment to be quoted by the Tenderer and applied to costs shall be deemed to cover the Contractor's overheads, profits, superintendence, liabilities and insurances and allowances to labour, timekeeping and clerical and office work, the use of consumable stores, water, lighting and power; the use and repair of staging, scaffolding, workshops and stores, portable power tools, manual plant and tools; supervision by the Contractor's staff, foremen and other supervisory personnel; and charges incidental to the foregoing. Payments under this item shall be made in foreign currency and local currency at the percentages entered in the Daywork Schedule.

2.3	Rates entered in the Daywork Schedule shall apply to labour of trade and qualification as described and to labour of other trades with similar skill and qualification.

3.	Daywork - Contractor's Equipment

3.1	The Contractor shall be entitled to payments in respect of Contractor's Equipment already on Site and employed on Daywork at the basic rental rates entered by him in the "Schedule of Daywork Rate - Contractor's Equipment". The said rates shall be deemed to include complete allowance. for depreciation, interest, indemnity and insurance, repairs, maintenance, supplies, fuel, lubricants and other consumables and all overheads, profit and administrative costs related to the use of such equipment.

3.2	In calculating the payment due to the Contractor for Contractor's Equipment employed on Daywork, only the actual number of working hours will be eligible for payment, except that, where applicable and agreed with the Engineer, the travelling time from the part of the Site where the Contractor's Equipment was located when ordered by the Engineer to be employed on Daywork and the time for the return journey thereto shall be included for payment.

3.3	The rental rates for Contractor's Equipment employed on Daywork shall be stated in Pakistani Rupees but payments to the Contractor will be made in local and foreign currencies according to the rates entered in the Schedule.

4.	Daywork-Materials

4.1	The Contractor shall be entitled to the following payments in respect of materials used for Daywork (except for materials for which the cost is included in the percentage addition to labour costs) which are actually incorporated into the Works:

a)	The net cost of such materials delivered to warehouse or workyard area or storage area at the Site. Such cost shall be calculated by the Contractor on the basis of the invoiced price and freight and insurance as certified by the Engineer on the basis of invoices produced.

b)	Percentage addition, in local and/or foreign currency, of such net cost of materials to cover the Contractor's handling charges, overheads and profits.

4.2	Payment of the net cost to the Contractor of Daywork materials shall be made in the same currency as the invoice. Payment of the addition for handling charges, overheads and profit shall be in local and/or foreign currency as entered in the Schedule of Daywork - Materials.

2. (a) SCHEDULE OF PRICES – SUMMARY OF TENDER PRICES

| Item No. | Description | TOTAL PRICE |
| --- | --- | --- |
|  |  | Foreign Currency Component | Local Currency Component |
| 2(b). 2(c) 2(d). | Equipment (CIF Site), and Erection, Testing & Commissioning. Civil Works Day Work |  |  |
| Total Tender Price (The amount to be entered in Paragraph 1 of the Form of Tender) |

2. (b) SCHEDULE OF PRICES – FOR EQUIPMENT,

ERECTION, TESTING & COMMISSIONING

| Item No. | Description | Unit | Qty | Unit Rate | Total Price |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Foreign Currency Component | Local Currency Component (PKR) | Foreign Currency Component | Local Currency Component |
|  |  |  |  | FOB Price | Shipping | Insurance | CIF Karachi | Erection - | Total` | Ex-Factory Pakistan (For Local Goods) | Local Transport | Erection & other work | Total |  |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 1. 2. 3. 4. | Main Plant Erection & Testing Equipment & Maintenance Tools Spare Parts (Mandatory) Provisional Sum |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total (to be carried to Summary of Tender Price) |

Note:	Ref: Col. 11 above the tenderer claim margin of domestic preference for Goods manufactured in Pakistan shall also fill Appendix C to Instructions to Tenderers.

2. (c) SCHEDULE OF PRICES – CIVIL WORKS

| Item No. | Description | Unit | Qty | Volume of Concrete per Foundation (m3) | Weight of Steel per Foundation (kg) | Unit Rate of Concrete per m3 (Rs.) | Unit Rate of Steel per kg (Rs.) | Unit Rate per Foundation (Rs.) | Total (Pak. Rupees) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total (to be carried to Summary of Tender Price) |

2. (d) SCHEDULE OF PRICES

DAYWORK

| Item No. | Description | Nominal Quantity | UNIT RATE | TOTAL AMOUNT |
| --- | --- | --- | --- | --- |
|  |  |  | FCC | LCC (PKR) | FCC | LCC (PKR) |
| 1. 2. 3. | Daywork-Labour Daywork - Contractor’s Equipment Daywork – Materials |  |  |  |  |  |
| Total (to be carried to Summary of Tender Price) |

2. (e) SCHEDULE OF PRICES – ADDITIONAL

RECOMMENDED ERECTION AND TESTING EQUIPMENT & MAINTENANCE TOOLS

- The tenderer shall propose in the space provided, a detailed list of Erection and Testing Equipment & Maintenance Tools which are recommended by him in addition to those specified by the Employer under item 2(b) above.

- The purchase of additional recommended Erection and Testing Equipment & Maintenance Tools would be at the discretion of the Employer and the cost of such equipment will not be taken into consideration in the evaluation of tenders. However, the Contract Price will be adjusted to include the cost of additional Erection and Testing Equipment & Maintenance Tools which are selected by the Employer.

- The list of Erection and Testing Equipment & Maintenance Tools shall include description as well as quantity of each item and the unit rate and prices for the total quantity proposed for each item of Erection and Testing Equipment & Maintenance Tools.

| Item No. | Description | Qty | UNIT RATE | Total Amount |
| --- | --- | --- | --- | --- |
|  |  |  | FCC | LCC (PKR) Local Transport |  |
|  |  |  | FOB Port of Shipment | Insu-rance | Shipping |  | FCC | LCC |
| 1. 2. 3. | Erection Equipment Testing Equipment Maintenance Tools |  |  |  |  |  |  |  |
| Total (not to be carried to Summary of Tender Price) |

2. (f) SCHEDULE OF PRICES – ADDITIONAL

RECOMMENDED SPARE PARTS

- The tenderer shall propose in the space provided, a detailed list of Spare Parts which are recommended by him in addition to those specified by the Employer under item 2(b) above.

- The purchase of additional recommended Spare Parts would be at the discretion of the Employer and the cost of such equipment will not be taken into consideration in the evaluation of tenders. However, the Contract Price will be adjusted to include the cost of additional Spare Parts which are selected by the Employer.

- The list of Spare Parts shall include description as well as quantity of each item and the unit rate and prices for the total quantity proposed for each item of Spare Parts.

| Item No. | Description | Qty | UNIT RATE | Total Amount |
| --- | --- | --- | --- | --- |
|  |  |  | FCC | LCC (PKR) Local Transport |  |
|  |  |  | FOB Port of Shipment | Insu-rance | Shipping |  |  |
|  |  |  |  |  |  |  | FCC | LCC |
| Total (not to be carried to Summary of Tender Price) |

PREAMBLE

TO

CONDITIONS OF CONTRACT

|  | PREAMBLE TO CONDITIONS OF CONTRACT |
| --- | --- |
|  | This Preamble must be completed before issuance of Tender Documents and shall contain essential requirements of General Conditions of Contract & Special Conditions of Contract. |
| Commencement Date | Sub-Clause 1.1.1.(i) The date for commencement of the Works is the date |
| Defect Liability Period | Sub-Clause 1.1.11 The Defect Liability Period is _________________ days. |
| The Employer | Sub-Clause 1.1.12. The Employer is (insert name alongwith full address) |
| The Engineer | Sub-Clause 1.1.15. The Engineer is (insert name of the firm nominated as Engineer alongwith full address) |
| Time for Completion | Sub-Clause 1.1.35. The Time for Completion is _______ days from the Commencement Date. |
| Contractor’s Profit | Sub-Clause 1.6. The percentage to cover profit entitlement, where appropriate, is _____%. |
| Engineer’s Duties & Authorities | Sub-Clause 2.1(b) Amount of Variation Order is |
| Confirmation in Writing | Sub-Clause 2.6 (i) If the Contractor shall require the confirmation it shall be notified to the Engineer within ________ days. (ii) Engineer shall confirm the decision/instruction within _______ days. |
| Ruling Language | Sub-Clause 5.1. The version in ___________ language (ruling language) shall prevail. |
| Day to Day Communications | Sub-Clause 5.2. The language for day to day communications is ________________. |
| As Built-Drawings | Sub-Clause 6.10 As built drawing shall be provided to the Engineer within ______ months. |
| General Obligations | Sub-Clause 8.1 Detail of Erection, Testing and Maintenance Tools is given herein below:__________________________________________________ |
| Programme to be Furnished | Sub-Clause 12.1. The Programme must be submitted in the form of |
| Electricity Water, Gas and Other Services | Sub-Clause 14.3. Supplies on the Site are: a. Electricity: ______________________________________________________________________________________________________________ b. Water _______________________________________________________ c. Gas _______________________________________________________ d. Other Services |
| Employer’s Equipment | Sub-Clause 14.4. The following Employer’s equipment is available for use by the Contractor under the Employer’s operation: |
| Working Hours | Sub-Clause 18.3. The normal working hours are |
| Time for Completion | Sub-Clause 25.1 (i) Place of the Project (ii) Period |
| Earlier Completion | Sub-Clause 26.3 (i) Amount of Bonus per day (ii) Max. Amount of Bonus |
| Delay in Completion | Sub-Clause 27.1. Failure to meet the Time for Completion entitles the Employer to reduction in Contract Price as follows: Percentage per day ________________ % Maximum _______________________ % |
| Prolonged Delay | Sub-Clause 27.2. Maximum amount recoverable from the Contractor by the Employer: |
| Terms of Payment | Sub-Clause 33.1. In addition to the provisions under Clause 33, the terms of payment shall be as stated in Particular Conditions of Contract:___________ |
| Payment | Sub-Clause 33.5 (i) Period of Payment by Employer to Contractor (ii) Period of Final Certificate of Payment |
| Payment in Foreign Currencies | Sub-Clause 35.1. Payment in foreign currencies shall be arranged as follows: |
| Rates of Exchange | Sub-Clause 35.3. The rates of exchange for the purpose of the Contract are: |
| Payment against Provisional Sums | Sub-Clause 36.4.(b) The percentage to be applied to Provisional Sums shall be ______%. |
| Maximum Liability | Sub-Clause 42.2. The maximum liability of the Contractor to the Employer shall be: |
| Insurance of Works | Sub-Clause 43.1. The deductible limits in the insurance cover of the Works shall not exceed Sub-Clause 43.1.(a) The additional risks to be insured are: |
| Third Party Liability | Sub-Clause 43.3. The amount of insurance against third party liability taken out by the Contractor shall not be less than: |
| Payment on Termination for Employer’s Default | Sub-Clause 46.3. The additional amount payable by the Employer on termination shall not exceed: |
| Labour, Materials and Transport | Sub-Clause 47.1. The method of calculating adjustments for changes in costs shall be: (The user may extract the formula from PEC documents “Standard Guidelines and Formulae for Escalation”) |
| Notices to Employer and Engineer | Sub-Clause 49.2. The address of the Employer for notices is: The address of the Engineer for notices is: |
| Disputes & Arbitration | Sub-Clause 50.4 Venue of Arbitration Pakistan. |
| Applicable Law | Sub-Clause 51.1. The applicable law is __________________ law. |
| Procedural Law for Arbitration | Sub-Clause 51.2. The procedural law for arbitration is |
| Language and Place of Arbitration | Sub-Clause 51.3. The language of arbitration is ________ language. The place of arbitration is |

GENERAL CONDITIONS OF CONTRACT

(FIDIC 1987 EDITION)

General Conditions of Contract

Notes on the Conditions of Contract

The Conditions of Contract comprise three parts:

(a)	General Conditions of Contract

(b)	Special Conditions of Contract

(c)	Particular Conditions of Contract

Over the years, a number of “model” General Conditions of Contract have evolved. The one used in these Standard Bidding Documents was prepared by the International Federation of Consulting Engineers (Federation Internationale des Ingenieurs-Conseils, or FIDIC), and is commonly known as the FIDIC Conditions of Contract. (The used version is the 1987 edition, reprinted in 1988 with editorial amendments.

The FIDIC Conditions of Contract have been prepared for an admeasurement (unit price or unit rate) type of contract, and cannot be used without major modifications for other types of contract, such as lump sum, turnkey, or target cost contracts.

The standard text of the General Conditions of Contract chosen must be retained intact to facilitate its reading and interpretation by bidders and its review by the Client. Any amendments and additions to the General Conditions, specific to the contract in hand, should be introduced in the Special Conditions of Contract and/or Particular Conditions of Contract.

The use of standard conditions of contract for all electrical/mechanical Works will ensure comprehensiveness of coverage, better balance of rights or obligations between Employer and Contractor, general acceptability of its provisions, and savings in time and cost for bid preparation and review, leading to more economic prices.

The FIDIC Conditions of Contract are copyrighted and may not be copied, faxed, or reproduced. Without taking any responsibility of its being accurate, Pakistan Engineering Council with prior consent of FIDIC Secretariat, has reproduced herein the FIDIC General Conditions of Contract for reference purpose only which cannot be used by the users for preparing their bidding documents. The bidding document may include a purchased copy, the cost of which can be retrieved as part of the selling price of the bidding document. Alternatively, the FIDIC Conditions of Contract can be referred to in the bidding documents, and the bidders are advised to obtain copies directly from FIDIC.*

* Add the following text if the bidding documents, as issued, do not include a copy:

“Copies of the FIDIC Conditions of Contract can be obtained from:

FIDIC Secretariat

P.O. Box 86

1000 Lausanne 12

Switzerland

SPECIAL CONDITIONS OF CONTRACT

(Mandatory Provisions not to be amended/substituted)

#### SPECIAL CONDITIONS OF CONTRACT

Page

1.1	Definitions	87

1.6	Costs, Overhead Charges and Profit	88

2.1	Engineer’s Duties	88

2.6	Confirmation in Writing	89

2.7	Disputing Engineer’s Decision and Instructions	89

2.8	Replacement of Engineer	89

2.9	Engineer Not Liable	89

4.2	No Contractual Relation between Sub-Contractor and the Employer	90

5.3	Priority of Contract Documents	90

5.4	Documents Mutually Explanatory	90

6.2	Consequences of Dis-approval of Contractor’s Drawings	90

6.6	Operation and Maintenance Manuals	90

6.9	Manufacturing Drawings	91

6.10	“As Built” Drawings	91

8.1	General Obligations	92

10.1	Performance Security	92

10.3	Claims under Performance Security	92

10.4	Performance Security Binding on Variations and Changes	92

12.1	Programme to be Furnished	93

12.4	Monthly Progress Report	93

12.5	Daily Job Record	93

13.1	Contractor’s Representative	93

13.3	Language Ability of Superintending Staff of Contractor	94

13.4	Employment of Local Personnel	94

14.1	Contractor’s Equipment	94

14.2	Safety Precautions	94

14.3	Electricity, Water and Gas	94

14.4	Employer’s Equipment	95

14.8	Information for Import Permits and Licences	95

15.2	Compliance with Laws	95

16.4	Photographs of Works and Advertisement Prohibited	95

16.5	Training of Employer’s Staff	95

17.4	Consents and Way Leaves	96

17.5	Import Permits and Licences	96

18.1	Engagement of Labour	96

18.5	Employment of Persons in the Service of Others	96

18.6	Alcoholic Liquor or Drugs	96

18.7	Arms and Ammunition	97

18.8	Festivals and Religious Customs	97

18.9	Disorderly Conduct	97

18.10	Records of Safety and Health	97

18.11	Reporting of Accidents	97

18.12	Compliance by Sub-Contractors	97

19.1	Manner of Execution	97

19.3	Uncovering Work	97

19.4	Use of Pakistani Materials	98

24.1	Cost of Suspension	98

24.4	Resumption of Work	98

25.1	Time for Completion	98

26.1	Extension of Time for Completion	98

26.3	Earlier Completion	98

26.4	Rate of Progress	99

27.1	Delay in Completion	99

28.7	Consequences of Failure to pass the Tests on Completion	100

30.4	Extension of Defect Liability Period	100

30.5	Failure to Remedy Defects	100

30.13	Unfulfilled Obligations	100

31.1	Engineer’s Right to Vary	100

31.2	Value Engineering	100

31.5	Records of Costs	101

31.6	Day Work under Variation Order	101

33.1	Terms of Payment	101

33.1.1	Retention of Payment	101

33.1.2	Payment Where Taking Over Certificate Issued 1
to Section or Portion of Works	101

33.5	Payment	101

33.6	Delayed Payment	102

33.8	Payment by Measurement	102

33.12	Withholding of Payment	102

35.2	Currency Restrictions	102

35.3	Rates of Exchange 	103

36.4	Payment Against Provisional Sums	103

37.2	Employer’s Risks	103

39.2	Loss or Damage before Risk Transfer Date	104

40.2	Employer’s Liability	104

42.2	Maximum Liability	104

42.6	Foreseen  Damages	104

43.2	Contractor’s Equipment	104

43.7	Remedies on The Contractor’s Failure to Insure	105

43.9	Currency of Insurance	105

43.10	Contractor to Notify	105

43.11	Procurement of Insurance Policies	105

44.6	Damage Caused by Force Majeure	105

44.8	Payment on Termination for Force Majeure	105

44.10	Force Majeure Affecting Engineer’s Duties	105

45.2	Contractor’s Default	105

45.4	Payment after Termination	106

45.6	Bribes	106

46.1	Employer’s Default	106

46.3	Payment on Termination for Employer’s Default	106

48.1	Customs and Import Duties	106

48.3	Port Charges and Port Congestion	107

49.1	Notices to Contractor	107

50.	Disputes & Arbitration	107

SPECIAL CONDITIONS OF CONTRACT

1.1 Definitions

The text of Sub-Clause 1.1.1 is deleted and substituted by the following:

“Commencement Date” means the date specified in the Preamble to Conditions of Contract.

The text of Sub-Clause 1.1.2 is deleted and substituted by the following:

“Conditions” means the Preamble to Conditions of Contract and General Conditions of Contract, Special Conditions of Contract and Particular Conditions of Contract.

Sub-Clause 1.1.3

At the end of Sub-Clause the following is added:

“Any addendum (addenda) or more subsequent (if any) document(s) mutually agreed & signed by the Employer and the Contractor, shall be the part of the Contract.”

The text of Sub-Clause 1.1.5 is deleted and substituted by the following:

“Contract Price” means the sum stated in the Letter of Acceptance as payable to the Contractor for the execution and completion of the Works subject to such additions thereto or deductions therefrom as may be made under the provisions hereinafter contained and remedying of any defects therein in accordance with the provisions of the Contract”.

Sub-Clause 1.1.11

The Defects Liability Period is the period mentioned in the Preamble to Conditions of Contract.

Sub-Clause 1.1.15

The following is added at the end of Sub-Clause:

“However, the Employer without prejudice and if dis-satisfied may change the Engineer at any time during the currency of the Contract under written intimation to the Contractor.”

Sub-Clause 1.1.23

The following paragraph is added:

The word “Goods” is synonymous with “Plant”

The text of Sub-Clause 1.1.27 is deleted and substituted by the following:

“Schedule of Prices” means the completed and priced Schedule of Prices, or any part or individual schedule thereof, submitted by the Contractor with his Tender or revised and mutually agreed and forming a part of the Contract documents.

The following Sub-Clauses are added:

“1.1.38 “Month” means calendar month according to Gregorian calendar.

1.1.39	“Operation and Maintenance Manuals” has the meaning described in Sub-Clause 6.6.”

Sub-Clause 1.6 Costs, Overhead Charges and Profit

The last sentence “Any profit ________ stated in the Preamble to Conditions of Contract” is deleted and substituted by the following:

“Any profit entitlement shall be added to cost at the percentage stated in the Tender and agreed in the Contract Agreement”.

Sub-Clause 2.1 Engineer’s Duties

The text of Sub-Clause 2.1 is deleted and substituted by the following Sub-Clauses 2.1(a), 2.1(b) and 2.1(c):

2.1(a)	The Engineer shall carry out the duties specified in the Contract, however he shall obtain the approval of the Employer before carrying out the duties mentioned in Sub-Clause 2.1(c) hereof. Except as expressly stated in the Contract the Engineer shall have no authority except provided in Sub-Clause 2.1(b) here-after to relieve the Contractor of any of his obligations under the Contract.

2.1(b)	If in the opinion of the Engineer an emergency occurs affecting the safety of life or the works or of adjoining property, the Engineer may, without recourse to provisions of Sub-Clause 2.1 (c) below and without relieving the Contractor of any of his duties and responsibilities under the Contract instruct the Contractor to execute all such work or do all such things as may, in the opinion of the Engineer, be necessary to abate or reduce the risk. The Contractor shall forthwith comply with any such instruction(s) of the Engineer. The Engineer shall inform the Employer within reasonable time the nature of emergency and the results thereof with supporting documents which shall form the basis for Variation Order under Sub-Clause 31.1. All such instruction(s) under this Sub-Clause shall for all practical purposes be deemed to have been given under Sub-Clause 31.1.

2.1(c)	The Engineer shall obtain the specific approval of the Employer before carrying out his duties in accordance with the following Clauses of General Conditions of Contract:

(a)	approval of sub-contractor under sub-clause 4.1,

(b)	certifying additional sums under Sub-Clause 5.4,

(c)	certifying additional costs under Sub-Clause 11.3 & 12.3,

(d)	certifying any cost under Sub-Clause 14.6,

(e)	approval of extension of time under clause 26,

(f)	issuing a Taking–Over Certificate under Sub-Clause 29,

(g)	issuing a Defects Liability Certificate under Sub-Clause 30.11,

(h)	issuing a Variation Order under Clause 31,

(i)	fixing rates or prices under Clauses 31 and 34,

(j)	certifying additional costs under Sub-Clause 44.5 and

(k)	certifying additional costs under Sub-Clause 47.2.

Sub-Clause 2.6 Confirmation in Writing

(i)	In line 3 after the words “undue delay” the following is added:	
“but not after the number of days mentioned in the Preamble to Conditions of Contract from the instruction or decision”.

(ii)	At the end of Sub-Clause 2.6, the following is added:

"The Engineer shall confirm or otherwise within the period mentioned in the Preamble to Conditions of Contract from the receipt of requirement(s) from the Contractor”.

Sub-Clause 2.7 Disputing Engineer’s Decisions and Instructions

The following text is deleted:

“If either party ……………. in accordance with the Contract”.

Sub-Clause 2.8 Replacement of Engineer

The text of Sub-Clause 2.8 is deleted in its entirety and substituted by the following:

“Without prejudice, the Employer shall appoint any person to act in replacement of the Engineer if dis-satisfied with the performance of his duties”.

Sub-Clause 2.9 Engineer Not Liable

Sub-Clause 2.9 is added as follows “Approval, reviews and inspection by the Engineer of any part of the Works does not relieve the Contractor from his sole responsibility and liability for the supply of remaining materials and equipment for the Works and parts thereof and complete the remaining erection works and testing and commissioning in accordance with the Contract and neither the Engineer's authority to act nor any decision made by him in good faith as provided for under this Contract whether to exercise or not to exercise such authority shall give rise to any duty or responsibility of the Engineer to the Contractor, any Sub–Contractor, any of their representatives or employees or any other person performing any of the works. However Contractor shall be compensated if any loss/damage occurred due to the decision of Engineer.”

Sub-Clause 4.2 No Contractual Relation Between Subcontractor and the Employer

Sub-Clause 4.2 is added as follows:

Nothing contained in the Contract Documents shall create any contractual relation between any Subcontractor and the Employer.

Sub-Clause 5.3 Priority of Contract Documents

Sub-Clause 5.3 is deleted and substituted by the following:

“Unless otherwise provided in the Contract the priority of the Contract Documents shall be as follows:

1.	The Contract Agreement (if completed)

2.	The Letter of Acceptance

3.	Preamble to Conditions of Contract

4.	The Particular Conditions of Contract

5.	The Special Conditions of Contract

6.	The General Conditions of Contract

7.	The Tender

8.	The Specifications

9.	The Drawings

10.	The Schedule of Prices

11.	Any other document forming part of the Contract except any subsequent amendment in the Contract Agreement.

In case of discrepancies between drawings, those of larger scale shall govern unless they are superseded by drawing(s) of a later date regardless of scale. All drawings and specifications shall be interpreted in conformity with the Agreement and these conditions.”

Sub-Clause 5.4 Documents Mutually Explanatory

The text appearing in the last line after the words “the Contract Price” is deleted.

Sub-Clause 6.2 Consequences of Disapproval of Contractor's Drawings

Full stop is deleted and the following words “for the approval of the Engineer. However, Contractor shall not be entitled for time extension on this account” are added.

Sub-Clause 6.6. Operation and Maintenance Manuals

Paras 2&3 are deleted and the following text is added at the end of Para 1 of Sub-Clause:

“The Operation and Maintenance Manuals shall include full instructions for the operation, servicing and maintenance of the Plant, not only during the period of the Contractor's liability but more particularly during its operating life.

The directions shall be set out simply, clearly and systematically. This may be divided into two volumes if desirable, one for operation and the second for servicing and maintenance (in sub–volumes for major items of Plant).

The operational data shall include a complete physical and functional description of the Plant (in sub–volumes for major items of Plant) and step–by–step procedures for inspection, checking and adjustments for proper operation of the Plant.

The maintenance data shall include complete instructions for routine checks, servicing, maintenance and repair of all parts and for dismantling, handling and re–assembly of all equipment, sub–assemblies and all separate components. The maintenance data shall also include where possible parts catalogues The lists shall provide all necessary information for identifying the parts and for re–ordering the parts including name of part, part number and catalogue references where applicable, name of manufacturer, size, capacity and other characteristics .

General arrangements, single line diagrams and detailed drawings shall be provided for ready reference in the operation and maintenance instructions.

The manuals shall be printed on ISO paper size A4 (210x297 mm) with offset or equivalent printing strongly bound in a durable stiff cover bearing the title in approved legend. Drawings shall be folded or reduced to 297 mm height. All volumes shall bear on the spine an approved shortened version of the title.

The Contractor shall submit three draft copies for approval of the Engineer prior to producing finished volumes.

The Contractor shall provide ten (10) copies of the approved Operation and Maintenance Manuals prior to Taking Over by the Employer. Supplementary Operation and Maintenance Manual shall be provided by the Contractor, if required, to incorporate changes resulting from experience during the operation and maintenance period. The work shall not be considered to be completed for the purpose of taking over until such manual and drawings have been supplied to the Employer.”

Sub-Clause 6.9 Manufacturing Drawings

The words “Unless otherwise specified in Part-II” are deleted and the following is added at the end of Sub-Clause:

“However, the Contractor is required to disclose to the Engineer or the Employer any confidential information necessary to justify the reliability, the efficiency and the operation and maintenance of the Plant supplied by him.”

Sub-Clause 6.10 “As–Built” Drawings

The following new Sub-Clause is added:

“The Contractor shall furnish to the Engineer six (6) copies and one (1) reproducible of approved quality of all “As–Built” drawings within the period mentioned in the Preamble to Conditions of Contract.

Sub-Clause 8.1 General Obligations

The text of Sub-Clause 8.1 is deleted and substituted by the following:

“(a)	The Contractor shall commence the work on the date specified in the Preamble to Conditions of Contract and shall proceed with the same with due expedition and without delay.

(b)	The Contractor shall, in accordance with the Contract, with due care and diligence, complete the Works and test and commission the Plant and carry out the Works within the Time for Completion. The Contractor shall also provide all necessary Contractor's Equipment, superintendence, labour and except as stated hereinbelow, all necessary facilities therefor.

The Employer will permit use of the following Erection and Testing Equipment as given in the Preamble to Conditions of Contract.

The above facilities shall be provided at no cost to the Contractor but he shall procure at his cost all required consumable materials and any other items necessary for the proper execution of the Works. These shall be properly used and maintained by the Contractor and returned to the Employer upon handing over of the Works in good condition, fair wear and tear excepted. In case of any damage, loss or theft, the items shall be replaced by the Contractor at his own cost.”

Sub-Clause 10.1 Performance Security

Sub-Clause 10.1 is deleted and substituted by the following:

“The Contractor shall provide a Performance Security in the prescribed Form annexed to these Documents. The said Security shall be furnished by the Contractor within 28 days after the receipt of Letter of Acceptance. The Performance Security shall be of an amount equal to 10 percent of the Contract Price in the currency(ies) of the Contract in the form of Bank Guarantee from any Scheduled Bank in Pakistan.

The cost of complying with the requirements of this Sub-Clause shall be borne by the Contractor”.

Sub-Clause 10.3 Claims under Performance Security

Sub-Clause 10.3 is deleted in its entirety.

The following Sub Clause 10.4 is added:

Sub-Clause 10.4 Performance Security Binding on Variations and Changes

“The Performance Security shall be binding irrespective of variations and changes in the quantities of the Works or extensions in completion time of the Works, which are granted or agreed upon under the provisions of the Contract.”

Sub-Clause 12.1 Programme to be Furnished

Sub-Clause 12.1(a) is deleted and substituted by the following:

“(a)	the order in which the Contractor proposes to carry out the Works (including preliminaries, required material ordering, delivery to Site, erection and rectifications work, testing, commissioning and taking–over by the Employer). The programme shall also include the following:

(i)	Employment of local and expatriate labour of various categories.

(ii)	Local material procurement

(iii)	Material imports, if any”.

In Sub-Clause 12.1(c)(iv) the words “any import licenses” are deleted.

Sub-Clause 12.4 Monthly Progress Report

The following Sub-Clause 12.4 is added:

“During the period of the Contract, the Contractor shall submit to the Engineer not later than the 8th day of each month:

(i)	a construction schedule indicating the progress achieved during the preceding month;

(ii)	description of all work carried out since the last report;

(iii)	description of the work planned for the next month sufficiently detailed to enable the Engineer to determine his programme of inspection and testing;

(iv)	summary of daily job record for the preceding month;

(v)	colour photographs to illustrate progress.”

Sub-Clause 12.5 Daily Job Record

The following Sub Clause 12.5 is added:

“During the period of the Contract, the Contractor shall keep a daily record of the work progress, which shall be made available to the Engineer as and when requested.

The daily record shall include particulars of weather conditions, number of men working, in different categories, deliveries of materials, quantity, location and assignment of equipment.”

Sub-Clause 13.1 Contractor's Representative

At the end of the Sub-Clause the following is added:

“The Contractor's Representative shall be a competent and skilled person approved by the Engineer (which approval may at any time be withdrawn) and who shall be present on the Site during all working hours. He shall be fluent in the English language. He shall not be transferred from the Site without the consent of the Engineer. The Contractor's Representative shall be a professional engineer as defined in the Pakistan Engineering Council Act 1975 (V of 1976).”

Sub-Clause 13.3 Language Ability of Superintending Staff of Contractor

The following Sub-Clause 13.3 is added:

“A reasonable proportion of the Contractor's superintending staff shall have a working knowledge of the English language.”

Sub-Clause 13.4 Employment of Local Personnel

The following Sub-Clause 13.4 is added:

“The Contractor shall, to the extent practicable and reasonable, employ staff and labour from sources within Pakistan.”

Sub-Clause 14.1 Contractor's Equipment

(i)	Paragraph (a) of Sub-Clause 14.1 is deleted and substituted by the following:

“(a)	When the Engineer certifies in writing that it is no longer required for the completion of the Works.

(ii)	At the end of para (b) the words “which should not be unreasonably with held” are added.”

Sub-Clause 14.2 Safety Precautions

At the end of the Sub-Clause the following is added:

“In order to provide for the safety, health and welfare of persons, and for prevention of damage of any kind, all operations for the purposes of or in connection with the Contract shall be carried out in compliance with the safety requirements of the Government of Pakistan with such modifications thereto as the Engineer may authorise or direct and the Contractor shall take or cause to be taken such further measures and comply with such further requirements as the Engineer may determine to be reasonably necessary for such purpose.

The Contractor shall make, maintain, and submit reports to the Engineer concerning safety, health and welfare of persons and damage to property as the Engineer may from time to time prescribe.”

Sub-Clause 14.3 Electricity Water and Gas

The text of Sub-Clause 14.3 is deleted and substituted by the following:

“The Contractor shall be responsible for making his own arrangements for the adequate supply of electricity, water and gas required for the effective performance of his obligations under the Contract. Subject to the aforesaid, the Contractor shall be entitled to use for the purposes of the Works such supplies and services as may be available on the Site. The Contractor shall, before the commencement of the work at Site, seek the approval of the Engineer as to his detailed requirements of electricity, water and gas for the entire Contract period. The Contractor shall pay the Employer at the rates/cost incurred by the Employer. The Contractor shall at his own cost provide any apparatus necessary for such use”.

Sub-Clause 14.4 Employer’s Equipment

The text of Sub-Clause 14.4 is deleted and substituted by the following:

“The Employer shall, if the Contractor so requests for the execution of the works to operate any available equipment of which details are given hereinbelow. The Contractor shall pay the Employer a mutually agreed price for such use.

The Employer shall during such operation retain control of and be responsible for the safe working of the equipment. Details of equipment is given in the Preamble to Conditions of Contract.”

Sub-Clause 14.8 Information for Import Permits & Licences

The text of Sub-Clause 14.8 is deleted and substituted by the following:

“The Contractor shall submit to the Employer in good time such details of all Plant and Contractor's Equipment as is to be imported into Pakistan and identify as to what assistance of the Employer is required for obtaining by the Contractor of all necessary import permits or licences”.

Sub-Clause 15.2 Compliance with Laws

The Sub-Clause 15.2 is deleted and substituted by the following:

“The Contractor shall comply with the Laws of country of manufacture and the Laws of Pakistan where the Plant is to be erected”.

Sub-Clause 16.4 Photographs of Works and Advertisement Prohibited

Sub-Clause 16.4 is added:

“Except with the prior written authorisation of the Employer the Contractor shall not exhibit or permit to be exhibited any photographs or advertisement on the Works. Any authorized exhibition shall be immediately removed if the Employer so requires.”

Sub-Clause 16.5 Training of Employer's Staff

Sub-Clause 16.5 is added:

“The Contractor shall provide such facilities for the training of such numbers of Pakistani engineers, engineering students, apprentices and trade apprentices on such sections of the Works at the Site or on the Contractor’s premises or Contractor selected plant manufacturer's premises and factories, or wherever else work is in hand, as specified or directed by the Engineer. The Employer shall direct what sums by way of wages and allowances are to be paid by the Contractor to such persons and shall reimburse the Contractor for such sums as are so directed to be paid for which he shall be reimbursed by the Employer and are paid. The Contractor shall also provide medical expenses or medical insurance and travelling expenses for trainees if required by the Employer.

The language of training at the above stated premises shall be English and Urdu.”

Sub-Clause 17.4 Consents and Way Leaves

The Sub-Clause is deleted and substituted by the following:

“(a)	The Employer shall in due time grant all consents including way leaves and approvals required for the works.

(b)	The Contractor shall in due time obtain all consents including way leaves and approvals required for the works.”

Sub-Clause 17.5 – Import Permits and Licences

The word “Employer” is deleted and substituted by “Contractor”.

Sub-Clause 18.1 – Engagement of Labour

At the end of the Clause the following is added:

“in accordance with the regulations, orders and requirements of the Govt. of Pakistan”.

Sub-Clauses 18.5 to 18.12 are added:

“Sub-Clause 18.5 Employment of Persons in the Service of Others

The Contractor shall not recruit or attempt to recruit his staff and labour from amongst the persons in the service of the Employer or the Engineer and vice–versa, unless mutually agreed between the Employer/Engineer and the Contractor

Sub-Clause 18.6 Alcoholic Liquor or Drugs

The Contractor shall not, otherwise than in accordance with the statutes, Ordinances and Government Regulations or Orders for the time being in force, import, sell, give, barter or otherwise dispose of any alcoholic liquor or drugs, or permit or suffer any such importation, sale gift, barter or disposal by his sub–contractors, agents, employees or labour.

Sub-Clause 18.7 Arms and Ammunition

The Contractor shall not give, barter or otherwise dispose of to any person or persons, any arms or ammunition of any kind or permit or suffer the same as aforesaid.

Sub-Clause 18.8 Festivals and Religious Customs

The Contractor shall in all dealings with his staff and labour have due regard to all recognised festivals, days of rest and religious or other customs.

Sub-Clause 18.9 Disorderly Conduct

The Contractor shall at all times take all reasonable precautions to prevent any unlawful riotous or disorderly conduct by or amongst his staff and labour and for the preservation of peace and protection of persons and property in the neighbourhood of the Works against the same.

Sub-Clause 18.10 Records of Safety and Health

The Contractor shall maintain such records and make such reports concerning safety, health and welfare of persons and damage to property as the Engineer may from time to time prescribe.

Sub-Clause 18.11 Reporting of Accidents

The Contractor shall report to the Engineer details of any accident as soon as possible after its occurrence. In the case of any fatality or serious accident, the Contractor shall, in addition to appropriate action required under the law, notify the Engineer immediately by the quickest available means.

Sub-Clause 18.12 Compliance by Sub–Contractors

The Contractor shall be responsible for compliance by his sub–contractors of the foregoing provisions.”

Sub-Clause 19.1 Manner of Execution

The following is added at the end of Sub-Clause:

“The Contractor shall submit for approval of the Engineer, his detailed method statement(s) for the execution of such items of work as may be desired by the Engineer. Approval of such method statement(s) shall neither relieve the Contractor of his responsibilities under the Contract nor form any basis for claiming additional costs.”

Sub-Clause 19.3 Uncovering Work

The following is added at the end of second paragraph of Sub-Clause 19.3:

“In any other case, all costs shall be borne by the Contractor.”

Sub-Clause 19.4 Use of Pakistani Materials

The following Sub-Clause 19.4 is added:

“The Contractor shall so far as may be consistent with the Contract make the maximum use of materials, supplies and equipment indigenous to or produced in Pakistan and services available in Pakistan or operated in Pakistan provided such materials, supplies, equipment and services shall be of required standard.”

Sub-Clause 24.1 Cost of Suspension

At the end of the second paragraph after the word “Contractor” the following is added:

“or for the proper execution or for the safety of the Works or Plant unless such necessity results from any act or default of the Engineer or the Employer or in consequence of any of the Employer's Risks under Sub-Clause 37.2.”

Sub-Clause 24.4 Resumption of Work

First paragraph of Sub-Clause 24.4 is deleted and substituted by the following:

“If the Contractor chooses not to treat prolonged suspension as an omission or termination under Sub-Clause 24.3, the Employer shall, upon the request of the Contractor, take over the responsibility for protection, storage, security and insurance of the suspended Works and of the Plant which has been delivered to the Site and which is affected by suspension and the risk of loss or damage thereto shall thereupon pass to the Employer”.

Sub-Clause 25.1 Time for Completion

The text of Sub-Clause 25.1 is deleted and substituted by the following:

“The Works at the place of the project mentioned in the Preamble to Conditions of Contract shall be completed tested and commissioned within the period mentioned in the Preamble to Conditions of Contract.”

Sub-Clause 26.1 Extension of Time for Completion

Sub-Clause 26.1(h) is deleted.

Sub-Clause 26.3 Earlier Completion

(i)	At the end of Sub-Clause 26.3(a) the following text is added and Clause is re-designated as 26.3.

“The extra sum to be paid to the Contractor for Completion of Works prior to the date of Completion established under Sub-Clause 25.1 shall be the sums mentioned in the Preamble to Conditions of Contract.

(ii)	The para (b) of Sub-Clause 26.3 is deleted.

“Sub-Clause 26.4 Rate of Progress

Sub-Clause 26.4 is added:

If for any reason, which does not entitle the Contractor to an extension of time, the rate of progress of the Works or any Section is at any time, in the opinion of the Engineer, too slow to comply with the Time for Completion, the Engineer shall so notify the Contractor who shall thereupon take such steps as are necessary, subject to the consent of the Engineer, to expedite progress so as to comply with the Time for Completion. The Contractor shall not be entitled to any additional payment for taking such steps. If, as a result of any notice given by the Engineer under this Clause, the Contractor considers that it is necessary to do any work at night or on locally recognised days of rest, he shall be entitled to seek the consent of the Engineer so to do. Provided that if any steps, taken by the Contractor in meeting his obligations under this Sub-Clause, involve the Employer in additional supervision costs, such costs shall, after due consultation with the Employer and the Contractor, be determined by the Engineer and shall be recoverable from the Contractor by the Employer, and may be deducted by the Employer from any moneys due or to become due to the Contractor and the Engineer shall notify the Contractor accordingly, with a copy to the Employer.”

Sub-Clause 27.1 Delay in Completion

Sub-Clause 27.1 is deleted and substituted by the following:

“27.1  If the Contractor fails to deliver the Works, or any part thereof, within the time stated in Sub-Clause 25.1, or fails to complete the whole of the Work, or, if applicable, any Section within the relevant time prescribed by Sub-Clause 25.1, then the Contractor shall pay to the Employer the relevant sum stated hereinbelow as liquidated damages for such default (which sum shall be the only moneys due from the Contractor for such default) for every day or part of a day which shall elapse between the relevant time for Delivery or Time for Completion and the actual date of delivery at site or the date stated in a Taking–Over Certificate of the whole of the Works or the relevant Section, as the case may be, subject to the applicable limit stated hereinbelow.

The Employer may deduct the amount of such damages from any monies due or to become due to the Contractor. The payment or deduction of such damages shall not relieve the Contractor from his obligation to complete the Works, or from any other of his obligations & liabilities under the Contract.

The liquidated damages for each day of delay and the maximum amount of liquidated damages shall be the amounts mentioned in the Preamble to Conditions of Contract.

Sub-Clause 28.7 Consequences of Failure to pass the Tests on Completion

The words “by arbitration” appearing in last line of the Sub-Clause are deleted and substituted by “by the Engineer”.

Sub-Clause 30.4 Extension of Defect Liability Period

At the end of 4th para of Sub-Clause the following is added:

“or a mutually agreed period.”

Sub-Clause 30.5 Failure to Remedy Defects

In first line after the words “reasonable time” the following is added:

“fixed by the Engineer”.

Sub-Clause 30.13 Unfulfilled Obligations

New Sub-Clause 30.13 is added as herein below:

“After the Defects Liability Certificate has been issued, the Contractor and the Employer shall remain liable for the fulfillment of any obligation which remains unperformed at that time. For the purposes of determining the nature and extent of any such obligation, the Contract shall be deemed to remain in force.”

Sub-Clause 31.1 Engineer's Right to Vary

The following is added at the end of second paragraph:

“No such variation shall in any way vitiate or invalidate the Contract, but the effect, if any, of all such variations shall be valued in accordance with Clause 31. Provided that whether the issue of an instruction to vary the Works is necessitated by some default of or breach of Contract by the Contractor or for which he is responsible, any additional cost attributable to such default shall be borne by the Contractor”.

Sub-Clause 31.2 Value Engineering

A new Sub-Clause 31.2 is added as below and Sub-Clauses 31.2 to 31.5 are re-numbered as 31.3 to 31.6.

“The Contractor may, at any time, submit to the Engineer a written proposal which in the Contractor’s opinion will reduce the cost of constructing, maintaining or operating the works, or improve the efficiency or value to the Employer of the completed Works or otherwise be of benefit to the Employer. Any such proposal shall be prepared at the cost of the Contractor. However Employer is not bound to accept such proposal.

Sub-Clause 31.5 Records of Costs

The word “Engineer” in 4th line of Sub-Clause is deleted and substituted by “Engineer/Employer”.

Sub-Clause 31.6 Daywork under Variation Order

New Sub-Clause 31.6 is added as given below:

“A Variation Order may provide that work done pursuant thereto shall be executed as Daywork. In such case the Contractor shall be paid for such work under the conditions and the rates and prices set out in the Day Work Schedule.”

Sub-Clause 33.1 Terms of Payment

The text of Sub-Clause 33.1 is deleted and substituted by the following: “The terms of payment shall be as stated in Preamble to Conditions of Contract”.

The following Sub-Clauses are added:

Sub-Clause 33.1.1 Retention of Payment

If at any time any payment would fall due for Works or portion of Works and, if there shall be any defect in portion of such Works in respect of which such payment is proposed, the Employer may retain the whole or any portion of such payment. Any sum retained by the Employer pursuant to the provisions of this Clause shall be paid to the Contractor after the said defect is removed.

Sub-Clause 33.1.2 Payment Where Taking-Over Certificate

Issued for Section or Portion of Works

If any section or portion of the Works shall be taken-over separately under Clause 29 (Taking-Over) hereof, the payments herein provided for on or after Taking-Over shall be made in respect of the section or portion taken-over and reference to the price shall mean such part of the price as shall, in the absence of agreement, be apportioned thereto by the Engineer.

Sub-Clause 33.5 Payment

Sub-Clause 33.5 is deleted and substituted by the following:

“The amount due to the Contractor under any Certificate of Payment issued by the Engineer pursuant to this Clause, or to any other term of the Contract shall, subject to Clause 27, be paid by the Employer to the Contractor within a period mentioned in the Preamble to Conditions of Contract after such Certificate of Payment has been delivered to the Employer, or in the case of the Final Certificate of Payment referred to in Sub-Clause 33.10 within a period mentioned in the Preamble to Conditions of Contract after such Final Certificate of Payment has been delivered to the Employer.

Deduction shall be made from the net amounts payable to the Contractor of any sum(s) in accordance with the prevalent Federal and/or Provincial laws, provided that no such deduction shall be made from those payments in respect of which the Contractor has obtained exemption under the Law.”

Sub-Clause 33.6 Delayed Payment

The text of Sub-Clause 33.6 is deleted and substituted by the following:

“In the event of the failure of the Employer to make payment within the times stated in Sub-Clause 33.5, the Employer shall pay to the Contractor compensation at the rate of (8%) eight percent for local currency per annum or as stipulated in Bureau of Statistics Karachi whichever is less mentioned in the Preamble to Conditions of Contract upon all sums unpaid from the date by which the same should have been paid. The provisions of this Sub-Clause are without prejudice to Contractor's entitlement under Sub-Clause 46.1.”

Sub-Clause 33.8 Payment by Measurement

The work shall be measured for the units mentioned in the Schedule of Prices according to the Contract as determined by the Engineer from approved drawings, Specifications and Contract Documents.

Sub-Clause 33.12 Withholding of Payment

New Sub-Clause 33.12 is added as given below:

If the Works or any part thereof are not being carried out to the Engineer's satisfaction and in order to protect the Employer from loss on account of:

(a)	defective work not rectified

(b)	guarantees not met

(c)	claims filed against the Contractor

(d)	failure of the Contractor to make payments due for Plant procured or labour employed by him.

(e)	damage to any other contractor employed by the Employer.

(f)	Contractor's non–compliance with the Contract

(g)	any Government dues recoverable from the Contractor if notified by the Government

The Engineer may notify withholding of such payments or part thereof as may, in his opinion, be related to the aforesaid reasons/grounds. When the reasons/grounds for withholding the payment are removed by the Contractor, the Engineer shall upon being satisfied to that effect issue Certificate of Payment in respect of withheld amounts.”

Sub-Clause 35.2 Currency Restrictions

The text of Sub-Clause 35.2 is deleted and substituted by the following:

“Any required foreign currency transactions shall be met by the Employer/Contractor at his cost from his own resources.”

Sub-Clause 35.3 Rates of Exchange

(i)	The words “as stated in the Preamble to Conditions of Contract” appearing in 3rd line of Sub-Clause are deleted and substituted by “as stated by State Bank of Pakistan”.

(ii)	The 2nd para of Sub-Clause is deleted.

Sub-Clause 36.4 Payment Against Provisional Sum

Sub-Clause 36.4 is deleted in its entirety and substituted by the following:

“Provisional Sum if any will be expended on the direction of the Engineer through Variation Orders which would be valued in accordance with the provisions of Clause 31 Conditions of Contract.”

Sub-Clause 37.2 Employer's Risks

The text of Sub-Clause 37.2 is deleted and substituted by the following:

“The Employer's Ricks are:

(a)	(Insofar as they relate to Pakistan) war and hostilities (whether war be declared or not), invasion, act of foreign enemies:

(b)	(Insofar as they relate to Pakistan) rebellion, revolution, insurrection, military or usurped power or civil war:

(c)	ionizing radiation or contamination by radioactivity from any nuclear fuel, radio-active toxic explosives or other hazardous properties of any explosive nuclear assembly or nuclear components thereof:

(d)	pressure waves caused by aircraft travelling at sonic or supersonic speed:

(e)	(Insofar as they relate to Pakistan) riot, commotion or disorder, unless solely restricted to the employees of the Contractor or of his Subcontractors.

(f)	use or occupation of the Work or any part thereof by the Employer:

(g)	fault, error, defect or omission in the design of any part of the Works by the Engineer, Employer or those for whom the Employer is responsible for which the Contractor has disclaimed responsibility in writing within a reasonable time after the receipt of such design:

(h)	the use or occupation of the Site by the Works or any part thereof, or for the purposes of the Contract: or interference, whether temporary or permanent with any right of way, light, air or water or with any easement, wayleaves or right of a similar nature which is the inevitable result of the construction of the Works in accordance with the Contract:

(i)	the right of the Employer to construct the Works or any part thereof on, over, under, in or through any land:

(j)	damage (other than that resulting from the Contractor's method of construction) which is the inevitable result of the construction of the Works in accordance with the Contract:

(k)	the act, neglect or omission or breach of contract or of statutory duty of the Engineer, the Employer or other contractors engaged by the Employer or of their respective employees or agents.”

Sub-Clause 39.2 Loss or Damage before Risk Transfer Date

The words “by arbitration under Clause 50” are deleted and substituted “by the Engineer”.

Sub-Clause 40.2 Employer's Liability

The text of Sub-Clause 40.2 from the words “death or personal injury” to the end of the Sub-Clause, is deleted and substituted by the following:

“........ (other than the Works) death or personal injury to the extent caused by those of the Employer's Risks listed in paragraphs (f), (g), (h), (i), (j), and (k) of Sub-Clause 37.2 but not otherwise”.

Sub-Clause 42.2 Maximum Liability

the words “the sum stated in the Preamble to Conditions of Contract or if no such sum is stated” appearing in 2nd line of Sub-Clause are deleted.

Sub-Clause 42.6 Foreseen Damages

Sub-Clause 42.6 is deleted in its entirety.

Sub-Clause 43.2 Contractor's Equipment

Sub-Clause 43.2 is deleted and substituted by the following:

“The Contractor shall insure the Contractor's Equipment for its full replacement value while on the Site against all loss or damage caused by any of the Contractor's Risks.”

Sub-Clause 43.7 Remedies on the Contractor’s failure to Insure

In 3rd line the word “and reasonable costs including the man-hours costs of Employer’s personnels” are added.

Sub-Clause 43.9 Currency of Insurance

New Sub-Clause 43.9 is added as given below:

“All policies of Insurance of the Plant shall provide for payment of indemnity to be made in such amounts as will allow making good of loss of or damage to the whole or any part of the Works.”

Sub-Clause 43.10 Contractor to Notify

New Sub-Clause 43.10 is added as given below:

“It shall be the responsibility of the Contractor to notify the insurance company of any changes in nature and extent of the Works and to ensure the adequacy of the insurance coverage at all times in accordance with the provisions of the Contract.”

Sub-Clause 43.11 Procurement of Insurance Policies

New Sub-Clause 43.11 is added as given below:

“The Contractor shall procure and submit the insurance cover under this Clause within a period of 28 days from the date of receipt of Letter of Acceptance from the Employer.”

Sub-Clause 44.6 Damage Caused by Force Majeure

At the end of the Sub-Clause 44.6 the following is added:

“However the Contractor shall put up his claim to the Employer / Engineer with full details and justification.”

Sub-Clause 44.8 Payment on Termination for Force Majeure

Text in sub-para (c) is deleted and para (d) and (e) are re-numbered as (c) and (d).

Sub-Clause 44.10 Force Majeure Affecting Engineer’s duties

Sub-Clause 44.10 is deleted in its entirety.

Sub-Clause 45.2 Contractor's Default

The following paragraph is added at the end of Sub-Clause 45.2.

“The Employer or such other contractor may use for such completion any Contractor's Equipment which is upon the Site as he or they may think proper, and the Employer shall pay the Contractor a reasonable compensation for such use”.

Sub-Clause 45.4 Payment after Termination

The text of Sub-Clause 45.4 is deleted and substituted by the following:

“The Employer shall not be liable to make any further payments to the Contractor until the Works have been completed. When the Works are so complete, the Engineer shall certify the total cost of such completion of Works.

The Employer may recover the extra cost of such completion, as certified by the Engineer, from any sums otherwise due and payable to the Contractor and/or by disposing of the Contractor's Equipment and stores taken over by the Employer under this Clause or as otherwise provided by law. If there is no such extra cost the Employer shall pay any balance due to the Contractor.”

Sub-Clause 45.6 is added as follows:

“Sub-Clause 45.6 Bribes

If the Contractor, or any of his Sub-contractors, agents or servants gives or offers to give to any person any bribe, gift, gratuity or commission as an inducement or reward:

(a)	for doing or forbearing to do any action in relation to the Contract with the Engineer/Employer, or

(b)	for showing or forbearing to show favour or disfavour to any person in relation to the Contract or to any other contract with the Engineer/Employer.

then the Employer may, after having given 14 days’ notice to the Contractor, terminate the Contract and expel him from the Site, and the provision of this Clause shall apply as if such termination and expulsion had been made under Sub-Clause 45.2.”

Sub-Clause 46.1 Employer's Default

The comma and the word “or” at the end of paragraph (d) of Sub-Clause 46.1 are deleted and substituted by period (.) Paragraph (e) of Sub-Clause 46.1 is deleted.

Sub-Clause 46.3 Payment on Termination for Employer's Default

The words “including loss of profit” in the second paragraph of Sub-Clause 46.3 are deleted.

Sub-Clause 48.1 Customs and Import Duties

The text of Sub-Clause 48.1 is deleted and the following is substituted:

“The payment of customs and import duties in respect of importation of any items of the Works shall be the responsibility of the Employer/Contractor as stated in Particular Conditions of Contract.

The Sub-Clause 48.3 is added:

Sub-Clause 48.3 Port Charges and Port Congestion

The Contractor shall be deemed to have obtained all the information regarding facilities and charges, in respect of port clearance, loading and unloading, storage, transportation, congestion and confirmed the requirements thereof at his own responsibility and all such costs and charges are deemed to be included in the rates and prices of the Schedule of Prices.

Sub-Clause 49.1 Notices to Contractor

The following is added at the end of Sub-Clause 49.1:

“For the purposes of Sub-Clause 49.1 the Contractor shall, immediately after receipt of Letter of Acceptance, intimate in writing to the Employer and the Engineer by registered post, the address of his principal place of business or any change in such address during the period of the Contract.”

Sub-Clause 50 Disputes & Arbitration

Clause 50 is deleted and in its place the following Sub-Clauses 50.1 to 50.5 are inserted:

“50.1	If a dispute of any kind whatsoever arises between the Employer and the Contractor in connection with, or arising out of, the Contract or the execution of the Works, whether during the execution of the Works or after their completion and whether before or after repudiation or other termination of the Contract, including any dispute as to any opinion, instruction, determination, certificate or valuation of the Engineer, the matter in dispute shall, in the first place, be referred in writing to the Engineer, with a copy to the other party. Such reference shall state that it is made pursuant to this Clause. No later than the fifty sixth (56) day after the day on which he received such reference, the Engineer shall give notice of his decision to the Employer and the Contractor. Such decision shall state that it is made pursuant to this Clause.

Unless the Contract has already been repudiated or terminated, the Contractor shall, in every case, continue to proceed with the Work with all due diligence, and the Contractor and the Employer shall give effect forthwith to every such decision of the Engineer unless and until the same shall be revised, as hereinafter provided in an amicable settlement or in an arbitral award.

In any case where the Conditions of Contract provide that the decision of the Engineer is to be final and conclusive, such decision shall not be referable to arbitration under this Clause nor shall the same be questioned in any other form of proceedings whatsoever.

50.2	If either the Employer or the Contractor be dissatisfied with a decision of the Engineer or if the Engineer fails to give notice of his decision on or before the fifty sixth (56) day after the day on which he received the reference, then either the Employer or the Contractor may, on or before the twenty eighth (28) day after the day on which the said period of fifty six (56) days expired, as the case may be, give notice to the other party to commence arbitration, as hereinafter provided, as to the matter in dispute. Such notice shall establish the entitlement of the party giving the same to commence arbitration, as hereinafter provided, as to such dispute and, subject to Sub-Clause 50.5, no arbitration in respect thereof may be commenced unless such notice is given.

If the Engineer has given notice of his decision as to a matter in dispute to the Employer and the Contractor and no notification of intention to commence arbitration as to such dispute has been given by either the Employer or the Contractor on or before the twenty eighth (28) day after the day on which the parties received notice as to such decision from the Engineer the said decision shall become final and binding upon the Employer and the Contractor.

50.3	Where notice of intention to commence arbitration as to a dispute has been given in accordance with Sub-Clause 50.2, arbitration of such dispute shall not be commenced unless an attempt has first been made by the parties to settle such dispute amicably through mutual negotiation within ninety (90) days from the date of notification of Engineer’s decision.

50.4	Any dispute in respect of which:

(a)	the decision, if any, of the Engineer has not become final and binding pursuant to Sub-Clause 50.1 and

(b)	amicable settlement has not been started/reached within the period stated in Sub-Clause 50.3

shall be finally settled, unless otherwise specified in the Contract, under the Rules of Pakistan Arbitration Act, 1940 (Act No. X of 1940) and Rules made thereunder as amended, by one or more arbitrators appointed under such Rules.

The said arbitrator(s) shall have full power to open up, review and revise any decision, opinion, instruction, determination, certificate or valuation of the Engineer for the purpose of obtaining said decision pursuant to Sub-Clause 50.1. No such decision shall disqualify the Engineer from being called as a witness and giving evidence before the arbitrator(s) on any matter whatsoever relevant to the dispute.

The venue of arbitration proceedings shall be the place in Pakistan as mentioned in the Preamble to Conditions of Contract.

50.5	Where neither the Employer nor the Contractor has given notice of intention to commence arbitration of a dispute within the period stated in Sub-Clause 50.1 or 50.2 and the related decision has become final and binding, either party may, if the other party fails to comply with such decision, and without prejudice to any other rights it may have, refer the failure to arbitration in accordance with Sub-Clause 50.4. The provisions of Sub-Clauses 50.1 to 50.2 shall not apply to any such reference.”

PARTICULAR CONDITIONS OF CONTRACT

(To be prepared and incorporated by the Employer)

STANDARD FORMS

# STANDARD FORMS

Page No.

Standard Forms include the following:

- Form of Tender Security	113

(Bank Guarantee)

- Form of Contract Agreement	115

- Form of Performance Security	116

(Bank Guarantee)

- Form of Bank Guarantee for Advance Payment	118

FORM OF TENDER SECURITY

(Bank Guarantee)

Guarantee No._____________________

Executed on _____________________

Expiry date _____________________

Letter by the Guarantor to the Employer

Name of Guarantor (Bank) with address:_______________________________________

Name of Principal (Tenderer) with address:_____________________________________

________________________________________________________________________

Penal Sum of Security (express in words and figures):_____________________________

________________________________________________________________________

Tender Reference No.___________________________ Date of Tender ______________

KNOW ALL MEN BY THESE PRESENTS, that in pursuance of the terms of the Tender and at the request of the said Principal, we the Guarantor above-named are held and firmly bound unto the __________________________________, (hereinafter called The “Employer”) in the sum stated above, for the payment of which sum well and truly to be made, we bind ourselves, our heirs, executors, administrators and successors, jointly and severally, firmly by these presents.

THE CONDITION OF THIS OBLIGATION IS SUCH, that whereas the Principal has submitted the accompanying Tender numbered dated as above for ________________________________________ (Particulars of Tender) to the said Employer; and

WHEREAS, the Employer has required as a condition for considering said Tender that the Principal furnish a Tender Security in the above said sum to the Employer, conditioned as under:

(1)	that the Tender Security shall remain valid for a period 28 days beyond the period of validity of the tender;

(2)	that in the event of;

(a)	the Principal withdraws his Tender during the period of validity of Tender, or

(b)	the Principal does not accept the correction of his Tender Price, pursuant to Sub-Clause 24.2 of Instructions to Tenderers, or

(c)	failure of the successful tenderer to

(i)	furnish the required Performance Security, in accordance with Clause 34 of Instructions to Tenderers, or

(ii)	sign the proposed Contract Agreement, in accordance with Clause 35 of Instructions to Tenderers,

then the entire sum be paid immediately to the said Employer as liquidated damages and not as penalty for the successful tenderer's failure to perform.

NOW THEREFORE, if the successful tenderer shall, within the period specified therefor, on the prescribed form presented to him for signature enter into a formal Contract with the said Employer in accordance with his Tender as accepted and furnish within twenty eight (28) days of his being requested to do so, a Performance Security with good and sufficient surety , as may be required, upon the form prescribed by the said Employer for the faithful performance and proper fulfilment of the said Contract or in the event of withdrawal of the said Tender  within the time specified then this obligation shall be void and of no effect, but otherwise to remain in full force and effect.

PROVIDED THAT the Guarantor shall forthwith pay to the Employer the said sum stated above upon first written demand of the Employer without cavil or argument and without requiring the Employer to prove or to show grounds or reasons for such demand notice of which shall be sent by the Employer by registered post duly addressed to the Guarantor at its address given above.

PROVIDED ALSO THAT the Employer shall be the sole and final judge for deciding whether the Principal has duly performed his obligations to sign the Contract Agreement and to furnish the requisite Performance Security within the time stated above, or has defaulted in fulfilling said requirements and the Guarantor shall pay without objection the sum stated above upon first written demand from the Employer forthwith and without any reference to the Principal or any other person.

IN WITNESS WHEREOF, the above bounden Guarantor has executed the instrument under its seal on the date indicated above, the name and seal of the Guarantor being hereto affixed and these presents duly signed by its undersigned representative pursuant to authority of its governing body.

Guarantor (Bank)

Witness: 					        1.	Signature

1.    						        2.	Name

3.	Title

Corporate Secretary (Seal)

2.

(Name, Title & Address)				Corporate Guarantor (Seal)

(Seal)

FORM OF CONTRACT AGREEMENT

THIS CONTRACT AGREEMENT (hereinafter called the “Agreement”) made the _____ day of __________________ 20_____ between _______________________________ _______________________________________________________ (hereafter called the “Employer”) of the one part and _____________________________________ (hereafter called the “Contractor”) of the other part.

WHEREAS the Employer is desirous that certain Works, viz _______________ should be executed by the Contractor and has accepted a Tender by the Contractor for the execution and completion of such Works and the remedying of any defects therein.

NOW this Agreement witnesseth as follows:

- In this Agreement words and expressions shall have the same meanings as are respectively assigned to them in the Conditions of Contract hereinafter referred to.

- The following documents after incorporating addenda, if any except those parts relating to Instructions to Tenderers shall be deemed to form and be read and construed as part of this Agreement, viz:

- (a)	The Letter of Acceptance

- (b)	The Tender

- (c)	The Preamble to Conditions of Contract

- (d)	The Particular Conditions of Contract

- (e)	The Special Conditions of Contract

- (f)	The General Conditions of Contract

- (g)	The priced Schedule of  Prices

- (h)	The Completed Schedules to Tender

- (i)	The Specifications

- (j)	The Drawings

3.	In consideration of the payments to be made by the Employer to the Contractor as hereinafter mentioned, the Contractor hereby covenants with the Employer to execute and complete the Works and remedy defects therein in conformity and in all respects with the provisions of the Contract.

4.	The Employer hereby covenants to pay the Contractor, in consideration of the execution and completion of the Works as per provisions of the Contract, the Contract Price or such other sum as may become payable under the provisions of the Contract at the times and in the manner prescribed by the Contract.

IN WITNESS WHEREOF the parties hereto have caused this Agreement to be executed the day and year first before written in accordance with their respective law.

The Common Seal of _____________________________________________________ _____________________________________ was hereunto affixed in the presence of:

or

Signed, Sealed and Delivered by the said ______________________________________ in the presence of:

Binding Signature of  Employer___________________________________

Binding Signature of Contractor___________________________________

FORM OF PERFORMANCE SECURITY

(Bank Guarantee)

Guarantee No._____________________

Executed on _____________________

Expiry date _____________________

Letter by the Guarantor to the Employer

Name of Guarantor (Bank) with address:__________________________________________

Name of Principal (Contractor) with address:_______________________________________

___________________________________________________________________________

Penal Sum of Security (express in words and figures)_________________________________

___________________________________________________________________________

Letter of Acceptance No. ________________________________Dated ______________

KNOW ALL MEN BY THESE PRESENTS, that in pursuance of the terms of the Tender Documents and above said Letter of Acceptance (hereinafter called the Documents) and at the request of the said Principal we, the Guarantor above named, are held and firmly bound unto the __________________________________________________ (hereinafter called the Employer) in the penal sum of the amount stated above for the payment of which sum well and truly to be made to the said Employer, we bind ourselves, our heirs, executors, administrators and successors, jointly and severally, firmly by these presents.

THE CONDITION OF THIS OBLIGATION IS  SUCH, that whereas the Principal has accepted the Employer's above said  Letter of  Acceptance for ________ __________________________________ (Name of Contract) for the _______________ 

_______________________________ (Name of Project).

NOW THEREFORE, if the Principal (Contractor) shall well and truly perform and fulfill all the undertakings, covenants, terms and conditions of the said Documents during the original terms of the said Documents and any extensions thereof that may be granted by the Employer, with or without notice to the Guarantor, which notice is, hereby, waived and shall also well and truly perform and fulfill all the undertakings, covenants terms and conditions of the Contract and of any and all modifications of said Documents that may hereafter be made, notice of which modifications to the Guarantor being hereby waived, then, this obligation to be void; otherwise to remain in full force and virtue till all requirements of Clause 30, Defects After Taking Over, of Conditions of Contract are fulfilled.

Our total liability under this Guarantee is limited to the sum stated above and it is a condition of any liability attaching to us under  this  Guarantee that  the  claim  for payment in writing shall be received by us within the validity period of this Guarantee, failing which we shall be discharged of our liability, if any, under this Guarantee.

We, ____________________________________ (the Guarantor), waiving all objections  and defences under the Contract, do hereby irrevocably and independently guarantee to pay to the Employer without delay upon the Employer's first written demand without cavil or arguments and without requiring the Employer to prove or to show grounds or reasons for such demand any sum or sums up to the amount stated above, against the  Employer's written declaration that the Principal has refused or failed to perform the obligations under the Contract which payment will be effected by the Guarantor to Employer’s designated Bank & Account Number.

PROVIDED ALSO THAT the Employer shall be the sole and final judge for deciding whether the Principal (Contractor) has duly performed his obligations under the Contract or has defaulted in fulfilling said obligations and the Guarantor shall pay without objection any sum or sums up to the amount  stated above upon first written demand from the Employer forthwith and without any reference to the Principal or any other person.

IN WITNESS WHEREOF, the above-bounden Guarantor has executed this Instrument under its seal on the date indicated above, the name and corporate seal of the Guarantor being hereto affixed and these presents duly signed by its undersigned representative, pursuant to authority of its governing body.

_______________

Guarantor (Bank)

Witness:

1. _______________________		     1.	Signature _______________

_______________________		     2.	Name __________________

Corporate Secretary (Seal)

3.	Title ___________________

2.  _______________________

_______________________			_______________________

Name, Title & Address (Seal)			 Corporate Guarantor (Seal)

FORM OF BANK GUARANTEE FOR ADVANCE PAYMENT

Guarantee No.________________

Executed on________________

Expiry date ________________

Letter by the Guarantor to the Employer

WHEREAS the _________________________________________________ (hereinafter called the Employer) has entered into a Contract for _____________________________ ________________________________________________________________________ _______________________________________________ (Particulars of Contract), with  ___________________________________________________________________ ________________________________ (hereinafter called the Contractor).

AND WHEREAS the  Employer has agreed to advance to the Contractor, at the Contractor’s request, an amount of _________________________________ (___________________) which amount shall be advanced to the Contractor as per provisions of the Contract.

AND WHEREAS the Employer has asked the Contractor to furnish guarantee for performance of his obligations under the said Contract.

AND WHEREAS __________________________________________________ (Bank) (hereinafter called the Guarantor) at the request of the Contractor and in consideration of the Employer agreeing to make the above advance to the Contractor, has agreed to furnish the said Guarantee.

NOW THEREFORE the Guarantor hereby guarantees that the Contractor shall use the advance for the purpose of above mentioned Contract and if he fails, and commits default in fulfillment of any of his obligations for which the advance payment is made, the Guarantor shall be liable to the Employer for payment not exceeding the aforementioned amount.

Notice in writing of any default, of which the Employer shall be the sole and final judge, as aforesaid, on the part of the Contractor, shall be given by the Employer to the Guarantor, and on such first written demand payment shall be made by the Guarantor of all sums then due under this Guarantee without any reference to the Contractor and without any objection.

This guarantee  shall come into force as soon as the advance payment has been credited to the account of the Contractor.

This guarantee shall expire not later than ______________________________________

by which date we must have received any claims by registered letter, telegram, telex or telefax.

It is understood that you will return this guarantee to us on expiry or after settlement of the total amount to be claimed hereunder.

_______________

Guarantor (Bank)

Witness:

1. _______________________		     1.	Signature _______________

_______________________		     2.	Name __________________

Corporate Secretary (Seal)

3.	Title ___________________

2.  _______________________

_______________________			_______________________

Name, Title & Address (Seal)			 Corporate Guarantor (Seal)

SPECIFICATIONS

SPECIAL PROVISIONS

(To be prepared and incorporated by the Employer)

SPECIFICATIONS - SPECIAL PROVISIONS (Sample Clauses)

SP-1	WORK BY CONTRACTOR

SP-2	WORK BY OTHERS

SP-3	FACILITIES PROVIDED BY THE EMPLOYER

SP-4	DESCRIPTION OF THE PROJECT

SP-5	ACCESS TO SITE

SP-6	SITE CONDITIONS

SP-7	STANDARDS AND DESIGN

SP-8	DRAWINGS AND INFORMATION

SP-9 	INSTRUCTION MANUALS

SP-10  	CONTRACTOR TO COOPERATE WITH OTHERS

SP-11	INSTRUCTIONS AND TRAINING OF EMPLOYER'S STAFF

SP-12	ERECTION AND TESTING EQUIPMENT AND MAINTENANCE TOOLS

SP-13	SPARE PARTS

SP-14	PACKING

SP-15	ERECTION MARKS

SP-16	PROGRAMME

SP-17	PROGRESS REPORTS AND MEETINGS

SP-18	PHOTOGRAPHS

SP-19	SECTIONS OF THE WORKS

SP-20	QUALITY ASSURANCE

SP-21	SUBCONTRACTS

SP-22	INSPECTION AND TESTING

SP-23	TESTS ON COMPLETION

SP-24	TAKING OVER

SP-25  	TRANSPORTATION AND HANDLING OF PLANT

SP-26   	DEFECTS AFTER TAKING OVER

SP-27	DIRECTED AND REQUIRED

SP-28	PAYMENT FOR WORK REQUIRED BY SPECIAL PROVISIONS

SP-29	SAFETY AND HEALTH

SP-30	RATING PLATES, NAMEPLATES AND LABELS

SPECIFICATIONS

TECHNICAL PROVISIONS

(To be prepared and incorporated by the Employer)

DRAWINGS

(To be prepared and incorporated by the Employer)